UNIFIED HEALTHCARE &
LIFE-SCIENCES SaaS PLATFORM

Detailed Project Report (DPR) & Product Requirements Baseline

Hospital • Specialty EMR • SCADA/BMS • Pharmacy • Pharma Supply Chain • Diagnostics • Insurance/NHCX • HR & Payroll • Patient Super-App

Technology Baseline: Go + Clean Architecture + Protobuf/ConnectRPC + sqlc/PostgreSQL | Rust AI/ML | Svelte/SvelteKit Web | Flutter Mobile

Version 2.0 — September 2026
Prepared as a product, engineering, implementation and commercial planning baseline.

# Document Control

| Field | Value |
| --- | --- |
| Document | Unified Healthcare & Life-Sciences SaaS Platform — Detailed Project Report |
| Version | 2.0 |
| Date | September 2026 |
| Purpose | Product strategy, requirements baseline, architecture, implementation roadmap, staffing, costing, deployment and acceptance planning. |
| Primary delivery model | Multi-tenant SaaS with enterprise dedicated-tenant and private/on-prem/hybrid deployment options. |
| Web technology | Svelte / SvelteKit for all browser-based portals and operational applications. |
| Mobile technology | Flutter for native patient, clinician, field workforce, delivery and partner mobile applications. |
| Backend technology | Go; Protobuf contracts; ConnectRPC handlers; application/service layer; domain layer; repository interfaces; sqlc; PostgreSQL. |
| AI/ML technology | Rust services/workers for production inference, optimization, NLP/OCR post-processing, forecasting and anomaly detection. |
| Status | Detailed baseline; regulatory, clinical and site-specific validation required before go-live. |

# Table of Contents

Document Control
1. Executive Summary
   1.1 Outcomes
2. Product Scope and Stakeholder Ecosystem
3. Architecture Principles
   3.1 Target Technology Stack
4. SaaS Tenancy, Organization and Master Data
5. Specialty-Aware Clinical Platform
   5.1 Shared Clinical Core
   5.2 Specialty and Sub-Specialty Coverage Matrix
   5.3 Specialty Configuration Framework
6. Patient Administration, Scheduling and Revenue Cycle
7. OPD, IPD, Nursing, Emergency, ICU and OT
8. Pharmaceutical Network and Order-to-Cash Automation
   8.1 Retail & Hospital Pharmacy
9. Diagnostics Platform: LIS, RIS, PACS and Diagnostic Commerce
10. Insurance, TPA and Claims Management
11. HR, Workforce, Payroll and Credentialing
12. Materials, Procurement, Inventory, Assets and Biomedical Engineering
13. SCADA, BMS, IoT and Hospital Command Center
14. Patient Super-App
15. Svelte/SvelteKit Web Application Architecture
16. Backend Clean Architecture and Service Boundaries
   16.1 Canonical Package Layout
   16.2 Transaction and Event Rules
17. Data Architecture
18. Interoperability and External Integrations
19. Security, Privacy, Safety and Compliance Baseline
   19.1 Regulatory Design Position
20. AI/ML and Rust Intelligence Layer
21. Analytics, Command Centers and KPI Framework
22. Non-Functional Requirements
23. Initial Protobuf Service Catalogue
24. Domain Event Catalogue
25. Reference End-to-End Patient Journey
26. Implementation Roadmap and Work Breakdown
   26.1 Release Strategy
27. Delivery Organization and Staffing
   27.1 Governance
28. Infrastructure and Deployment Topology
   28.1 Indicative Production Environments
29. Data Migration and Hospital Onboarding
30. Testing and Acceptance Strategy
31. Commercial Model and Indicative Budget
   31.1 SaaS Monetization
32. Risk Register
33. Acceptance Gates
34. Pilot Strategy
35. Product Roadmap Beyond v1
36. RACI / Ownership Baseline
37. Assumptions and Exclusions
38. Standards and Reference Baseline
39. Summary
Appendix A. Role Catalogue
Appendix B. Reporting Catalogue
Appendix C. Suggested Initial Repository / Mono-repo Structure
Appendix D. Definition of Done
40. Expanded Hospital Operational Departments
41. Quality, Accreditation and Clinical Governance
42. Nursing Information System - Expanded
43. Critical Care Information System
44. Operating Theatre, Anesthesia and Perioperative Platform
45. Blood Centre and Transfusion Medicine
46. Home Healthcare, Remote Monitoring and Virtual Care
47. Patient Personal Health Record and Lifetime Health Timeline
48. Advanced Pharmaceutical Commerce and Distribution Management
   48.1 Flagship Automated Pharma Order Processing Pipeline
49. Diagnostic Network Marketplace and Advanced Diagnostics
50. Insurance Rules, Revenue Integrity and Claims Intelligence
51. Enterprise Rules, Workflow and Low-Code Configuration Platform
52. Enterprise Master Patient Index and Terminology Services
53. API Ecosystem and Developer Platform
54. Detailed Data Platform and Canonical Healthcare Model
   54.1 Persistence and Analytics Architecture
55. Healthcare AI Platform and Role-Specific Copilots
56. Cybersecurity, Privacy and Healthcare Resilience Architecture
   56.1 Service Criticality and Recovery Tiers
57. SRE, Observability and Operational Management
58. Role-Based UX Workspaces and Navigation Architecture
59. Multi-Hospital Group and Healthcare Network Architecture
60. Product Packaging, Commercial Architecture and Go-to-Market
   60.1 Target Customer Segments
61. Competitive Positioning Framework
62. Detailed Cost Model and Funding Stages
   62.1 Funding Gates
63. Detailed 24-Month Product Delivery Map
64. Expanded KPI and Value Realization Model
65. DPR-to-SRS Traceability Framework
66. Updated Master Product Positioning
67. Updated Standards and Compliance Notes - September 2026

# 1. Executive Summary

This DPR defines a unified healthcare operating platform that combines hospital management, specialty-aware clinical information systems, facility SCADA/BMS, pharmaceutical commerce and supply-chain automation, pharmacy retail, diagnostics, insurance claims, HR/payroll, patient engagement and home fulfilment within one SaaS product family.

The strategic objective is to remove the fragmentation that currently exists between the hospital encounter, clinician order, diagnostic result, prescription, insurance authorization, pharmacy fulfilment, payment, discharge and post-discharge journey. A single patient identity and longitudinal clinical record should follow the patient across these workflows while organizations retain legally and operationally appropriate tenancy boundaries.

The second objective is to create a B2B healthcare transaction network. Pharmaceutical manufacturers, C&F agents, super-stockists, distributors, stockists, hospital pharmacies and retail pharmacies use a common order, pricing, batch, inventory, receivable and fulfilment fabric. Diagnostics similarly supports hospitals, independent labs, collection centers, referral labs, radiology centers, corporate clients and home collection.

Patient-facing experience: one patient application for appointments, queue/arrival, admission journey, prescriptions, medicine ordering, diagnostics, insurance status, bills, reports, discharge documents, home care, follow-up and personal health records.

Hospital-facing experience: Svelte/SvelteKit web application spanning clinical, operational, administrative and financial workflows.

Network-facing experience: Svelte/SvelteKit portals for pharma manufacturers, C&F, distributors/stockists, pharmacies, laboratories, insurers/TPAs, suppliers and enterprise buyers.

Clinical architecture: common longitudinal clinical core plus configurable specialty packs for departments and sub-specialties.

Automation architecture: deterministic transaction and safety rules in Go; Rust AI/ML augments classification, extraction, prediction, optimization and anomaly detection but does not silently override accountable human clinical decisions.

## 1.1 Outcomes

| Outcome | Target capability |
| --- | --- |
| One patient journey | Track registration/arrival → consultation → orders → diagnostics/pharmacy → admission/procedure → claim → discharge → delivery/home care. |
| One operational fabric | Shared identity, master data, order management, workflow engine, notifications, payments, document generation, audit and analytics. |
| Specialty depth | Department-specific notes, forms, calculators, registries, pathways, procedure/device integrations and longitudinal disease views. |
| Network commerce | Digitized order-to-cash/procure-to-pay for pharma and diagnostics with inventory, credit, batch/lot, expiry, returns and settlement. |
| Interoperability | FHIR-first health exchange with ABDM compatibility; DICOM for imaging; analyzer/device adapters; standardized claims exchange. |
| Enterprise deployability | SaaS, dedicated tenant, private cloud, on-prem and hybrid edge patterns with observability and disaster recovery. |

# 2. Product Scope and Stakeholder Ecosystem

| Stakeholder | Primary capabilities |
| --- | --- |
| Patient / caregiver | Registration, consent, appointments, virtual queue, records, bills, pharmacy, diagnostics, insurance, delivery, home care. |
| Hospital / clinic | OPD/IPD/ER/OT/ICU/Nursing, specialty EMR, billing, materials, pharmacy, diagnostics, workforce, facilities. |
| Doctor / allied health | Clinical documentation, CPOE, e-prescription, procedures, care plans, results, tasks, handover, teleconsult. |
| Manufacturer | Product master, channel order intake, schemes, allocation, batch/expiry, dispatch, secondary sales visibility, reconciliation. |
| C&F / depot | Warehouse, inventory ownership/custody, orders, allocation, pick-pack-ship, returns, recall, transport. |
| Distributor / stockist | Purchase, inventory, sales, credit, collections, beat/order workflows, claims, returns. |
| Retail / hospital pharmacy | POS, prescription fulfilment, procurement, batch inventory, substitutes, delivery, controlled processes. |
| Diagnostic provider | LIS/RIS/PACS, collection center, home collection, accessioning, analyzers, reports, referral lab, B2B billing. |
| Insurer / TPA | Eligibility, pre-auth, enhancement, claim, query, settlement, denial/appeal, reconciliation. |
| Employer / corporate | Employee health plans, corporate diagnostics, occupational health and contract billing. |
| Regulatory / accreditation interface | Audit evidence, retention, consent, quality, statutory reporting, configurable compliance exports. |

# 3. Architecture Principles

| Principle | Design rule |
| --- | --- |
| Domain-driven modularity | Bounded contexts own rules and schemas; shared platform capabilities are explicit services, not cross-table shortcuts. |
| Clean Architecture | Transport → application/service → domain → repository interface → sqlc repository → PostgreSQL. |
| Contract-first APIs | Protobuf is the canonical internal contract. ConnectRPC supports browser-friendly RPC; REST/FHIR gateways are exposed for external compatibility. |
| Modular monolith first | Deploy core domains as independently owned modules in fewer binaries initially; split high-scale or isolation-sensitive domains into services when evidence requires. |
| Event + workflow backbone | Transactional outbox emits domain events. Durable workflow orchestration handles claims, fulfilment, lab lifecycle, approvals and long-running exceptions. |
| Auditability | Every clinically or financially material mutation records who/what/when/why, original value, new value, source and correlation identifiers. |
| Safety separation | SCADA/facility controls, clinical systems and AI execution have distinct permission boundaries and fail-safe behaviors. |
| Multi-tenancy by construction | Tenant, legal entity, facility, department, store/warehouse and business-unit scoping enforced below UI level. |
| Configuration over forks | Specialty forms, charge masters, formularies, schemes, payer rules and workflows are versioned configuration where practical. |
| Offline/edge aware | Selected hospital, bedside, field collection, warehouse and mobile functions tolerate intermittent connectivity with reconciliation. |

## 3.1 Target Technology Stack

| Layer | Technology / approach |
| --- | --- |
| Web | Svelte + SvelteKit + TypeScript; SSR where useful; component system; route-level authorization; PWA selectively. |
| Mobile | Flutter/Dart; patient super-app, clinician companion, phlebotomy, delivery and field-sales applications. |
| Backend | Go; ConnectRPC; Protobuf; clean/domain architecture; sqlc; pgx; PostgreSQL. |
| AI/ML | Rust inference/optimization workers and services; model registry; feature pipelines; ONNX/native runtimes where appropriate. |
| Cache/session | Redis-compatible cache for bounded caching, rate limiting, distributed coordination and ephemeral state. |
| Events | Kafka-compatible or NATS JetStream-class event backbone; transactional outbox/inbox; schema/version governance. |
| Workflow | Durable workflow engine or internally built state machines for orders, claims and fulfilment; no business-critical cron-only orchestration. |
| Search | OpenSearch/Elasticsearch-class index for patient-safe document/operational search; PostgreSQL FTS for smaller deployments. |
| Object storage | S3-compatible encrypted storage for reports, scans, images, invoices, attachments, exports and model artifacts. |
| Imaging | DICOM/DICOMweb adapters; PACS integration; optional vendor-neutral archive capability. |
| Observability | OpenTelemetry traces/metrics/logs, centralized log store, alert manager, SLO dashboards. |
| Deployment | Kubernetes for SaaS/enterprise; containerized smaller deployment profile; infrastructure-as-code; GitOps. |

# 4. SaaS Tenancy, Organization and Master Data

| ID | Requirement | Priority |
| --- | --- | --- |
| PLT-001 | Hierarchical tenant model: tenant → legal entity → region → facility → department/unit → room/bed or store/warehouse. | Must |
| PLT-002 | Global person identity with tenant-safe patient identifiers, enterprise MRN rules, ABHA linking and duplicate-resolution workflow. | Must |
| PLT-003 | Provider identity, credentials, specialty, privileges, roster, HPR linkage, digital signature/certificate metadata. | Must |
| PLT-004 | Location/resource master for hospitals, clinics, labs, collection centers, pharmacies, warehouses, OT, ICU, beds and equipment. | Must |
| PLT-005 | Enterprise catalog for services, packages, tariffs, charge codes, diagnosis/procedure coding sets, drugs, consumables and lab/radiology tests. | Must |
| PLT-006 | Versioned configuration with effective dates, maker-checker approval, rollback and audit. | Must |
| PLT-007 | RBAC + ABAC: role, facility, department, care-team relationship, purpose-of-use, break-glass and contextual restrictions. | Must |
| PLT-008 | Unified task, notification, approval, comment, attachment and e-signature capabilities reused by all domains. | Must |
| PLT-009 | Localization: currency, tax, time zone, multilingual labels/templates and jurisdiction-specific configuration. | Must |
| PLT-010 | Enterprise document template engine for prescriptions, discharge summaries, invoices, lab reports, consent forms and statutory documents. | Must |

# 5. Specialty-Aware Clinical Platform

The clinical system shall support a shared longitudinal core and explicit specialty packs. A specialty pack contains encounter templates, structured observations, specialty problem lists, procedures, clinical calculators, disease registries, order sets, care pathways, device integrations, outcomes, follow-up schedules, reporting and billing mappings. Hospitals may activate only the packs they need.

## 5.1 Shared Clinical Core

| ID | Requirement |
| --- | --- |
| CLN-001 | Clinical timeline combining visits, diagnoses, medications, allergies, procedures, observations, investigations, admissions and documents. |
| CLN-002 | SOAP/progress notes, configurable structured templates, smart phrases, voice/dictation integration and amendment/addendum workflow. |
| CLN-003 | CPOE for medication, lab, imaging, procedure, diet, nursing, blood product, referral and allied-health orders. |
| CLN-004 | Medication reconciliation at admission, transfer and discharge; allergy/intolerance and interaction warnings. |
| CLN-005 | Problem list, diagnosis coding, procedure coding, clinical staging, severity and status tracking. |
| CLN-006 | Care plans, pathways, goals, tasks, multidisciplinary team notes and handover. |
| CLN-007 | Flowsheets for vitals, nursing observations, device measurements and repeated specialty observations. |
| CLN-008 | Clinical decision support framework with versioned rules, evidence/reference metadata, override reason and audit. |
| CLN-009 | Consent, advanced directives where applicable, procedure consent, blood consent, research consent and privacy consent. |
| CLN-010 | Clinical correspondence: referral, consultation response, discharge summary, fit/sick note and certificates. |
| CLN-011 | Longitudinal disease registries, outcomes, PROMs/PREMs and quality indicators. |
| CLN-012 | Coding/terminology service with SNOMED CT/LOINC/ICD and locally governed mappings as licensing/standards permit. |

## 5.2 Specialty and Sub-Specialty Coverage Matrix

| Vertical | Sub-specialties | Specialty-pack capabilities |
| --- | --- | --- |
| Cardiology | General cardiology; interventional cardiology; electrophysiology; heart failure; preventive cardiology; structural heart disease; cardiac imaging; pediatric cardiology; cardio-oncology. | ECG/echo/cath/EP integration; ACS/STEMI pathways; risk scores; anticoagulation; device registry; pacemaker/ICD; HF registry; cath lab inventory; cardiac rehab. |
| Cardiothoracic & Vascular Surgery | Adult cardiac surgery; congenital cardiac surgery; thoracic surgery; vascular surgery. | Pre-op work-up; perfusion; bypass records; implants/grafts; ICU handoff; chest drains; post-op pathways; graft/device tracking. |
| Pediatrics | General pediatrics; adolescent medicine; developmental pediatrics; pediatric emergency; pediatric subspecialty clinics. | Growth charts/percentiles; age/weight/BSA dosing; immunization; developmental milestones; guardian consent; pediatric early warning scores. |
| Neonatology | NICU; high-risk newborn follow-up. | Birth record; APGAR; gestational age; feeds; incubator/ventilator monitoring; neonatal dosing; phototherapy; sepsis bundles; newborn screening. |
| Nephrology | General nephrology; CKD; glomerular disease; transplant nephrology; hypertension; electrolyte disorders. | eGFR/CKD staging; AKI alerts; dialysis adequacy; fluid balance; access registry; renal biopsy; transplant follow-up; dose adjustment. |
| Dialysis | Hemodialysis; peritoneal dialysis; CRRT/acute dialysis. | Machine/session capture; prescription; pre/post weight; UF; vascular access; dialyzer reuse policy configurable; adequacy; adverse events; consumables. |
| Medical Oncology | Solid tumors; hematologic coordination; systemic therapy. | Cancer diagnosis/staging; regimen protocols; cycle scheduling; BSA/AUC dosing; pre-chemo validation; toxicity grading; response; survivorship. |
| Surgical Oncology | Site-specific oncologic surgery; tumor boards. | Tumor board; staging; neoadjuvant/adjuvant plan; margin/pathology linkage; procedure templates; drains/stoma; follow-up. |
| Radiation Oncology | External beam; brachytherapy; stereotactic workflows. | Simulation; contour/planning links; prescription/fractions; machine schedule; on-treatment review; toxicity; completion summary. |
| Hematology & Hemato-Oncology | Benign hematology; leukemia; lymphoma; myeloma; transplant coordination. | Blood counts/trends; protocols; transfusion; marrow procedures; chemotherapy; infection prophylaxis; cellular therapy/transplant workflows. |
| Neurology | Stroke; epilepsy; movement disorders; headache; neuromuscular; neuroimmunology; cognitive neurology. | NIHSS/GCS/mRS; seizure diary; thrombolysis/thrombectomy pathway; EEG/EMG; infusion protocols; disability scales. |
| Neurosurgery | Cranial; spine; neurovascular; functional neurosurgery. | Surgical planning; neuronavigation links; implants; drains/ICP; perioperative neuro checks; outcome scales. |
| Gastroenterology | Luminal GI; hepatology; pancreatobiliary; IBD; motility; endoscopy. | Endoscopy workflow/images; MELD/Child-Pugh; IBD scores; ERCP/EUS; biopsy linkage; liver surveillance. |
| Hepatology & Transplant | Chronic liver disease; liver transplant. | Transplant evaluation; donor/recipient work-up; MELD; wait-list; immunosuppression; rejection/infection monitoring. |
| Pulmonology | Airway disease; ILD; sleep; pulmonary hypertension; interventional pulmonology. | PFT; spirometry; oxygen; sleep studies; bronchoscopy; COPD/asthma scores; 6MWT; ventilatory support. |
| Critical Care | Medical ICU; surgical ICU; cardiac ICU; neuro ICU; PICU/NICU interfaces. | High-frequency flowsheets; ventilator; vasopressors; sedation; SOFA/APACHE-configurable; bundles; device days; fluid balance; rounds. |
| Emergency Medicine | Triage; resuscitation; trauma; observation. | Triage acuity; ambulance pre-arrival; resus flowsheet; trauma activation; rapid orders; MLC workflow; disposition timers. |
| Internal Medicine | General medicine; multisystem disease; infectious disease coordination. | Problem-oriented chart; chronic disease management; sepsis pathways; medication reconciliation; comprehensive discharge. |
| Endocrinology | Diabetes; thyroid; pituitary; adrenal; metabolic bone; obesity. | Glucose/CGM trends; insulin titration; HbA1c; thyroid/pituitary panels; endocrine testing; complication registry. |
| Rheumatology | Inflammatory arthritis; connective tissue; vasculitis. | Disease activity scores; biologic screening; infusion; joint counts; imaging/lab trends; adverse-event monitoring. |
| Dermatology | Medical; procedural; dermatopathology coordination. | Body maps; lesion photography consent; severity indices; dermoscopy link; biologics; procedural notes. |
| Orthopedics | Trauma; arthroplasty; sports medicine; spine; pediatric orthopedics; hand; foot/ankle. | Fracture classification; implants; templating links; PROMs; physiotherapy; cast/splint; surgical registry. |
| Physical Medicine & Rehabilitation | Neuro rehab; musculoskeletal rehab; prosthetics/orthotics. | Functional scores; therapy goals; PT/OT/speech plans; assistive device tracking; outcomes. |
| Obstetrics | Antenatal; fetal medicine; labor/delivery; high-risk obstetrics. | Gravida/para; ANC; fetal growth; CTG integration; partograph; labor; delivery; postpartum; maternal early-warning. |
| Gynecology | General; reproductive; urogynecology; gynecologic oncology coordination. | Menstrual/reproductive history; procedures; fertility links; cervical screening; surgery; pelvic-floor assessments. |
| Fertility / ART | Infertility; IVF/ICSI; embryology. | Cycle plan; stimulation; follicle monitoring; gamete/embryo chain-of-custody; cryostorage; outcomes; consent. |
| Urology | Endourology; uro-oncology; reconstructive; andrology; functional urology. | Urinary symptom scores; stone pathway; uroflow/urodynamics; procedure; stent/catheter tracking; oncology linkage. |
| ENT | Otology; rhinology; laryngology; head & neck; audiology. | Audiogram; endoscopy; hearing devices; vestibular tests; operative templates; oncology pathway. |
| Ophthalmology | Cataract; retina; glaucoma; cornea; pediatric; neuro-ophthalmology. | Visual acuity; refraction; IOP; OCT/fundus integration; laterality; intravitreal therapy; surgery/lens registry. |
| Dentistry | General; oral surgery; orthodontics; periodontics; prosthodontics; endodontics; pediatric dentistry. | Odontogram; tooth surfaces; imaging; treatment plan; prosthesis; materials; procedure charting; recall. |
| Psychiatry | Adult; child/adolescent; addiction; geriatric; consultation-liaison. | Mental status exam; validated scales; risk assessment; capacity/consent; psychotherapy plan; controlled access; follow-up. |
| Clinical Psychology | Assessment; psychotherapy; neuropsychology. | Psychometric instruments; session plans; outcome scales; confidential note segmentation where policy permits. |
| Anesthesiology | Pre-anesthesia; intraoperative; pain medicine. | PAC; airway; ASA; anesthesia record; agent/device capture; medications/fluids; recovery score; acute/chronic pain. |
| General Surgery | GI; breast; endocrine; hernia; colorectal; minimally invasive. | Surgical assessment; consent; OT; implants; pathology linkage; drain/wound; enhanced recovery pathways. |
| Plastic & Reconstructive Surgery | Reconstructive; burns; hand; craniofacial; aesthetic. | Burn charts/TBSA; wound photos; graft/flap monitoring; staged procedures; outcome tracking. |
| Burns | Acute burns; reconstructive follow-up. | TBSA; fluid resuscitation; wound maps; infection; grafting; nutrition; rehab. |
| Infectious Diseases | Complex infection; antimicrobial stewardship; HIV/TB coordination. | Cultures; antimicrobial plan; stewardship approval; isolation; exposure; public-health reporting configuration. |
| Geriatrics | Comprehensive geriatric assessment; frailty; dementia; polypharmacy. | Frailty/falls/cognition; medication review; functional status; caregiver; advanced-care planning. |
| Pain & Palliative Care | Acute/chronic pain; palliative medicine; hospice interfaces. | Pain scores; opioid stewardship; symptom burden; goals-of-care; family meetings; home-care plan. |
| Transplant Program | Kidney; liver; heart/lung; bone marrow coordination. | Evaluation; donor/recipient; compatibility; committee; waiting list; organ logistics; surgery; immunosuppression; surveillance. |
| Clinical Genetics | Genetic counseling; rare disease. | Pedigree; phenotype; consent; genomic test orders; variant report links; family cascade workflow. |
| Nutrition & Dietetics | Clinical nutrition; renal; diabetes; oncology; pediatric; ICU. | Nutrition assessment; requirements; diet orders; enteral/parenteral plans; intake; outcomes. |
| Physiotherapy / OT / Speech | Inpatient/outpatient allied health. | Assessment; therapy session; goals; devices; home exercise; outcome measures. |
| Occupational Health | Pre-employment; periodic exams; workplace injury. | Employee health record; exposure; fitness; vaccination; surveillance; statutory reports. |
| Telemedicine | Cross-specialty virtual care. | Consent; identity; virtual waiting room; documentation; e-prescription; remote monitoring; escalation. |

## 5.3 Specialty Configuration Framework

FHIR-aligned canonical clinical objects remain common; specialty-specific extensions are mapped through governed profiles/configuration rather than incompatible patient databases.

Form builder supports structured fields, calculations, conditional sections, repeating groups, body maps, images, signatures, mandatory/optional rules and effective-date versioning.

Order-set/pathway builder supports diagnoses, clinical conditions, time offsets, repeat schedules, approval requirements and safe defaults.

Calculator framework records input values, formula/version, output, units, interpretation, override and provenance.

Registry framework supports cohort definitions, staging, treatment episodes, longitudinal outcomes and reporting.

Device adapter framework ingests bedside, diagnostic and specialty-device measurements while retaining source device, timestamp, units, calibration/status and quality flags.

# 6. Patient Administration, Scheduling and Revenue Cycle

| ID | Requirement |
| --- | --- |
| PAS-001 | Enterprise patient registration, MRN, identity verification, demographic history and duplicate merge/unmerge. |
| PAS-002 | Appointment book by facility, specialty, provider, resource/equipment and visit type; recurrence and wait-list. |
| PAS-003 | Digital check-in, token/queue, kiosk, QR arrival, virtual queue and estimated waiting time. |
| PAS-004 | Referral management from internal/external providers, referral reason, attachments, triage and closed-loop response. |
| PAS-005 | Admission, bed allocation, transfer, discharge, leave, bed cleaning/turnaround and virtual bed board. |
| PAS-006 | Package/estimate, deposit, charge capture, interim/final billing, concessions, credit/authorization and refunds. |
| PAS-007 | Contract/tariff engine by payer, corporate, plan, specialty, facility and effective date. |
| PAS-008 | Revenue leakage controls: unbilled orders, undocumented consumables, cancelled-but-performed services, missing implants and discharge reconciliation. |
| PAS-009 | Cash/card/UPI/payment-gateway/credit settlement interfaces; receipts and reconciliation. |
| PAS-010 | Collections, AR aging, payer/corporate receivables, patient balance, write-off and recovery workflows. |

# 7. OPD, IPD, Nursing, Emergency, ICU and OT

| ID | Requirement |
| --- | --- |
| OPS-001 | OPD encounter lifecycle with queue, triage, consultation, orders, follow-up and referral. |
| OPS-002 | IPD admission assessment, daily progress, multidisciplinary rounding, transfer and discharge readiness. |
| OPS-003 | Nursing care plans, MAR/eMAR, vitals/flowsheets, intake-output, pressure injury/fall assessments, handover and task lists. |
| OPS-004 | Barcode/positive patient identification for specimen, medication and blood workflows. |
| OPS-005 | ICU flowsheet with high-frequency observations, ventilator/device parameters, infusions, lines/tubes/drains and organ-support timeline. |
| OPS-006 | Emergency triage, resuscitation chart, trauma workflow, time-critical pathway timestamps, observation and disposition. |
| OPS-007 | OT scheduling, surgeon/anesthetist team, pre-op checklist, consent, implants, instrument/consumables, anesthesia record, operative note and PACU. |
| OPS-008 | CSSD linkage for instrument sets, sterilization cycles, tray traceability and recall. |
| OPS-009 | Blood bank/transfusion orders and compatibility integration; bedside verification and reaction workflow. |
| OPS-010 | Mortuary/death documentation workflow with access-controlled statutory forms and release tracking. |

# 8. Pharmaceutical Network and Order-to-Cash Automation

The pharma domain is designed as both an enterprise distribution system and a healthcare network platform. Each participant can operate its own books/inventory while transacting digitally with upstream and downstream partners.

| ID | Requirement |
| --- | --- |
| PHA-001 | Organization onboarding and hierarchy for manufacturer, marketer, C&F, depot, super-stockist, distributor, stockist, hospital pharmacy and retail pharmacy. |
| PHA-002 | Drug/SKU master with brand, generic, strength, form, pack, HSN/tax configuration, manufacturer/marketer, schedules/handling flags and barcode identifiers. |
| PHA-003 | Party master: licenses/documents, territory, route, credit limit, payment terms, price list, tax profile and serviceability. |
| PHA-004 | Multi-channel order capture: web/mobile cart, API/EDI, spreadsheet import, PDF/image/email ingestion and assisted entry. |
| PHA-005 | Automated order document extraction: OCR → layout/line detection → customer mapping → SKU candidate matching → quantity/UOM normalization → confidence/exception queue. |
| PHA-006 | Deterministic order validation after extraction: customer status, license validity, price/scheme, credit, minimum order, restricted SKU rules, serviceability and duplicate detection. |
| PHA-007 | Scheme/promotion engine: slab, free goods, combo, value/quantity discount, customer/channel/territory-specific rules, precedence and effective dates. |
| PHA-008 | ATP/ATS inventory and allocation; FEFO; batch/expiry; reserved stock; backorder; split shipment; substitution policy. |
| PHA-009 | Warehouse operations: GRN, put-away, bin, replenishment, wave/pick, scan verification, pack, invoice, dispatch, POD and shortage/damage. |
| PHA-010 | Cold-chain/controlled-temperature product flags, data-logger integration and excursion exception workflow. |
| PHA-011 | Returns: saleable/non-saleable, expiry, damage, recall, short supply, wrong supply, near-expiry, claim and credit note. |
| PHA-012 | Recall traceability manufacturer batch → depot → distributor → pharmacy/hospital → patient-dispense where legally permitted and available. |
| PHA-013 | Primary/secondary sales analytics, channel inventory, days of inventory, fill rate, forecast, expiry exposure and lost-sales reason. |
| PHA-014 | Receivables/collections, credit blocks, payment allocation, deductions, claims, rate difference, scheme claims and ledger integration. |
| PHA-015 | Transport assignment, manifests, e-way/e-invoice connectors where applicable, tracking, POD and freight reconciliation. |
| PHA-016 | Procure-to-pay for each channel participant with supplier purchase order, inward, debit/credit, reconciliation and landed cost. |

## 8.1 Retail & Hospital Pharmacy

| ID | Requirement |
| --- | --- |
| RPH-001 | Prescription work queue sourced from hospital EMR, patient upload or external e-prescription. |
| RPH-002 | Pharmacist validation, formulary, generic/brand alternatives, interaction/allergy/duplicate therapy warnings and prescriber clarification. |
| RPH-003 | Batch-level dispensing with FEFO, barcode, quantity split, substitutions, partial fills and repeat/refill policy. |
| RPH-004 | POS, tax invoice, insurance/corporate billing, discounts, payments, returns and home-delivery order. |
| RPH-005 | Near-expiry, dead stock, stock-out, reorder, purchase suggestion and inter-store transfer. |
| RPH-006 | Home delivery orchestration: slot, address, prescription validation, pick-pack, rider assignment, OTP/POD and refund/failed delivery. |
| RPH-007 | Controlled/restricted product workflow as configurable jurisdictional policy; no silent bypass by AI. |

# 9. Diagnostics Platform: LIS, RIS, PACS and Diagnostic Commerce

| ID | Requirement |
| --- | --- |
| DIA-001 | Diagnostic catalog: test/panel/profile, specimen, container, fasting/preparation, TAT, methodology, department, reference ranges and price. |
| DIA-002 | Orders from hospital CPOE, patient app, physician/referrer portal, B2B corporate, API and walk-in. |
| DIA-003 | Home collection and collection-center scheduling, route optimization, phlebotomist assignment and geotagged status. |
| DIA-004 | Barcode labels, accessioning, sample collection, transport, receipt, centrifugation/aliquot, storage and chain-of-custody. |
| DIA-005 | Analyzer middleware/adapters; unidirectional/bidirectional interfaces; result flags, units, instrument metadata and repeat/dilution. |
| DIA-006 | Reference-range engine by age/sex/physiological condition/method; critical/panic value escalation and acknowledgment. |
| DIA-007 | Validation levels: technical → medical/pathologist; delta check; QC status; corrected report/version history. |
| DIA-008 | Microbiology: culture, organism, susceptibility, preliminary/final reports and antimicrobial stewardship integration. |
| DIA-009 | Histopathology/cytology: specimen/grossing/block/slide workflow, images, synoptic templates, pathologist sign-off and archive. |
| DIA-010 | Molecular/genetic test workflow with consent, specimen handling, external referral and structured/report attachment. |
| DIA-011 | RIS: modality worklist, protocol, scheduling, contrast screening, radiologist worklist, dictation/report and critical result. |
| DIA-012 | PACS/DICOM/DICOMweb integration, viewer launch, priors, study reconciliation and storage lifecycle. |
| DIA-013 | Referral lab: send-out order, packing manifest, tracking, external result ingestion, markup and settlement. |
| DIA-014 | B2B diagnostic commerce: client contracts, credit, test rates, collection-center commissions, referrer rules and settlement. |
| DIA-015 | Patient portal/app: preparation instructions, collection tracking, report release, trend visualization and clinician sharing. |

# 10. Insurance, TPA and Claims Management

| ID | Requirement |
| --- | --- |
| INS-001 | Payer, insurer, TPA, scheme, employer and plan master with network/contract configuration. |
| INS-002 | Eligibility/coverage verification and benefit capture; member/policy identifiers and family relationships. |
| INS-003 | Cashless/pre-authorization case creation from estimate/diagnosis/procedure; document checklist and submission. |
| INS-004 | Enhancement request with additional clinical evidence, amount tracking and response SLAs. |
| INS-005 | Clinical/financial claim scrubber: completeness, coding, authorization, package, exclusions, duplicate and document checks. |
| INS-006 | NHCX-compatible claims integration via standards adapter; status, query, response, settlement and remittance ingestion. |
| INS-007 | Manual/API/portal submission modes per payer during transition; evidence package generation. |
| INS-008 | Payer query work queue, ownership, due date, response, attachments, escalation and audit. |
| INS-009 | Denial reason taxonomy, appeal/reconsideration, root-cause analytics and preventable-denial feedback. |
| INS-010 | Claim/settlement reconciliation, deductions, short payment, disallowance, patient liability and GL/AR posting. |
| INS-011 | Insurance patient view: eligibility, pre-auth status, approved amount, pending documents, claim status and payable balance. |

# 11. HR, Workforce, Payroll and Credentialing

| ID | Requirement |
| --- | --- |
| HR-001 | Employee lifecycle: requisition, recruitment, offer, joining, personnel file, transfer, separation and alumni record. |
| HR-002 | Organization/position hierarchy, departments, cost centers, employment types and multi-facility posting. |
| HR-003 | Attendance through device/biometric integration, roster, shift, overtime, on-call, break, late/early and regularization. |
| HR-004 | Leave policies, accrual, comp-off, holiday, duty leave, approvals and encashment. |
| HR-005 | Payroll engine: earnings, deductions, arrears, reimbursements, incentives, overtime, loans/advances, final settlement and payslip. |
| HR-006 | India payroll/statutory configuration layer for PF/ESI/PT/TDS and other applicable rules; effective-date rule tables and compliance review. |
| HR-007 | Doctor credentialing: qualification, registration, specialty, privileges, expiry, insurance/indemnity documents and recredentialing. |
| HR-008 | Training/competency, mandatory certification, vaccination/occupational-health status and expiry alerts. |
| HR-009 | Performance goals/reviews, recognition, disciplinary/grievance records with restricted access. |
| HR-010 | Manpower planning, roster optimization, skill mix, vacancy, attrition and overtime analytics. |

# 12. Materials, Procurement, Inventory, Assets and Biomedical Engineering

| ID | Requirement |
| --- | --- |
| MAT-001 | Supplier onboarding, qualification, documents, contracts, rate agreements and category management. |
| MAT-002 | Indent → approval → RFQ/RFP → comparison → PO → receipt → inspection → invoice matching → payment interface. |
| MAT-003 | Stores/warehouse/bin inventory; lot/batch/serial/expiry; min-max; reorder; transfer; issue/return; cycle/physical count. |
| MAT-004 | OT/ward procedure kits, implants, high-value consumables and patient-level charge linkage. |
| MAT-005 | Fixed-asset register, capitalization interface, location/custodian, depreciation feed and disposal workflow. |
| MAT-006 | Biomedical equipment registry with make/model/serial, warranty/AMC/CMC, calibration, preventive maintenance and breakdown. |
| MAT-007 | Service request/helpdesk, technician assignment, SLA, parts, downtime, root cause and equipment history. |
| MAT-008 | Recall/safety-notice management for devices/consumables and affected-location/patient traceability where data exists. |

# 13. SCADA, BMS, IoT and Hospital Command Center

SCADA/BMS is a separate operational-technology bounded context. The healthcare platform consumes normalized telemetry, alarms, states and maintenance events through a gateway. Direct control of safety-critical plant must require explicit engineering controls, local safety interlocks and site approval; the clinical SaaS shall not become a single point of failure for plant safety.

| ID | Requirement |
| --- | --- |
| SCA-001 | Asset/point hierarchy for electrical, HVAC, AHU, chillers, DG, UPS, transformers, water, RO, STP/ETP, medical gases, fire systems, elevators and selected environmental sensors. |
| SCA-002 | Protocols/gateways: BACnet, Modbus TCP/RTU, OPC UA, MQTT and vendor API adapters as site requires. |
| SCA-003 | Real-time trends, historian, alarm/event log, acknowledgment, shelving/suppression governance and escalation. |
| SCA-004 | OT edge gateway buffers data during WAN outage and publishes normalized telemetry when connected. |
| SCA-005 | Critical area environment monitoring: OT/ICU/NICU/lab/pharmacy cold areas/server rooms where sensors exist. |
| SCA-006 | Medical gas pressure/status and manifold/tank alarms with escalation and maintenance workflow. |
| SCA-007 | Energy metering by facility/floor/department/equipment where meters exist; demand, power factor, DG runtime and energy intensity analytics. |
| SCA-008 | Water tank, pump, quality and consumption monitoring where instrumentation exists; leakage/anomaly detection. |
| SCA-009 | Cold-room/refrigerator/freezer telemetry linked to pharmacy/lab inventory excursions. |
| SCA-010 | Predictive maintenance and anomaly detection use Rust analytics; recommendations are explainable and maintenance-team approved. |
| SCA-011 | Command-center wallboard unifies bed status, ER load, queues, OT status, critical facility alarms and service SLAs without mixing authorization domains. |
| SCA-012 | Network segmentation, allow-listed gateway communication, certificate authentication, local override, least privilege and OT audit. |

# 14. Patient Super-App

| ID | Requirement |
| --- | --- |
| PAT-001 | Identity, profile, family/dependent profiles, ABHA linking, consent and communication preferences. |
| PAT-002 | Hospital discovery, doctor/specialty search, appointment booking/reschedule/cancel and estimated queue. |
| PAT-003 | Indoor/arrival journey: QR check-in, token, department navigation instructions, pending steps and notifications. |
| PAT-004 | Visit timeline: consultation completed, orders, sample status, radiology status, pharmacy readiness, billing/insurance status and next action. |
| PAT-005 | Prescriptions and medication list with fulfilment options: hospital pharmacy, partner pharmacy or eligible delivery. |
| PAT-006 | Diagnostic ordering from doctor order or consumer catalog, slot booking, home collection, preparation and report. |
| PAT-007 | Bills, estimates, payments, refunds, wallet/credits if enabled and downloadable invoices. |
| PAT-008 | Insurance: policy profile, eligibility, pre-auth/claim status, required documents, settlement and patient payable. |
| PAT-009 | Personal health records: visit summaries, discharge, lab trends, imaging reports/links, prescriptions, vaccinations and documents. |
| PAT-010 | Post-discharge care plan, medication reminders, follow-up, home nursing/therapy where offered and remote-monitoring tasks. |
| PAT-011 | Teleconsultation, secure messaging/task replies where configured, escalation and emergency disclaimers. |
| PAT-012 | Delivery tracking for medicine/diagnostic kits/approved health products; OTP/POD and support. |
| PAT-013 | Privacy center: purposes, consent history, sharing, data requests, grievance/contact and device/session management. |
| PAT-014 | Accessibility, multilingual UI, large text, caregiver mode and low-bandwidth experience. |

# 15. Svelte/SvelteKit Web Application Architecture

| ID | Requirement |
| --- | --- |
| WEB-001 | All browser-based products implemented using Svelte + SvelteKit + TypeScript. |
| WEB-002 | Workspace shell with tenant/facility context, universal search, task inbox, notifications, quick actions and role-aware navigation. |
| WEB-003 | Domain route groups: /clinical, /adt, /billing, /pharmacy, /pharma-network, /diagnostics, /insurance, /hr, /materials, /scada, /analytics, /admin. |
| WEB-004 | Generated TypeScript clients from Protobuf/ConnectRPC contracts; no handwritten duplicate DTO model unless external adapter requires it. |
| WEB-005 | Shared design system: typography, tokens, forms, data grids, command palette, dialogs, timeline, clinical tables, status badges and accessibility primitives. |
| WEB-006 | Server-side rendering only where it improves first load/public pages; authenticated operational screens may use client navigation with secure server/session boundaries. |
| WEB-007 | Route and component authorization for UX, but backend policy remains authoritative. |
| WEB-008 | Large worklists use virtualized tables, server pagination/filter/sort, saved views and export jobs rather than loading complete datasets. |
| WEB-009 | Form engine renders versioned clinical/administrative schema definitions and preserves entered values against the exact template version. |
| WEB-010 | PWA/offline support selectively for workflows that need it; deterministic reconciliation and user-visible conflict handling. |
| WEB-011 | Error boundary and correlation ID presented to support; structured client telemetry without leaking clinical secrets into logs. |
| WEB-012 | Automated component, accessibility, contract, e2e and visual-regression testing in CI. |

# 16. Backend Clean Architecture and Service Boundaries

Each bounded context uses the same coding convention: Protobuf contract → ConnectRPC handler → application/service use case → domain aggregate/rules → repository interfaces → sqlc/pgx persistence. Cross-domain operations use explicit APIs/events/workflows rather than importing another domain's database package.

| Bounded context / service | Responsibility |
| --- | --- |
| identity | Users, service identities, sessions, MFA, roles/policies, break-glass. |
| organization | Tenants, legal entities, facilities, departments, locations, resources. |
| patient | Person/patient identity, MRN, demographics, contacts, merge, ABHA references. |
| scheduling | Schedules, appointments, queues, resources, waitlists. |
| encounter | OP/IP/ER encounters, admission/transfer/discharge, care-team context. |
| clinical | Problems, notes, observations, allergies, care plans, documents, specialty forms. |
| orders | CPOE and generic order lifecycle; routing to lab/radiology/pharmacy/procedure. |
| medication | Medication orders, formulary, reconciliation, eMAR interfaces. |
| billing | Charge capture, tariffs, estimates, invoices, payments, refunds and patient AR. |
| claims | Eligibility, preauth, claim, query, denial, settlement and NHCX adapter. |
| pharma_catalog | Drug/item, channel products, UOM, pricing/schemes reference. |
| pharma_order | B2B order capture, validation, allocation, sales order lifecycle. |
| inventory | Stock ledger, batch/lot/serial, reservation, transfers, expiry. |
| warehouse | Inbound, put-away, pick/pack/dispatch/POD. |
| pharmacy | Prescription fulfilment, POS and patient delivery orchestration. |
| diagnostics | Lab catalog, accession, specimen, analyzer/result validation and reports. |
| imaging | RIS worklist/report metadata and DICOM/PACS adapter orchestration. |
| procurement | Indent, supplier, RFQ, PO, receipt and three-way match. |
| assets | Biomedical/fixed assets, maintenance/calibration/helpdesk. |
| workforce | Employee, roster, attendance, leave, credentials, training. |
| payroll | Payroll rules, run, payslip and statutory outputs. |
| scada_gateway | OT asset/point model, telemetry ingestion, alarms and historian references. |
| commerce | Cross-network cart/order/payment/commission abstractions where shared. |
| delivery | Serviceability, slots, rider/3PL assignment, tracking, OTP/POD. |
| notification | SMS/email/push/WhatsApp-provider adapters, templates, preferences, audit. |
| documents | Templates, render jobs, signing, versioning, object-store metadata. |
| workflow | Durable business processes, approvals, timers, compensations and exception queues. |
| integration | FHIR/ABDM, NHCX, DICOM, HL7 v2/vendor, devices, payment, accounting/ERP. |
| analytics | Operational marts, semantic metrics, governed exports. |
| ai_gateway | Model registry/inference requests, policy, human-review queue, provenance. |

## 16.1 Canonical Package Layout

internal/<domain>/
  transport/connectrpc/      # handlers, auth/context mapping, validation
  application/               # commands, queries, use-cases, transaction orchestration
  domain/                    # aggregates, value objects, policies, domain events
  ports/                     # repository/external interfaces
  infrastructure/postgres/   # sqlc adapters
  infrastructure/clients/    # outbound RPC/vendor adapters
  migrations/
  queries/                   # sqlc SQL
api/proto/<domain>/v1/

## 16.2 Transaction and Event Rules

Database transaction boundaries are owned by application use cases; domain code does not call infrastructure directly.

Every externally relevant state transition writes an outbox record in the same transaction; publishers deliver asynchronously with idempotent consumers.

Commands carry idempotency keys for network/payment/order/import operations; duplicate submissions return prior outcomes where safe.

Events are immutable facts with versioned schemas. Consumers maintain inbox/deduplication state.

Distributed workflows use saga/orchestration with compensating actions; there is no assumption of global ACID across bounded contexts.

Patient/clinical merge, financial posting and inventory corrections use explicit reversal/amendment semantics rather than destructive history edits.

# 17. Data Architecture

| Store | Purpose |
| --- | --- |
| PostgreSQL OLTP | Source-of-truth relational data, partitioned/high-volume tables where justified; tenant-aware indexes and row access enforcement. |
| Immutable ledgers | Inventory movements, financial postings, consent/audit and selected clinical amendments use append/reversal patterns. |
| Object store | Clinical documents, scans, reports, invoices, attachments and bulk exports; DB retains metadata/hash/provenance. |
| Search index | Operational full-text/document search and faceting; index is rebuildable, never legal source of truth. |
| Analytics store | CDC/event-fed warehouse/lakehouse for BI; PHI access governed separately from operational database. |
| Time-series | SCADA/telemetry historian optimized for high-frequency data; patient chart only references clinically relevant finalized observations. |
| PACS/VNA | Images reside in DICOM-aware storage; application keeps accession/study/report/linkage metadata. |
| Terminology | Versioned code systems/value sets, local mappings and validation cache. |

# 18. Interoperability and External Integrations

| Integration | Architecture |
| --- | --- |
| FHIR / ABDM | FHIR R4 canonical interoperability with ABDM implementation-guide profiles; compatibility adapter isolates IG version changes. Current published v6.5.0 is baseline while v7.0.0 July-2026 release/draft artifacts are tracked and regression-tested before activation. |
| ABHA/HFR/HPR | Configurable adapters for identity/provider/facility ecosystem workflows according to applicable ABDM APIs and certification/onboarding requirements. |
| NHCX | Claims/coverage interoperability adapter and conformance test pack; keep payer-specific legacy adapters during migration. |
| DICOM / DICOMweb | Imaging orders/worklist/report/viewer/PACS exchange. |
| HL7 v2 / vendor protocols | Legacy lab, ADT and device connectivity through integration engine/adapters. |
| Analyzer/device | ASTM/vendor TCP/file/API/serial gateways as required; normalized observations retain raw source metadata. |
| Payment | UPI/payment gateway/bank reconciliation adapters with tokenized provider references; avoid storing sensitive payment credentials. |
| Accounting/ERP | GL, cost center, receivables/payables, tax invoice and master-data interfaces to external ERP where hospital retains one. |
| Messaging | SMS, email, push and approved messaging-provider adapters with preference/consent and delivery status. |
| Logistics | Maps/serviceability/routing and 3PL/courier adapters for sample and medicine movement. |

# 19. Security, Privacy, Safety and Compliance Baseline

| ID | Requirement |
| --- | --- |
| SEC-001 | Zero-trust service/user authentication; OIDC/OAuth2-compatible identity; MFA for privileged roles. |
| SEC-002 | Fine-grained authorization and purpose-of-use; patient-context restrictions; break-glass with reason and review. |
| SEC-003 | TLS in transit; managed encryption at rest; tenant/customer-managed key option for enterprise. |
| SEC-004 | Secrets in secret manager/HSM-backed services; rotation and no secrets committed to repositories. |
| SEC-005 | Tamper-evident audit trail for read/export and write of sensitive domains; correlation across UI/API/workflow. |
| SEC-006 | DPDP-aligned privacy center: notice, purpose, consent where relied upon, withdrawal, rights handling, grievances, processors and retention governance. |
| SEC-007 | Children/guardian data flows and age-sensitive consent/authorization are explicit and configurable. |
| SEC-008 | Data minimization, field-level masking, restricted-note segmentation, export controls and watermarking of sensitive reports. |
| SEC-009 | Secure SDLC: SAST, dependency/SBOM, secret scan, container/IaC scan, DAST, penetration test and remediation SLAs. |
| SEC-010 | Clinical safety: AI/CDS advisory labeling, provenance, human confirmation, override reason, high-risk change review and fail-safe operation. |
| SEC-011 | Backup/restore tests, cross-region/site DR profile, ransomware-resilient immutable backup option and incident response. |
| SEC-012 | NABL/ISO 15189 support features for laboratories: document control evidence, sample traceability, QC, equipment/calibration, personnel/competency and audit records; accreditation remains organization/scope specific. |

## 19.1 Regulatory Design Position

The product shall be designed for compliance enablement, not marketed as automatically making a hospital, laboratory, pharmacy or insurer compliant. Legal, clinical safety, drug-control, insurance, tax, accreditation and retention requirements must be validated against the customer's jurisdiction, licenses, scope and deployment before production use.

For India, the design baseline explicitly incorporates the Digital Personal Data Protection Act, 2023 and the notified Digital Personal Data Protection Rules, 2025 with phased commencement; privacy controls must therefore be feature-flagged/effective-date aware as provisions become applicable.

# 20. AI/ML and Rust Intelligence Layer

| ID | Requirement |
| --- | --- |
| AI-001 | Document intelligence for pharma purchase orders, invoices, prescriptions, referral forms and selected claims attachments. |
| AI-002 | Entity/SKU/test/provider matching with confidence, explanations/candidate list and deterministic validation before transaction posting. |
| AI-003 | Clinical NLP assistance for summarization, coding suggestions, registry abstraction and note structuring; clinician validates final chart. |
| AI-004 | Claims intelligence: missing-document prediction, likely denial reason, coding anomaly, duplicate/suspicious pattern and query prioritization. |
| AI-005 | Pharmacy/pharma demand forecasting by SKU-location; lead-time and seasonality; probabilistic forecast intervals. |
| AI-006 | Inventory optimization: reorder, safety stock, inter-location balancing, expiry risk and substitution opportunity. |
| AI-007 | Diagnostics: TAT prediction, workload balancing, home-collection routing and anomaly flags; no autonomous result sign-off. |
| AI-008 | Hospital operations: no-show, bed/discharge readiness, queue load, OT utilization and staffing forecasts subject to bias/operational review. |
| AI-009 | SCADA anomaly detection, energy baseline deviation and maintenance failure-risk ranking. |
| AI-010 | Patient engagement: multilingual intent routing, navigation/support assistant and personalized reminders with guardrails. |
| AI-011 | Model registry stores model/version, training-data lineage summary, evaluation, owner, intended use, risk class, approval and rollback. |
| AI-012 | Inference record captures input references, model/version, output, confidence, latency, human disposition and downstream action. |
| AI-013 | High-risk clinical use cases require prospective validation, monitoring, drift detection, governance and regulatory classification review. |

# 21. Analytics, Command Centers and KPI Framework

| Domain | Representative KPIs |
| --- | --- |
| Clinical | Mortality/complications where risk-adjusted and appropriate; readmission; infection; medication safety; pathway compliance; specialty outcomes. |
| Patient flow | OP wait, ER door-to-triage/doctor/disposition, bed occupancy, discharge-before-noon, bed turnaround, LOS. |
| OT/ICU | OT utilization, cancellation, on-time start, turnover, ICU utilization, device days and selected quality indicators. |
| Diagnostics | Collection-to-receipt, TAT, redraw/rejection, critical result acknowledgment, analyzer downtime, referral rate. |
| Pharmacy | Prescription turnaround, fill rate, stockout, expiry, substitution, delivery SLA, inventory turns. |
| Pharma network | Order cycle time, straight-through-processing rate, fill rate, OTIF, DSO, return/expiry, scheme leakage. |
| Insurance | Preauth TAT, clean claim rate, query rate, denial rate, days in AR, settlement variance. |
| HR | Roster coverage, overtime, absenteeism, attrition, vacancy, credential expiry, payroll exception. |
| Facilities | Critical alarms, downtime, energy intensity, water use, equipment availability, preventive maintenance compliance. |
| Digital | API latency/error, availability, queue lag, job failure, crash-free sessions, adoption, task completion. |

# 22. Non-Functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| NFR-001 | Availability | Core clinical/ADT/billing target 99.95% monthly for SaaS premium profile; planned maintenance excluded only by contract. |
| NFR-002 | Performance | Typical interactive RPC p95 < 400 ms within deployment region excluding vendor dependencies; high-complexity searches/jobs asynchronous. |
| NFR-003 | Scale | Horizontal scale for multi-hospital groups; partitioning strategy for observations/audit/events/telemetry. |
| NFR-004 | Concurrency | Design for 10,000+ concurrent users per large deployment class; validate with workload model. |
| NFR-005 | Resilience | Circuit breakers/timeouts/backpressure for external integrations; local clinical work should degrade gracefully when optional vendors fail. |
| NFR-006 | DR | Tiered RPO/RTO; proposed core tier RPO ≤ 5 min and RTO ≤ 60 min for enterprise SaaS, validated contractually. |
| NFR-007 | Data integrity | No untracked destructive update of financial, inventory or finalized clinical records. |
| NFR-008 | Security | OWASP-class controls, secure headers, CSRF/XSS/SQLi protections, rate limits and bot/abuse controls. |
| NFR-009 | Privacy | Purpose limitation, consent/notice, minimization, retention, access review and auditable export. |
| NFR-010 | Accessibility | WCAG 2.2 AA target for patient and major staff web/mobile journeys. |
| NFR-011 | Localization | Indian formats plus configurable locale/time zone/currency/language. |
| NFR-012 | Observability | Trace ID across browser/mobile → RPC → workflow → DB/event/vendor; actionable SLOs. |
| NFR-013 | Maintainability | Bounded-context ownership, static analysis, code review, architecture tests and migration discipline. |
| NFR-014 | Testability | Unit/domain, repository integration, contract, workflow, e2e, performance, chaos/failure and clinical safety regression suites. |
| NFR-015 | Audit retention | Configurable by record class and applicable law/policy; legal hold capability. |
| NFR-016 | Exportability | Patient/tenant data export in structured/document formats with access control and asynchronous jobs. |
| NFR-017 | Upgradeability | Backward-compatible contracts and rolling deployment for normal releases; DB migrations expand/contract. |
| NFR-018 | Offline | Selected mobile/edge workflows queue signed/idempotent mutations and reconcile with conflict policy. |

# 23. Initial Protobuf Service Catalogue

| Service | Representative RPCs |
| --- | --- |
| PatientService | Create/Get/Update/SearchPatient; MergeCandidate; MergePatient; LinkExternalIdentifier |
| AppointmentService | SearchSlots; Book; Reschedule; Cancel; CheckIn; QueueStatus |
| EncounterService | StartEncounter; Admit; Transfer; Discharge; GetTimelineContext |
| ClinicalDocumentService | CreateDraft; Sign; Amend; Addendum; GetVersionHistory |
| ObservationService | RecordObservation; RecordBatch; GetTrend |
| OrderService | PlaceOrder; ModifyOrder; CancelOrder; GetOrder; SearchWorklist |
| MedicationService | Prescribe; Verify; Reconcile; DispenseRequest |
| BillingService | Estimate; PostCharge; Invoice; ReceivePayment; Refund; Reconcile |
| ClaimService | CheckEligibility; CreatePreauth; SubmitEnhancement; SubmitClaim; RespondQuery; ReconcileSettlement |
| PharmaOrderService | IngestOrder; Validate; Price; Allocate; Confirm; Cancel; GetExceptions |
| InventoryService | GetATP; Reserve; Release; Move; Adjust; BatchTrace; ExpiryExposure |
| WarehouseService | Receive; PutAway; CreateWave; Pick; Pack; Dispatch; ConfirmPOD |
| PharmacyService | CreateFill; VerifyPrescription; Dispense; PartialFill; CreateDelivery |
| LabService | Accession; Collect; Receive; Route; RecordResult; Validate; ReleaseReport |
| ImagingService | ScheduleStudy; ModalityWorklist; RecordReport; ReleaseReport |
| WorkforceService | Employee; Roster; Attendance; Leave; Credential |
| PayrollService | PreviewRun; ExecuteRun; FinalizeRun; Payslip |
| ScadaService | RegisterPoint; IngestTelemetry; RaiseAlarm; AcknowledgeAlarm; GetTrend |
| ConsentService | RecordNotice; Grant; Withdraw; GetPurposeStatus |
| DocumentService | Render; Sign; Archive; GetDownloadGrant |
| WorkflowService | Start; Signal; GetState; Cancel; RetryStep |
| AIService | ExtractDocument; RankMatches; Forecast; Summarize; Explain; SubmitHumanDisposition |

# 24. Domain Event Catalogue

| ID | Event |
| --- | --- |
| EVT-001 | patient.created |
| EVT-002 | patient.merged |
| EVT-003 | appointment.booked |
| EVT-004 | patient.checked_in |
| EVT-005 | encounter.started |
| EVT-006 | patient.admitted |
| EVT-007 | bed.transferred |
| EVT-008 | patient.discharged |
| EVT-009 | clinical_document.signed |
| EVT-010 | observation.recorded |
| EVT-011 | order.placed |
| EVT-012 | order.cancelled |
| EVT-013 | medication.prescribed |
| EVT-014 | medication.administered |
| EVT-015 | prescription.ready_for_fulfilment |
| EVT-016 | lab.accessioned |
| EVT-017 | specimen.collected |
| EVT-018 | specimen.received |
| EVT-019 | lab.result_validated |
| EVT-020 | diagnostic.report.released |
| EVT-021 | imaging.study.completed |
| EVT-022 | imaging.report.released |
| EVT-023 | charge.posted |
| EVT-024 | invoice.finalized |
| EVT-025 | payment.received |
| EVT-026 | refund.completed |
| EVT-027 | preauth.submitted |
| EVT-028 | preauth.approved |
| EVT-029 | claim.submitted |
| EVT-030 | claim.queried |
| EVT-031 | claim.settled |
| EVT-032 | pharma.order.ingested |
| EVT-033 | pharma.order.exception_created |
| EVT-034 | sales_order.confirmed |
| EVT-035 | inventory.reserved |
| EVT-036 | inventory.expiry_risk_detected |
| EVT-037 | shipment.dispatched |
| EVT-038 | shipment.delivered |
| EVT-039 | employee.joined |
| EVT-040 | attendance.finalized |
| EVT-041 | payroll.finalized |
| EVT-042 | credential.expiring |
| EVT-043 | scada.alarm.raised |
| EVT-044 | scada.alarm.acknowledged |
| EVT-045 | equipment.breakdown_reported |
| EVT-046 | consent.granted |
| EVT-047 | consent.withdrawn |
| EVT-048 | privacy.request.created |
| EVT-049 | ai.inference.completed |
| EVT-050 | ai.human_review_completed |

# 25. Reference End-to-End Patient Journey

| Stage | Integrated behavior |
| --- | --- |
| 1. Pre-arrival | Patient searches doctor/specialty in app/web, books slot, provides identity/insurance, completes pre-visit forms and receives instructions. |
| 2. Arrival | QR/kiosk/front desk check-in; token and queue status updated; location/navigation guidance displayed. |
| 3. Clinical encounter | Clinician opens longitudinal record and specialty pack; documents assessment; places lab/imaging/pharmacy/procedure orders. |
| 4. Diagnostics | Patient chooses in-hospital collection or eligible home/nearby service; specimen/study is tracked; finalized result becomes available to care team and patient subject to release policy. |
| 5. Pharmacy | Prescription enters pharmacist work queue; inventory/price/options calculated; patient chooses pickup/delivery; fulfilment and delivery status flow back to app. |
| 6. Admission/procedure | If admitted: bed, nursing, medication administration, procedures, implants, OT/ICU and multidisciplinary care recorded in same episode. |
| 7. Insurance | Eligibility/preauth/claim/evidence are generated from clinical/financial source records; patient sees status and outstanding action. |
| 8. Discharge | Discharge summary, reconciled medicines, follow-up, pending results, final bill and claim status compiled; delivery/home-care tasks scheduled. |
| 9. Follow-up | Patient receives reminders, can book follow-up/teleconsult, reorder eligible medicines, schedule diagnostics and share consented records. |
| 10. Longitudinal record | Subsequent specialty encounters access prior relevant data under authorization; analytics and disease registry use governed structured data. |

# 26. Implementation Roadmap and Work Breakdown

| Phase | Indicative window | Scope |
| --- | --- | --- |
| Phase 0 — Foundation | 0–3 months | Product governance; UX system; tenant/IAM; org/master data; protobuf conventions; Go service template; Svelte shell; CI/CD; observability; audit; workflow/event backbone; security baseline. |
| Phase 1 — Core Hospital | 3–8 months | Patient/appointments/queues; OPD; encounters; basic clinical core/CPOE; billing; pharmacy; basic lab; documents; patient app MVP. |
| Phase 2 — Inpatient & Enterprise | 6–12 months | ADT/bed; nursing/eMAR; ER; OT/anesthesia; ICU; materials/procurement/assets; HR/attendance/payroll; enterprise analytics. |
| Phase 3 — Diagnostics & Insurance | 8–14 months | Full LIS, RIS/PACS integration; home collection; insurer/TPA; preauth/claims; NHCX adapter; B2B diagnostics. |
| Phase 4 — Pharma Network | 9–16 months | Manufacturer/C&F/distributor/stockist platform; document order automation; warehouse; schemes/credit; returns; settlement; pharmacy delivery network. |
| Phase 5 — Specialty Packs | 10–20 months | Priority hospital specialties first; cardiology, nephrology/dialysis, oncology, pediatrics/NICU, OBGYN, critical care, orthopedics, gastro, neurology; then remaining packs. |
| Phase 6 — SCADA/Command Center | 12–20 months | OT gateways, historian, alarms, energy/water/cold-chain monitoring, biomedical linkage, command center. |
| Phase 7 — Intelligence & Network Scale | 14–24 months | Rust ML services, forecasts, claims intelligence, operations optimization, broader partner ecosystem, performance hardening and enterprise rollout. |

## 26.1 Release Strategy

Release a clinically safe narrow vertical slice before attempting all specialties.

Use feature flags and tenant configuration to activate modules progressively.

Every hospital pilot has site master-data migration, device/interface certification, role mapping, super-user training and dress rehearsal.

Clinical templates must be signed off by nominated specialty owners; finance rules by finance owners; pharmacy/lab workflows by licensed/authorized operational owners.

Do not make AI automation a go-live dependency for transactional correctness.

# 27. Delivery Organization and Staffing

| Capability | Indicative core team |
| --- | --- |
| Product & domain | 1 Product Director; 4–6 Product Managers/Business Analysts covering clinical, revenue/insurance, pharma, diagnostics, enterprise/SCADA. |
| Clinical informatics | 1 Clinical Informatics Lead; 3–6 specialty informatics analysts; part-time specialty clinicians for pack validation. |
| Architecture | 1 Chief/Principal Architect; 2–3 domain architects/tech leads; 1 security architect. |
| Go backend | 12–20 engineers across platform, clinical, commerce, diagnostics/claims and integrations. |
| Svelte/SvelteKit web | 8–14 frontend engineers plus 1 design-system lead. |
| Flutter | 4–7 mobile engineers for patient/staff/field apps. |
| Rust AI/ML | 4–8 ML/Rust engineers plus 2–4 data scientists/ML scientists depending on scope. |
| Data/analytics | 3–5 data engineers/analytics engineers + BI product analyst. |
| Integration/IoT | 4–7 engineers for FHIR/NHCX/DICOM/devices/SCADA gateways. |
| QA | 8–14 automation/performance/manual domain QA; dedicated clinical workflow QA. |
| DevSecOps/SRE | 4–7 engineers for cloud, IaC, CI/CD, observability, DR and platform reliability. |
| UX | 3–5 product designers + UX researcher/content/accessibility support. |
| Implementation | 6–15 solution consultants, data migration, training and onsite rollout personnel as customers grow. |
| Security/compliance | 2–4 AppSec/privacy/GRC personnel; independent testing budget. |

## 27.1 Governance

| Forum | Cadence | Decisions |
| --- | --- | --- |
| Product council | Weekly | Scope, cross-domain dependencies, roadmap and acceptance. |
| Clinical safety board | Biweekly / release | Clinical risk, CDS/AI, specialty templates, safety incidents. |
| Architecture review | Weekly | Contracts, boundaries, data, performance, deployment and exceptions. |
| Security/privacy review | Biweekly / release | Threat model, privacy changes, vulnerabilities, high-risk integrations. |
| Change advisory / release readiness | Per production release | Migration, rollback, monitoring, support and customer communications. |
| Model governance | Per model version | Intended use, validation, bias, drift, human oversight and rollback. |

# 28. Infrastructure and Deployment Topology

| Profile | Description |
| --- | --- |
| Shared SaaS | Logically isolated tenants; pooled compute with strict tenant boundaries; suitable for clinics/smaller hospitals and network participants. |
| Dedicated tenant | Dedicated DB/schema/compute choices for larger groups; isolated encryption keys and integration plane. |
| Private cloud | Customer cloud account/VPC with managed application operations; enterprise connectivity and key-management options. |
| On-prem / hybrid | Local edge/application components for specific hospital requirements; cloud control/update plane optional; explicit support matrix. |
| Hospital edge | Device/interface/SCADA gateway, local queues/cache, printer/label services and selected downtime workflows. |
| DR region/site | Encrypted replicated data/backups based on contracted RPO/RTO; regular restore/failover tests. |

## 28.1 Indicative Production Environments

Separate dev, integration, QA, performance, UAT, pre-production and production environments; sensitive production data never copied casually into lower environments.

Per-tenant configuration promotion process and synthetic/reference test data packs.

Blue/green or canary rollout for high-risk services; database expand/contract migrations.

Autoscaling based on RPC latency, queue lag, CPU/memory and workload-specific metrics, not CPU alone.

# 29. Data Migration and Hospital Onboarding

| Stage | Requirements |
| --- | --- |
| Discovery | Inventory legacy HIS/EMR/LIS/PACS/pharmacy/payroll/ERP/interfaces; identify source owners and data quality. |
| Mapping | Patient/MRN, provider, service, tariff, drug, test, payer, inventory, employee and financial mapping. |
| Cleansing | Duplicates, invalid codes, inactive masters, date/unit normalization, patient matching. |
| Trial migrations | Repeatable ETL with reconciliation reports and business sign-off. |
| Cutover | Freeze window, delta load, inventory/AR/appointments/open admissions/claims reconciliation. |
| Validation | Counts, totals, samples, clinical record spot checks, imaging/report linkage and signed acceptance. |
| Legacy access | Defined read-only archive or historical import strategy; retention and access policy. |
| Training | Role curricula, super-users, simulation environment, competency checks and floor support. |

# 30. Testing and Acceptance Strategy

| Test layer | Acceptance focus |
| --- | --- |
| Unit/domain | Policies, calculations, value objects, state transitions and failure cases. |
| Repository | Real PostgreSQL integration tests for sqlc queries, transactions, locking and migrations. |
| Contract | Protobuf/API backward compatibility, auth/error semantics and external adapter conformance. |
| Workflow | Happy path, timeout, duplicate, cancellation, compensation, replay and human-exception paths. |
| Clinical safety | Medication, allergy, critical results, patient identity, specimen, blood, specialty calculators and override audit. |
| Performance | Peak OP registration, order/result, pharmacy, billing, claims batch, pharma import, SCADA ingest and report loads. |
| Security | Threat modeling, SAST/DAST, dependency/SBOM, API abuse, privilege escalation, tenant isolation and penetration test. |
| DR | Backup restore, zone/node loss, DB failover, event replay, object restore and documented recovery drill. |
| UAT | Role-based end-to-end scenarios signed by hospital/business owners. |
| Go-live | Exit criteria: severity-1/2 defects closed or formally risk-accepted; reconciliation passed; support/rollback ready. |

# 31. Commercial Model and Indicative Budget

Costs below are planning ranges, not vendor quotations. A product of this breadth should be funded as a multi-year platform, not a single fixed-price software build. Scope sequencing can materially reduce initial burn.

| Build envelope | Indicative product-engineering budget | Notes |
| --- | --- | --- |
| Lean foundation + MVP (12 months) | ₹3.5–6.0 Cr | 25–40 core people; patient/OPD/basic clinical/billing/pharmacy/lab; platform foundation; limited integrations. |
| Serious enterprise v1 (18 months) | ₹8–14 Cr | 45–70 people; inpatient/OT/ICU, diagnostics, insurance, pharma network, HR/materials, priority specialties, SRE/security. |
| Broad platform (24 months) | ₹15–25+ Cr | 70–110 people plus clinical SMEs/implementation; broad specialty coverage, SCADA, network scale, AI/ML, multi-site enterprise hardening. |
| External certification/testing/devices | Separate | Pen-tests, compliance consulting, interfaces, devices, test environments, PACS/SCADA vendors and site travel vary materially. |

## 31.1 SaaS Monetization

| Revenue stream | Model |
| --- | --- |
| Hospital SaaS | Per facility + active bed + named/active user/module band; enterprise minimum and implementation fee. |
| Clinic | Per facility/provider subscription tiers. |
| Diagnostics | Per site + volume band; optional transaction fee for marketplace/home collection. |
| Pharmacy | Per outlet + optional order/delivery/marketplace transaction fee. |
| Pharma network | Enterprise subscription by manufacturer/C&F/distributor plus transaction/automation tier. |
| Insurance | Provider-side claims module subscription + volume/API tier; payer-side products separately contracted. |
| SCADA | Per monitored site + point/device band + gateway/support. |
| Patient marketplace | Convenience/delivery/partner economics only where legally/contractually appropriate; avoid monetizing clinical data. |
| Enterprise integrations | One-time implementation + recurring connector/support/SLA. |

# 32. Risk Register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Clinical scope explosion | High | Prioritize specialty packs; common clinical core; clinical governance; fixed quarterly pack roadmap. |
| Regulatory change | High | Adapters/configuration/effective dates; compliance owner; release impact assessments. |
| Tenant/data breach | Critical | Isolation tests, least privilege, encryption, audit, AppSec, pentests, incident response. |
| Patient identity mismatch | Critical | Positive identification, duplicate workflow, barcode/verification, merge audit. |
| Medication/order safety defect | Critical | Clinical QA, pharmacist/clinician validation, versioned CDS, fail-safe UX. |
| Integration/vendor unreliability | High | Timeouts, retry/idempotency, interface monitoring, fallback workflows. |
| Pharma master/SKU mismatch | High | Confidence threshold + human exception; deterministic master/price/credit validation. |
| AI hallucination/misclassification | High | No autonomous high-risk posting; provenance; human validation; model governance. |
| SCADA cyber/safety event | Critical | OT segmentation, edge safety, read-only default where possible, site engineering approval. |
| Migration quality | High | Trial loads, reconciliation, business sign-off, legacy archive. |
| Performance at enterprise scale | High | Representative load model, async jobs, partitioning, caching and capacity tests. |
| Implementation fatigue | Medium | Phased rollout, super-user network, training, floor support, adoption metrics. |
| Cash burn | High | MVP sequencing, modular commercial releases, avoid building all specialties before revenue. |

# 33. Acceptance Gates

| Gate | Exit criteria |
| --- | --- |
| G0 Architecture | Bounded contexts, contracts, tenancy, IAM, audit, migration and deployment conventions approved. |
| G1 Platform Alpha | User/tenant/org/master data; Go/Svelte scaffolds; CI/CD; observability; auth; audit; event/workflow foundation. |
| G2 Hospital MVP | Registration, appointment, OP encounter, orders, billing, basic lab/pharmacy and patient app complete in pilot environment. |
| G3 Clinical Safety | Identity, medication, results, critical alert and amendment workflows pass signed safety/UAT suite. |
| G4 Enterprise Hospital | ADT/nursing/ER/OT/ICU/materials/HR/payroll and priority integrations accepted. |
| G5 Diagnostics/Claims | LIS/RIS/PACS and insurer/NHCX workflows complete with reconciliation and external interface tests. |
| G6 Pharma Network | B2B order → inventory → dispatch → settlement, document automation and exception handling accepted. |
| G7 Specialty Packs | Each pack accepted by nominated clinical owner against specialty-specific workflow suite. |
| G8 SCADA | Gateway, alarm, historian, security segmentation and failure-mode testing accepted by site engineering. |
| G9 Production Scale | Performance, security, DR, monitoring, support, runbooks and go-live criteria passed. |

# 34. Pilot Strategy

Pilot 1: 50–150 bed hospital or focused specialty center with cooperative clinical leadership; activate registration, OPD, billing, pharmacy, lab and 2–3 specialty packs.

Pilot 2: independent diagnostic chain for LIS/home collection/B2B/referral lab and patient app.

Pilot 3: distributor/stockist cluster with one upstream pharma partner and multiple pharmacies to validate automated order processing and batch fulfilment.

Only after transactional stability: add insurer claims/NHCX, advanced specialties, SCADA command center and ML optimization.

Define measurable pilot outcomes: >95% master-data accuracy, >99.9% transaction integrity, target order/result TATs, >80% staff adoption in configured workflows, and zero unresolved critical safety defects.

# 35. Product Roadmap Beyond v1

| Roadmap area | Expansion |
| --- | --- |
| Remote monitoring | Device ingestion, disease programs, alerts, virtual wards and home-care operations. |
| Population health | Cohorts, care gaps, outreach, chronic disease programs and value-based care analytics. |
| Clinical trials/research | Consent, cohort feasibility, study visits, eSource interfaces and de-identified analytics subject to governance. |
| Genomics | Structured genomic observations, family workflows and advanced oncology/rare-disease integration. |
| Network procurement | Hospital/pharmacy demand aggregation, tenders, negotiated catalog and supplier marketplace. |
| Advanced supply chain | Multi-echelon optimization, control tower, demand sensing and manufacturer replenishment collaboration. |
| Advanced imaging AI | Governed inference routing and radiologist worklist prioritization subject to regulatory/device classification. |
| Internationalization | Country packs for terminology, tax, insurance, privacy, claims and pharmacy regulation. |

# 36. RACI / Ownership Baseline

| Workstream | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Clinical content | Clinical Informatics Lead | Specialty clinical owner | Product, QA | Engineering |
| Clinical safety | Clinical Safety Board | CMO/clinical authority | Engineering, QA, Security | Executive sponsor |
| Architecture | Principal Architect | CTO | Domain leads, SRE, Security | Product |
| Security/privacy | Security/Privacy Lead | CISO/DPO or appointed authority | Engineering, Legal/Compliance | Executive sponsor |
| Pharma workflows | Pharma Product Lead | Licensed/authorized operational owner | Finance, warehouse, engineering | Product council |
| Diagnostics | Diagnostics Product Lead | Lab/radiology clinical authority | Quality, integration, engineering | Product council |
| Claims | Revenue/Insurance Lead | Finance/RCM owner | Clinical coding, integration | Product council |
| SCADA | OT/Facilities Lead | Site engineering authority | Security, vendor, SRE | Hospital operations |
| Go-live | Implementation Lead | Customer steering committee | All domain owners | All users |

# 37. Assumptions and Exclusions

This DPR is a platform baseline. Detailed software requirements specifications (SRS), clinical safety cases, integration specifications and site SOPs are produced per release/customer.

Drug dispensing, controlled substances, telemedicine, medical-device software, AI/CDS classification, insurance and statutory obligations vary by jurisdiction and intended use; legal/regulatory validation is mandatory.

Medical devices, analyzers, PACS, SCADA controllers and proprietary vendor licenses are not assumed to be included in SaaS subscription unless contracted.

Accounting may be native enough for healthcare revenue/subledger operations while general ledger/statutory accounting can integrate with a customer's ERP/accounting platform.

Specialty packs are activated progressively and are never considered clinically production-ready until signed off by an appropriate clinical owner.

AI/ML is not permitted to create irreversible clinical, financial, stock or claims actions without the policy-defined deterministic validation and human authority.

# 38. Standards and Reference Baseline

| Reference | Use in platform |
| --- | --- |
| ABDM FHIR Implementation Guide | FHIR R4-based ABDM health data interchange. Published v6.5.0 remains the current published permanent version; v7.0.0 artifacts generated July 15, 2026 add Indian Patient Summary and dedicated vital-sign profiles and should be tracked behind a versioned adapter. |
| NHCX | National Health Claims Exchange is included as the standardized health-claims exchange integration path alongside legacy payer/TPA channels. |
| DPDP | Digital Personal Data Protection Act, 2023 and Digital Personal Data Protection Rules, 2025; phased commencement must be tracked by compliance configuration. |
| NABL / ISO 15189 | Medical laboratory accreditation in India is granted by NABL against ISO 15189 scope; product functions should support evidence and traceability but cannot confer accreditation. |
| HL7 FHIR R4 | Canonical clinical interoperability baseline. |
| DICOM / DICOMweb | Diagnostic imaging interchange and web access. |
| SNOMED CT / LOINC / ICD | Terminology/coding families used where applicable and appropriately licensed/authorized. |
| OWASP / secure SDLC | Application/API/mobile security practices and verification baseline. |
| OpenTelemetry | Vendor-neutral telemetry for application observability. |

# 39. Summary

The platform described in this DPR is intentionally broader than a traditional hospital management system. It is a unified healthcare operating system and transaction network with a common patient record, specialty-aware clinical platform, revenue/insurance workflows, pharmaceutical and diagnostic commerce, workforce/asset operations, SCADA visibility and a patient super-app.

The engineering design preserves this breadth without creating a monolith of tightly coupled screens: bounded contexts, Protobuf contracts, Go clean architecture, Svelte/SvelteKit web applications, Flutter mobile applications, event/workflow infrastructure and Rust intelligence services create a consistent product platform. Specialty depth is delivered through governed specialty packs that reuse the clinical core while adding specialty-specific observations, procedures, pathways, calculators, registries and integrations.

The recommended execution strategy is phased. Foundation and a revenue-generating hospital/pharmacy/diagnostics MVP should reach pilots first; enterprise inpatient, claims, pharma network, specialty packs, SCADA and advanced AI are layered progressively. This sequencing protects clinical safety, implementation quality and cash efficiency while preserving the long-term unified architecture.

# Appendix A. Role Catalogue

| ID | Role |
| --- | --- |
| ROLE-001 | Patient |
| ROLE-002 | Caregiver |
| ROLE-003 | Front desk/registration |
| ROLE-004 | Call center |
| ROLE-005 | Doctor/consultant |
| ROLE-006 | Resident/medical officer |
| ROLE-007 | Nurse |
| ROLE-008 | Nursing supervisor |
| ROLE-009 | Pharmacist |
| ROLE-010 | Pharmacy cashier |
| ROLE-011 | Lab technician |
| ROLE-012 | Phlebotomist |
| ROLE-013 | Pathologist |
| ROLE-014 | Radiologist |
| ROLE-015 | Radiology technician |
| ROLE-016 | Dietitian |
| ROLE-017 | Physiotherapist |
| ROLE-018 | OT technician |
| ROLE-019 | Anesthetist |
| ROLE-020 | Surgeon |
| ROLE-021 | ICU clinician |
| ROLE-022 | Emergency clinician |
| ROLE-023 | Billing executive |
| ROLE-024 | Cashier |
| ROLE-025 | Insurance desk |
| ROLE-026 | Medical coder |
| ROLE-027 | RCM manager |
| ROLE-028 | MRD/HIM |
| ROLE-029 | Quality manager |
| ROLE-030 | Infection-control nurse |
| ROLE-031 | Biomedical engineer |
| ROLE-032 | Facility engineer |
| ROLE-033 | SCADA operator |
| ROLE-034 | Storekeeper |
| ROLE-035 | Purchase officer |
| ROLE-036 | Finance/AP |
| ROLE-037 | Finance/AR |
| ROLE-038 | HR |
| ROLE-039 | Payroll |
| ROLE-040 | Credentialing |
| ROLE-041 | IT admin |
| ROLE-042 | Security admin |
| ROLE-043 | Data analyst |
| ROLE-044 | Hospital administrator |
| ROLE-045 | Manufacturer sales ops |
| ROLE-046 | C&F operator |
| ROLE-047 | Distributor/stockist operator |
| ROLE-048 | Warehouse picker/packer |
| ROLE-049 | Delivery rider |
| ROLE-050 | Diagnostic collection-center operator |
| ROLE-051 | Insurer/TPA user |
| ROLE-052 | Auditor/read-only reviewer |

# Appendix B. Reporting Catalogue

| Domain | Reports |
| --- | --- |
| Hospital | Daily census; occupancy; admissions/discharges; OP/ER volumes; wait times; bed turnaround; specialty volumes. |
| Clinical quality | Critical results; medication incidents; infection/device metrics; pathway compliance; specialty registries. |
| Revenue | Gross/net revenue; payer mix; discounts; refunds; unbilled; AR; packages; doctor/service profitability views. |
| Pharmacy | Stock valuation; expiry; near expiry; fast/slow/dead; fill rate; substitutions; purchase/sales; margins. |
| Pharma network | Primary/secondary sales; OTIF; fill; DSO; channel stock; returns; expiry; schemes; order automation exceptions. |
| Diagnostics | TAT; rejection; critical values; analyzer load; referral; volumes; revenue; home collection productivity. |
| Insurance | Preauth; approval; query; claims submitted; denial; aging; settlement; deductions. |
| Workforce | Headcount; attendance; overtime; leave; roster coverage; credential expiry; payroll variance. |
| Procurement | Spend; supplier performance; PO cycle; price variance; stock-outs; inventory turns. |
| Biomedical | PM due/completed; breakdown; MTTR; downtime; calibration; contract expiry. |
| SCADA | Alarms; energy; water; DG/UPS; HVAC; temperature excursions; equipment/runtime trends. |
| Digital platform | Users/adoption; task SLA; API/SLO; errors; workflow backlog; integration failures. |

# Appendix C. Suggested Initial Repository / Mono-repo Structure

apps/
  web/                  # SvelteKit workspaces / portals
  patient-mobile/       # Flutter
  staff-mobile/         # Flutter
  field-mobile/         # Flutter
services/
  platform-api/         # Go modular service host(s)
  integration-api/      # Go adapters / external APIs
  ai-runtime/           # Rust
  scada-edge/           # Go/Rust edge gateway depending protocol stack
packages/
  proto/
  web-ui/
  web-sdk/
  flutter-sdk/
  domain-shared/        # only truly shared primitives, no cross-domain business logic
db/
  migrations/
  sqlc/
infra/
  kubernetes/
  terraform/
  observability/
docs/
  adr/
  api/
  clinical-safety/
  runbooks/

# Appendix D. Definition of Done

Requirements/acceptance criteria approved for the feature.

Threat/privacy/clinical-risk impact assessed where applicable.

Protobuf/API schema reviewed and backward compatibility preserved.

Domain tests and repository integration tests pass.

Authorization, tenant isolation and audit behavior verified.

Svelte/Flutter UX includes loading, empty, error, retry and accessibility states.

Observability: logs/metrics/traces and operational dashboard/alert if needed.

Migration/data changes are reversible or expand/contract and tested on representative volume.

Documentation/runbook/support notes updated.

UAT/clinical/finance/business owner sign-off obtained for governed features.

No unresolved critical/high security or clinical safety defect for production release.

# 40. Expanded Hospital Operational Departments

The platform shall support the non-specialty departments that keep a hospital operational. These are first-class bounded capabilities, not miscellaneous utilities, because their workflows directly affect patient safety, throughput, accreditation, cost and revenue integrity.

| Department | Required capabilities |
| --- | --- |
| Blood Centre / Blood Bank | Donor registration and eligibility; collection; component preparation; testing/quarantine; inventory by blood group/component/expiry; requisition; cross-match; reservation; issue/return; bedside transfusion traceability; reaction/hemovigilance; recall; camps and donor communication. |
| CSSD | Instrument/set master; dirty receipt; washing/disinfection; assembly; packing; sterilizer cycle; biological/chemical indicators; release; sterile-store inventory; OT issue/return; tray-level traceability; recall; maintenance and quality evidence. |
| Infection Prevention & Control | HAI surveillance; device-associated infection denominators; isolation; organism/MDR alerts; antimicrobial stewardship linkage; hand-hygiene audits; outbreak investigation; exposure management; environmental cultures; committee minutes; CAPA. |
| Quality & Patient Safety | Incident reporting; near miss; sentinel event; RCA; CAPA; clinical audit; tracer audit; indicators; committee governance; document control; accreditation evidence; safety rounds; risk register. |
| Medical Records / HIM | Record completion; deficiencies; coding; release-of-information; legal hold; scanning/indexing; retention/destruction policy; incomplete record worklist; birth/death registers; privacy request fulfilment. |
| Dietary / Kitchen | Dietician orders; diet codes; allergy/restrictions; kitchen census; meal production; tray ticket; ward dispatch; missed meal; patient feedback; nutrition-cost reporting; food-safety checklists. |
| Housekeeping | Area/room cleaning schedules; discharge cleaning; isolation terminal cleaning; housekeeping task dispatch; SLA; inspection; consumables; pest-control schedule; bed turnaround integration. |
| Laundry & Linen | Linen master; ward par level; soiled collection; segregation; wash cycle/vendor; clean issue; loss/damage; infection-category handling; cost and stock reconciliation. |
| Biomedical Waste | Waste category; source location; bag/container tracking; weight; temporary storage; pickup/vendor manifest; exception; statutory report support. |
| Ambulance & Fleet | Vehicle/crew roster; emergency dispatch; GPS; pre-arrival information; consumables/equipment checklist; maintenance; trip billing; referral transfer and inter-facility movement. |
| Security & Access | Visitor passes; restricted area access; incident log; lost-and-found; infant/asset protection integrations; parking; access-control/CCTV reference integration subject to policy. |
| Mortuary | Body registration; storage location; release authorization; medico-legal restriction; valuables; post-mortem coordination; body handover and audit. |
| Guest Relations / CRM | Complaints, compliments, service recovery, patient feedback, NPS/PREMs, grievance SLA, escalation and closure. |
| Call Centre | Unified appointment, patient enquiry, follow-up, outbound campaign, missed-call, call disposition and quality workflow. |
| Engineering & Facilities | Work orders, preventive maintenance, permits, utility rounds, statutory inspection calendar, contractor management and SCADA-linked alarms. |

# 41. Quality, Accreditation and Clinical Governance

The product shall include a configurable quality-management system supporting hospitals pursuing NABH and comparable accreditation frameworks. As of 2026, NABH publishes the 6th Edition Hospital Accreditation Standards. The application must support evidence capture and workflow without claiming that software use itself confers accreditation.

| ID | Requirement |
| --- | --- |
| QMS-001 | Controlled document/SOP lifecycle: draft, review, approve, effective date, supersede, acknowledgement, distribution, archival and controlled print. |
| QMS-002 | Incident/near-miss/sentinel-event reporting with severity, immediate action, investigation, RCA methodology, CAPA, owner, due date, effectiveness check and closure. |
| QMS-003 | Clinical and non-clinical audit programme: schedule, checklist, sample, finding, evidence, score, CAPA and re-audit. |
| QMS-004 | Hospital committee workspace for agenda, attendance, minutes, action items, recurring decisions and evidence. |
| QMS-005 | Quality indicator dictionary with numerator, denominator, exclusions, source, frequency, target, benchmark and automated/manual collection. |
| QMS-006 | Patient safety rounds, facility rounds, medication safety, infection-control tracer and department tracer workflows. |
| QMS-007 | Mortality/morbidity review, unexpected outcome review and multidisciplinary case-review records with restricted access. |
| QMS-008 | Policy/standard requirement mapping so one evidence item may support multiple accreditation objective elements without duplicating evidence. |
| QMS-009 | Risk register with probability, impact, controls, residual risk, treatment plan, owner and review schedule. |
| QMS-010 | Training/competency evidence linked to staff role and policies; expiry and reassessment alerts. |

# 42. Nursing Information System - Expanded

| ID | Requirement |
| --- | --- |
| NUR-001 | Admission nursing assessment with dependency/acuity, skin, nutrition, falls, pain, functional status, devices, isolation and education needs. |
| NUR-002 | Nursing diagnosis/problem, goal, intervention, frequency, evaluation and outcome care-plan engine. |
| NUR-003 | eMAR with due-time grid, barcode patient/medication verification, hold/refuse/omitted reason, PRN indication/effect and controlled co-sign. |
| NUR-004 | IV therapy: line/catheter, site checks, fluids, infusion rates, pump reference, infiltration/phlebitis and line-day calculation. |
| NUR-005 | Tubes/drains/airways/wounds: insertion, characteristics, output, site assessment, care and removal. |
| NUR-006 | Pressure injury risk/assessment, body map, staging, photographs under consent/policy and wound-care plan. |
| NUR-007 | Falls/restraint/seclusion assessments and prevention/monitoring workflows as permitted by policy. |
| NUR-008 | Intake/output and cumulative balance; oral/enteral/IV intake; urine/drain/stool/other output. |
| NUR-009 | Structured shift handover: diagnosis, code status, allergies, isolation, pending results, lines/drains, high-risk meds, tasks and concerns. |
| NUR-010 | Nursing workload/acuity and staffing-demand indicators for shift planning. |
| NUR-011 | Discharge education/checklist for medicines, wound/device care, diet, red flags, follow-up and caregiver acknowledgement. |
| NUR-012 | Bedside task board and escalation for overdue medication, observations, specimens, care activities and discharge tasks. |

# 43. Critical Care Information System

| ID | Requirement |
| --- | --- |
| CCIS-001 | High-density time-series bedside flowsheet supporting minute/hour granularity with source labeling: manual, monitor, ventilator, pump, analyzer or derived. |
| CCIS-002 | Ventilation record: mode, settings, measured values, oxygenation, airway, humidification, weaning readiness, spontaneous-breathing trials and extubation. |
| CCIS-003 | Infusion/vasoactive therapy view with dose normalization, titration history, concentration, pump/channel reference and target parameter. |
| CCIS-004 | ABG/electrolyte trend and oxygenation/ventilation calculations with provenance. |
| CCIS-005 | Sedation, delirium, pain, neurologic and organ-support scoring framework; formulas versioned. |
| CCIS-006 | Sepsis/shock pathway timers, cultures/antibiotics/fluids/vasopressors/lactate milestones and override documentation. |
| CCIS-007 | Renal replacement therapy/CRRT session prescription and machine/effluent/fluid-balance integration. |
| CCIS-008 | Device-day registry for central line, urinary catheter, ventilator and other surveillance denominators. |
| CCIS-009 | ICU multidisciplinary rounds checklist, goals for day, barriers, family communication and discharge readiness. |
| CCIS-010 | ICU central station/command view with clinical alarms prioritized separately from raw device alarms; alarm fatigue controls. |

# 44. Operating Theatre, Anesthesia and Perioperative Platform

| ID | Requirement |
| --- | --- |
| PERI-001 | OT block planning, elective/emergency scheduling, waitlist, conflicts, turnover and specialty/theatre capability constraints. |
| PERI-002 | Pre-anesthesia clinic: history, airway, ASA, investigations, medication instructions, fasting and optimization/clearance. |
| PERI-003 | WHO-style surgical safety checklist implementation configurable by hospital: sign-in, time-out, sign-out and completion audit. |
| PERI-004 | Intraoperative anesthesia chart with vitals/device import, agents, airway, fluids, blood, medications, events and calculated totals. |
| PERI-005 | Surgical count for swabs, needles, instruments and count discrepancy escalation. |
| PERI-006 | Implant/prosthesis traceability: product, UDI/barcode where available, lot/serial/expiry, vendor, patient and explant/recall. |
| PERI-007 | Intraoperative specimen labeling and direct pathology accession linkage. |
| PERI-008 | PACU recovery score, pain/nausea, airway, discharge criteria and transfer handoff. |
| PERI-009 | OT consumable and charge reconciliation comparing planned, picked, used, returned, wasted and billed quantities. |
| PERI-010 | OT analytics: utilization, on-time start, cancellation, turnover, case duration variance, overtime and infection/quality indicators. |

# 45. Blood Centre and Transfusion Medicine

| ID | Requirement |
| --- | --- |
| BLD-001 | Donor demographic/history, eligibility questionnaire, examination, deferral reason and re-entry eligibility. |
| BLD-002 | Collection, bag/kit identification, adverse donor reaction, component preparation and labeling. |
| BLD-003 | Mandatory/locally required testing interfaces and quarantine/release status; reactive-unit segregation. |
| BLD-004 | Component inventory with group, phenotype where available, expiry, location, reservation, issue and discard. |
| BLD-005 | Patient blood request, sample collection identity controls, grouping, antibody screen and cross-match workflow. |
| BLD-006 | Emergency release and massive transfusion protocol workflows with accountable override. |
| BLD-007 | Bedside transfusion verification, start/stop, vitals, unit identity and transfusion reaction management. |
| BLD-008 | Look-back/traceability, recall, hemovigilance and utilization/wastage reporting. |

# 46. Home Healthcare, Remote Monitoring and Virtual Care

| ID | Requirement |
| --- | --- |
| HOME-001 | Service catalog for home doctor, nurse, physiotherapy, wound care, injection/infusion, post-operative care, elder care, sample collection and equipment rental. |
| HOME-002 | Eligibility/coverage/serviceability, slot, staff skill matching, route, visit checklist, consent and patient verification. |
| HOME-003 | Home visit documentation, geo/time proof, consumables, medication administration, observations, photographs where consented and escalation. |
| RPM-001 | Device registry and pairing for BP, glucometer, SpO2, weight, thermometer, ECG/patch, spirometry, CGM or vendor-supported medical devices. |
| RPM-002 | Normalized measurements with device/source, unit, quality, timestamp and patient binding. |
| RPM-003 | Threshold/rule/model-based alerting with clinician review queues, escalation and acknowledgment; emergency limitations clearly stated. |
| RPM-004 | Disease programmes for hypertension, diabetes, heart failure, COPD, CKD, oncology symptom monitoring and post-discharge recovery. |
| TEL-001 | Teleconsultation: consent, identity, virtual waiting room, secure session integration, clinical note, orders, prescription, payment and follow-up. |

# 47. Patient Personal Health Record and Lifetime Health Timeline

| ID | Requirement |
| --- | --- |
| PHR-001 | Longitudinal timeline aggregating encounters, diagnoses, procedures, medicines, vaccinations, allergies, results, imaging, claims and documents. |
| PHR-002 | Patient-uploaded records with document classification, OCR/indexing and distinction between patient-supplied versus provider-verified data. |
| PHR-003 | External record ingestion through consented ABDM/FHIR exchange and other permitted interfaces. |
| PHR-004 | Family/dependent health profiles with guardian/relationship authorization and age-transition policies. |
| PHR-005 | Trend views for selected structured measurements with reference/target context and source provenance. |
| PHR-006 | Share package: purpose, recipient, selected records, expiry, revocation and access audit. |
| PHR-007 | Emergency summary configurable by patient/provider policy: allergies, medicines, conditions, devices, contacts and critical instructions. |

# 48. Advanced Pharmaceutical Commerce and Distribution Management

| ID | Requirement |
| --- | --- |
| PHX-001 | Multi-echelon visibility: manufacturer -> depot/C&F -> super-stockist -> distributor/stockist -> pharmacy/hospital, with ownership and custody explicitly separated. |
| PHX-002 | Territory, beat, salesperson and retailer universe management with order capture, productive calls, assortment and target tracking. |
| PHX-003 | Primary, secondary and optional tertiary sales ingestion with channel inventory and replenishment analytics. |
| PHX-004 | Commercial scheme engine with free goods, slabs, bundles, discounts, claimable schemes, rate differences and approval governance. |
| PHX-005 | Near-expiry marketplace/redistribution suggestions among eligible network partners with lot traceability and commercial approval. |
| PHX-006 | Recall command center: impacted lots, downstream exposure, acknowledgement, quarantine, returns and closure metrics. |
| PHX-007 | Cold-chain lane monitoring: logger/IoT ingestion, shipment temperature profile, excursion disposition and evidence. |
| PHX-008 | Collaborative forecast/replenishment with supplier constraints, lead time, service targets and safety-stock policy. |
| PHX-009 | Credit/collection intelligence with ageing, promises-to-pay, credit utilization, deductions and cash allocation. |
| PHX-010 | Counterfeit/suspicious-product workflow using authorized identifiers/serialization systems where applicable, with quarantine and investigation. |

## 48.1 Flagship Automated Pharma Order Processing Pipeline

| Stage | Design |
| --- | --- |
| Capture | Email/API/portal/upload/mobile/photo/spreadsheet/EDI adapters; retain original artifact and sender/source. |
| Classify | Identify customer/order type/document class and route uncertain documents to review. |
| Extract | OCR/layout/table extraction of PO number, dates, ship-to, line items, quantity/UOM, requested dates and remarks. |
| Resolve customer | Map trading name/address/code/GST/license context to canonical party and ship-to. |
| Resolve SKU | Candidate search using product code, brand/generic, strength, form, pack, historical ordering and customer catalog. |
| Normalize | UOM/pack conversion, case/piece quantities, ambiguous decimal/pack review. |
| Validate | Customer/license/status, contract, price, scheme, credit, restricted rules, duplicate, MOQ and serviceability. |
| Promise | ATP/ATS, batch/expiry policy, allocation priority, requested delivery and substitutions/backorders. |
| Exception | Confidence/rule failures surfaced with reason, evidence, candidate options and one-click correction; correction becomes learning data. |
| Commit | Approved sales order posted deterministically by Go transaction services; original document, extraction and human changes linked. |
| Fulfil | Wave/pick/scan/pack/invoice/dispatch/POD and partial shipment/backorder handling. |
| Settle | Receivable, payment allocation, short/excess/deduction, return/credit note and order profitability. |

# 49. Diagnostic Network Marketplace and Advanced Diagnostics

| ID | Requirement |
| --- | --- |
| DNX-001 | Network directory of labs, radiology centers, collection centers, referral labs and mobile/home services with capability and accreditation metadata. |
| DNX-002 | Routing policy considers test availability, patient location, price/contract, payer eligibility, turnaround target, sample stability and provider preference. |
| DNX-003 | Split orders across providers only with explicit patient/provider visibility and specimen logistics controls. |
| DNX-004 | Inter-lab referral settlement, markup/commission, specimen tracking and result provenance. |
| DNX-005 | Digital pathology: whole-slide image reference/viewer integration, case routing, second opinion and remote sign-out where policy permits. |
| DNX-006 | Teleradiology work allocation by modality/body part/subspecialty/SLA; priors access and critical finding escalation. |
| DNX-007 | Genomics/molecular workflow: informed consent metadata, sample logistics, pipeline/report references, variant interpretation version and counseling workflow. |
| DNX-008 | Structured reporting templates and discrete finding extraction for longitudinal analytics while preserving signed narrative. |

# 50. Insurance Rules, Revenue Integrity and Claims Intelligence

| ID | Requirement |
| --- | --- |
| RCM-001 | Benefit/rule model for package, room entitlement, copay, deductible, sublimit, exclusion, waiting period and authorization requirement. |
| RCM-002 | Pre-service estimate separates gross charge, contracted allowance, insurer expected amount and patient expected liability. |
| RCM-003 | Medical necessity/coding/document checklist engine configurable by payer/plan/procedure; advisory until rules are contractually validated. |
| RCM-004 | Package utilization tracking: included/excluded items, implant caps, room/ICU days, excess use and carve-outs. |
| RCM-005 | Claim scrubber computes missing fields/documents, authorization mismatch, coding conflicts, duplicate services and likely denial risks. |
| RCM-006 | Denial knowledge base: reason normalization, root cause, responsible process, recoverability, appeal template and prevention action. |
| RCM-007 | Revenue integrity workbench for unbilled services, late charges, charge anomalies, missing implants/consumables and documentation gaps. |
| RCM-008 | Payer contract modeling, effective dates, simulation and post-payment contract variance audit. |
| RCM-009 | Fraud/waste/abuse anomaly detection is risk scoring only; investigation and adverse decisions require authorized human review. |

# 51. Enterprise Rules, Workflow and Low-Code Configuration Platform

| ID | Requirement |
| --- | --- |
| RULE-001 | Versioned rule engine for tariffs, approvals, clinical reminders, payer edits, pharmacy schemes, lab reflex rules and operational routing. |
| RULE-002 | Rules support effective dates, scope, priority, conditions, actions, test cases, simulation, maker-checker and rollback. |
| BPM-001 | Visual workflow definition for states, tasks, timers, escalation, branching, approvals, sub-workflows, compensation and external signals. |
| BPM-002 | Every running workflow binds to a definition version; changing a definition does not silently mutate historical instances. |
| FORM-001 | Low-code schema form builder with field types, terminology binding, validation, formulas, conditional visibility, repeaters, attachments and signatures. |
| FORM-002 | Forms may generate structured observations, tasks or documents only through governed mappings; arbitrary scripts are prohibited in clinical production forms. |
| CFG-001 | Configuration promotion DEV -> TEST -> UAT -> PROD with diff, approval, package/export/import and rollback. |

# 52. Enterprise Master Patient Index and Terminology Services

| ID | Requirement |
| --- | --- |
| EMPI-001 | Deterministic and probabilistic patient matching using configured identifiers/demographic features; confidence thresholds and human review. |
| EMPI-002 | Potential duplicate queue, merge/unmerge, surviving identifiers, downstream notification and immutable merge audit. |
| EMPI-003 | Cross-facility enterprise identity while preserving source-system MRNs and historical aliases. |
| TERM-001 | Terminology server for code systems, value sets, concepts, synonyms, mappings, versions and validation. |
| TERM-002 | Support governed use of SNOMED CT, LOINC, ICD and local/formulary/lab catalogs subject to licensing and national requirements. |
| TERM-003 | Concept mapping workflow with reviewer, confidence, effective dates, source/target version and usage impact analysis. |
| MDM-001 | Master-data governance for provider, facility, service, drug, test, payer, supplier and device masters with stewardship queues. |

# 53. API Ecosystem and Developer Platform

| ID | Requirement |
| --- | --- |
| API-001 | External API gateway with OAuth2/OIDC/service credentials, scopes, tenant binding, quotas, throttling, WAF and audit. |
| API-002 | FHIR endpoint for clinical interoperability and ConnectRPC/REST/webhook patterns for commercial/operational integrations. |
| API-003 | Developer portal with documentation, sample clients, sandbox, test patients/orders, webhook inspector and version/deprecation policy. |
| API-004 | Partner application registration, security review, allowed data purposes, scopes, rate limits and revocation. |
| API-005 | Webhook delivery with signing, retries, replay window, idempotency guidance and dead-letter visibility. |
| API-006 | Bulk asynchronous APIs for claims, catalogs, inventory, reports and migrations instead of huge synchronous payloads. |

# 54. Detailed Data Platform and Canonical Healthcare Model

| Domain | Canonical entities |
| --- | --- |
| Identity | Person, Patient, RelatedPerson/Caregiver, Practitioner, Employee, Organization, Facility, Location, Device. |
| Clinical | Encounter, EpisodeOfCare, Condition, Allergy, Observation, Procedure, CarePlan, Goal, ClinicalDocument, Consent. |
| Orders/results | ServiceRequest/Order, Specimen, DiagnosticReport, ImagingStudy reference, MedicationRequest, MedicationAdministration. |
| Commercial | CatalogItem, Price, Contract, Estimate, Charge, Invoice, Payment, Refund, Account, Claim, Preauthorization. |
| Supply chain | Product/SKU, Batch/Lot, StockLocation, InventoryMovement, Reservation, PurchaseOrder, SalesOrder, Shipment, Return. |
| Operations | Task, WorkflowInstance, Approval, Asset, MaintenanceOrder, Alarm, TelemetrySeries, WorkforceShift. |

## 54.1 Persistence and Analytics Architecture

Each bounded context owns its OLTP schema/tables and migration package; direct cross-domain SQL is prohibited for application behavior.

High-volume audit, observation, event and telemetry tables use partitioning/retention strategies validated by workload.

CDC/outbox streams operational changes into analytical storage. Dashboards never execute uncontrolled cross-domain joins on production OLTP.

Lakehouse/warehouse zones: raw immutable ingest -> conformed healthcare/commercial model -> semantic marts -> governed BI/ML features.

Data lineage records source system, ingestion job/event, transformation version and downstream dataset.

De-identification/pseudonymization service creates research/analytics datasets under approved policies without assuming anonymization is automatic.

# 55. Healthcare AI Platform and Role-Specific Copilots

| Component | Scope and authority boundary |
| --- | --- |
| AI Platform | Model registry; deployment registry; inference gateway; evaluation sets; vector/knowledge retrieval; prompt/version store; guardrails; human review; feedback; drift/quality monitoring. |
| Doctor Copilot | Chart summarization, longitudinal change detection, draft note, coding/order-set suggestions, result inbox prioritization. Cannot sign notes, prescribe or make final diagnosis autonomously. |
| Nurse Copilot | Shift summary, overdue-task prioritization, education draft and flowsheet anomaly prompts. Cannot document care not performed or administer medication. |
| Pharmacist Copilot | Prescription triage, alternative candidates, interaction/context summary, inventory/expiry suggestions. Pharmacist validates dispense decisions. |
| Diagnostic Copilot | Worklist prioritization, prior-result summarization, structured draft support and QC anomalies. No autonomous final diagnostic sign-off. |
| Claims Copilot | Document package summary, missing evidence, denial risk, payer-query draft and appeal support. No unreviewed submission/financial write-off. |
| Operations Copilot | Bed/queue/OT/staff forecast explanation, bottleneck detection and what-if simulation. |
| Patient Assistant | Navigation, appointment/service discovery, preparation/reminders, plain-language explanation of released records with explicit non-emergency limitations. |

# 56. Cybersecurity, Privacy and Healthcare Resilience Architecture

| Control area | Architecture |
| --- | --- |
| IAM | SSO/OIDC, MFA, RBAC+ABAC, privileged access, service identity, session risk, break-glass and periodic access review. |
| Network | Internet edge/WAF/API gateway; app/data segmentation; tenant isolation; admin plane; integration DMZ; OT/SCADA segmentation and allowlisted gateways. |
| Data | Encryption, managed keys, database privileges, field masking, export controls, DLP patterns, backups and immutable audit. |
| Application security | Threat models, secure coding, SAST/SCA/secret/IaC/container scans, SBOM, signed artifacts, DAST and penetration tests. |
| SOC/SIEM | Central security events, correlation, privileged activity, anomalous export, integration abuse, alert triage and incident case management. |
| Vendor risk | Processor/subprocessor inventory, due diligence, contractual security requirements, access expiry and integration credential rotation. |
| Privacy | DPDP-oriented notices/purposes/rights/grievance/retention and consent where applicable; configuration tracks phased legal commencement. |
| Downtime continuity | Local downtime registration, census, medication/critical clinical summaries, specimen labels and emergency workflows with reconciliation after restoration. |
| Ransomware resilience | Immutable/offline backup option, isolated recovery credentials, tested restoration, golden images and clinical downtime playbooks. |

## 56.1 Service Criticality and Recovery Tiers

| Tier | Examples | Planning objective |
| --- | --- | --- |
| Tier 0 - Life/identity continuity | Patient identity, ADT/census, critical medication/MAR subset, emergency registration, core auth | Design target RPO near-zero to <=5 min; RTO <=30-60 min depending deployment; local downtime procedures mandatory. |
| Tier 1 - Core operations | Orders/results, pharmacy, lab, billing, claims work queues | RPO <=15 min; RTO <=2 hr planning target. |
| Tier 2 - Business support | HR, payroll, procurement analytics, CRM, noncritical reports | RPO <=24 hr; RTO <=8-24 hr according to customer tier. |
| Tier OT | SCADA local control remains local/fail-safe; cloud application telemetry loss must not disable safety interlocks | Edge buffers data; restoration targets negotiated by site engineering. |

# 57. SRE, Observability and Operational Management

| ID | Requirement |
| --- | --- |
| SRE-001 | Service catalog with owner, criticality, dependency, SLO, runbook, dashboards and escalation. |
| SRE-002 | Golden signals: latency, traffic, errors, saturation plus queue lag, workflow age, DB replication, event consumer lag and vendor dependency health. |
| SRE-003 | Business SLOs: order acceptance, lab result posting, prescription readiness, claim submission, payment reconciliation and alert delivery. |
| SRE-004 | Distributed trace correlation from Svelte/Flutter request to ConnectRPC, Go service, workflow/event and external adapter. |
| SRE-005 | Synthetic journeys continuously validate login, registration, appointment, order/result, pharmacy and billing in non-production/safe production probes. |
| SRE-006 | Incident management: severity, commander, communication, timeline, post-incident review, action ownership and recurrence tracking. |
| SRE-007 | Capacity planning by facility/tenant plus stress, soak and failover testing before enterprise cutover. |

# 58. Role-Based UX Workspaces and Navigation Architecture

| Workspace | Primary navigation |
| --- | --- |
| Doctor Workspace | Today/queue; patient search; inbox/results; tasks; encounters; favorites/order sets; specialty registries; messages; schedule. |
| Nurse Workspace | Ward/bed board; medication due; observations/tasks; handover; admissions/discharges; procedures; escalation. |
| ER Workspace | Arrival/triage; resuscitation board; pending orders/results; observation; beds; transfers; time-critical pathways. |
| Pharmacy Workspace | Prescription queue; verification; picking; POS; inpatient supply; inventory; procurement; expiry/recall; delivery. |
| Lab Workspace | Collection; receipt/accession; benches; analyzer exceptions; validation; critical values; send-outs; QC; TAT. |
| Radiology Workspace | Scheduling; modality worklist; protocol; reporting worklist; critical findings; PACS launch; TAT. |
| Insurance Workspace | Eligibility; preauth; enhancement; discharge approval; claim; query; denial; settlement; AR. |
| Hospital Command Center | Beds, ER, OT, ICU, queues, discharge barriers, critical facility alarms, ambulance and service SLAs. |
| Administrator Workspace | Master data; configuration; users/access; workflow/forms/rules; integration health; audit; analytics. |
| Pharma Partner Workspace | Orders; exceptions; inventory/ATP; schemes; dispatch; returns; claims; receivables; analytics. |

# 59. Multi-Hospital Group and Healthcare Network Architecture

| ID | Requirement |
| --- | --- |
| NET-001 | Group hierarchy supports holding group, legal entities, hospitals, clinics, labs, pharmacies, warehouses and shared-service centers. |
| NET-002 | Enterprise patient identity and authorized longitudinal record across facilities while preserving encounter ownership and consent/purpose rules. |
| NET-003 | Inter-facility referral/transfer with bed request, clinical handoff, ambulance, documents and receiving acceptance. |
| NET-004 | Centralized procurement and contracted catalogs with local requisition/receipt and inter-hospital stock movement. |
| NET-005 | Centralized teleradiology/pathology/insurance/call-center/shared services with workload allocation and SLA. |
| NET-006 | Group command center compares occupancy, ER load, OT, ICU, revenue, claims, pharmacy and facility alarms across hospitals. |
| NET-007 | Shared clinician scheduling/privileges subject to facility credentialing and organization policy. |
| NET-008 | Group master-data governance with local extensions and controlled overrides. |

# 60. Product Packaging, Commercial Architecture and Go-to-Market

The platform should not require a customer to buy every module on day one. Commercial packaging must preserve one architecture while allowing phased adoption.

| Commercial module | Scope |
| --- | --- |
| Hospital Core | Patient/appointment/ADT/clinical/billing/documents/basic analytics. |
| Clinical Advanced | Nursing/eMAR, ER, ICU, OT/anesthesia, specialty packs, clinical quality. |
| Diagnostics Suite | LIS, home collection, RIS/PACS integration, pathology/radiology networks. |
| Pharmacy Suite | Hospital/retail pharmacy, inventory, POS, delivery and prescription network. |
| Pharma Network | Manufacturer/C&F/distributor/stockist automation, WMS, schemes, receivables and order intelligence. |
| Insurance/RCM | Eligibility, preauth, NHCX/claims, denials, settlement and revenue integrity. |
| Enterprise Ops | HR/payroll, procurement, assets/biomedical, quality, support departments. |
| Smart Hospital | SCADA/BMS/IoT, command center, energy/environment, predictive maintenance. |
| Patient Digital | Patient app/PHR/telemedicine/home care/RPM and digital front door. |
| AI Intelligence | Role copilots, forecasting, optimization and governed model services. |

## 60.1 Target Customer Segments

| Segment | Value proposition |
| --- | --- |
| Greenfield specialty hospitals | Faster implementation; specialty depth; digital-first operations. |
| 50-300 bed hospitals | Replace fragmented HIS/billing/pharmacy/lab with integrated SaaS. |
| 300+ bed tertiary hospitals | Enterprise dedicated/private deployment, complex specialties and integrations. |
| Hospital groups | Group EMPI, central procurement, shared diagnostics/RCM and command center. |
| Diagnostic chains | LIS/home collection/referral network/consumer app. |
| Pharmacy chains | Retail+hospital pharmacy, network procurement and delivery. |
| Pharma channel networks | Automated B2B order processing and multi-echelon distribution. |

# 61. Competitive Positioning Framework

Formal competitor names and feature claims should be validated in a separate market study before external publication. The DPR defines the dimensions on which the product intends to differentiate.

| Category | Typical boundary | Proposed differentiation |
| --- | --- | --- |
| Traditional HIS/HMIS | Strong hospital administration but often limited cross-enterprise pharma/diagnostic network depth. | Unified clinical + commerce + patient + SCADA platform. |
| Standalone EMR | Clinical documentation focus; may rely on external ERP/billing/supply chain. | Clinical core integrated directly with hospital operations and network fulfilment. |
| Pharmacy/DMS software | Strong distribution/retail transactions but not longitudinal clinical context. | Prescription-to-channel fulfilment plus manufacturer-to-patient traceability. |
| Diagnostic LIS/RIS | Strong lab/radiology workflow but separate consumer/network orchestration. | Integrated diagnostic marketplace, hospital order context and PHR. |
| Claims/RCM platforms | Focused financial workflow. | Clinical-source evidence + claims + patient liability + hospital revenue integrity. |
| BMS/SCADA products | Strong facility/OT control but isolated from hospital operations. | Safe integration of facility telemetry into hospital command center while retaining OT separation. |

# 62. Detailed Cost Model and Funding Stages

| Cost pool | Planning share | Notes |
| --- | --- | --- |
| Product/engineering payroll | 55-65% | Backend, web, mobile, AI/data, QA, UX, architecture and product. |
| Cloud/platform/tooling | 7-12% | Environments, observability, CI/CD, security tooling, messaging, storage and test infrastructure. |
| Clinical/domain experts | 5-10% | Clinical informatics, specialty validation, pharmacy, diagnostics and insurance SMEs. |
| Security/compliance/testing | 4-8% | Pentest, audits, privacy/legal, certifications/conformance and independent reviews. |
| Devices/integration labs | 4-10% | Analyzer/DICOM/device/SCADA gateways, test equipment and vendor sandboxes. |
| Implementation/support | 8-15% | Migration, configuration, training, onsite rollout and customer success. |
| Contingency | 8-12% | Vendor, regulatory, integration and schedule uncertainty. |

## 62.1 Funding Gates

| Stage | Funding objective | Proof required before next stage |
| --- | --- | --- |
| Seed/Foundation | Core platform + first hospital/diagnostic/pharma design partners | Working vertical slice, signed pilot LOIs, architecture/security baseline. |
| Pilot | Production MVP and 2-4 reference deployments | User adoption, SLA stability, measurable workflow improvement and paying contract. |
| Scale | Enterprise modules, partner network, broader specialty packs | Repeatable implementation, positive unit economics on deployments, pipeline. |
| Network/AI expansion | Marketplace/network effects, advanced AI/SCADA | Sufficient transaction/data scale, governance and enterprise demand. |

# 63. Detailed 24-Month Product Delivery Map

| Quarter | Primary outcomes |
| --- | --- |
| Q1 | Platform/IAM/org/master data; Svelte design system; Go templates; events/workflows; patient/appointment foundations; observability/security. |
| Q2 | OPD clinical core; orders; billing; pharmacy MVP; basic LIS; patient app; first pilot migration. |
| Q3 | ADT/bed; nursing/eMAR; diagnostics expansion; inventory/procurement; insurance eligibility/preauth; first specialty packs. |
| Q4 | ER/OT/anesthesia; ICU; full LIS; RIS/PACS integration; HR/attendance; claims/NHCX adapter; home collection. |
| Q5 | Pharma B2B order platform; OCR/exception workbench; warehouse; schemes/credit/returns; home pharmacy delivery; quality/CSSD/blood. |
| Q6 | Oncology/cardiology/nephrology/dialysis/pediatrics/NICU specialty depth; RCM/denials; home care/RPM; command center foundation. |
| Q7 | SCADA edge/historian/energy/cold-chain; multi-hospital group; teleradiology/pathology; AI platform/coplots controlled pilots. |
| Q8 | Broader specialty library; optimization/forecasting; network marketplace scale; enterprise performance/DR/security hardening; internationalization framework. |

# 64. Expanded KPI and Value Realization Model

| Value domain | Metrics |
| --- | --- |
| Patient access | Digital booking %, no-show %, wait time, queue prediction error, registration TAT, digital check-in adoption. |
| Clinical | Medication reconciliation %, critical result acknowledgment, sepsis pathway time, readmission/outcomes, documentation completion, specialty registry completeness. |
| Nursing | Medication on-time %, overdue observations/tasks, falls, pressure injury, handover completeness, workload/acuity variance. |
| OT/ICU | On-time start, turnover, cancellation, ICU LOS, ventilator/device days, bed utilization, discharge readiness. |
| Pharma | Straight-through order %, extraction accuracy, exception rate, order-to-confirm time, fill rate, OTIF, expiry, DSO. |
| Diagnostics | Booking-to-collection, sample rejection, TAT percentile, critical acknowledgment, referral %, home collection productivity. |
| Insurance | Eligibility success, preauth TAT, clean claim %, query %, denial %, appeal recovery, AR days, settlement variance. |
| Facility | Critical alarm response, equipment availability, PM compliance, energy/bed, water/bed, temperature excursion. |
| Digital/SaaS | DAU/MAU by role, task completion, API SLO, integration success, crash-free sessions, support tickets/100 users. |
| Financial value | Revenue leakage recovered, inventory carrying cost, expiry write-off, manpower overtime, claim recovery and implementation ROI. |

# 65. DPR-to-SRS Traceability Framework

This DPR is now the master scope baseline. The SRS shall not redefine the product independently; it shall trace every detailed requirement back to a DPR capability/domain and may add implementation detail without silently dropping scope.

| Trace field | SRS expectation |
| --- | --- |
| DPR Capability ID | Stable high-level requirement identifier maintained in this DPR. |
| SRS Requirement ID | One or more atomic, testable requirements decomposed from each DPR capability. |
| Actor/Role | Who initiates, approves, views or receives the outcome. |
| Preconditions/Postconditions | Required starting state and guaranteed resulting state. |
| UI specification | Svelte/Flutter route, screen, component, field, state, validation and accessibility. |
| RPC/API | Protobuf service/method, request/response, error codes, idempotency and authorization. |
| Domain/state machine | Allowed transitions, invariants, timers, escalation and compensations. |
| Persistence | Owned aggregates/tables, indexes, audit/versioning and retention. |
| Events | Domain/integration events emitted/consumed and schema version. |
| Security/privacy | Permission, purpose, consent, masking, break-glass and audit. |
| Acceptance tests | Positive/negative/boundary/concurrency/failure/safety scenarios. |
| Regulatory/standard mapping | Applicable NABH/ABDM/NHCX/DPDP/lab/pharmacy/customer policy references where required. |

# 66. Updated Master Product Positioning

The proposed product is best defined as a Unified Healthcare Operating System and Transaction Network. It combines a Hospital Operating System, Specialty Clinical Platform, Patient Health Platform, Pharmaceutical Commerce Network, Diagnostic Network, Insurance/Revenue Cycle Platform and Smart-Hospital/SCADA Command Center on one identity, workflow, interoperability, data and intelligence foundation.

The architecture deliberately separates clinical authority, deterministic commercial transactions, AI assistance and OT safety. This allows the platform to become broad without becoming unsafe or technically ungovernable. The product should be sold and implemented modularly, but engineered as one coherent platform.

# 67. Updated Standards and Compliance Notes - September 2026

| Area | DPR position |
| --- | --- |
| NABH | Hospital quality/accreditation features shall be designed against the current NABH Hospital Accreditation Standards 6th Edition and customer-selected objective elements. Evidence/configuration must be versionable because accreditation criteria evolve. |
| NABL / ISO 15189 | Laboratory functions support quality, sample traceability, QC, equipment, competency and evidence needed by organizations working toward NABL accreditation to ISO 15189 scope; accreditation remains laboratory-specific. |
| DPDP | Privacy architecture tracks the Digital Personal Data Protection Act, 2023 and the Digital Personal Data Protection Rules, 2025, including their phased commencement. Configuration/effective-date controls are required rather than hard-coded assumptions. |
| ABDM/FHIR | ABDM/FHIR integration remains behind a versioned adapter and conformance test suite so national profile/API changes do not contaminate core domain models. |
| NHCX | Insurance/claims integration supports NHCX plus legacy insurer/TPA channels during industry transition. |
| DICOM | Imaging integration uses DICOM/DICOMweb patterns with PACS/VNA/vendor adapters. |
| Clinical/device regulation | Any AI/CDS or device-connected function that may qualify as regulated software/medical-device functionality must undergo intended-use classification and regulatory review before commercialization. |