UNIFIED HEALTHCARE SaaS PLATFORM
DEVELOPMENT BACKLOG & RELEASE PLAN

Executable Delivery Plan for the 3,132-Requirement Baseline

Go | Protobuf/ConnectRPC | PostgreSQL/sqlc | Svelte/SvelteKit | Flutter | Rust AI/ML
Version 1.0 — September 2026

# 1. Purpose and Backlog Governance

This document converts the Master SRS baseline into an executable delivery structure. It controls 3,132 canonical atomic requirements across requirement families, delivery waves, epics, feature slices, teams and release gates. It is not a fixed waterfall schedule: requirements are progressively elaborated just before implementation while coverage and dependencies remain controlled.

No SRS requirement is considered planned until it is linked to an epic/feature and target wave.

No feature enters development until Definition of Ready is met: requirement, workflow, UX, API/data impact and acceptance criteria are sufficiently resolved.

A vertical slice is preferred over building all backend services first or all screens first.

Release scope is requirement-driven; partially implemented epics do not imply the included requirements are released.

The Requirements Verification, Validation & Testing Master Plan is the release authority for Verified status.

# 2. Delivery Model and Cadence

| Cadence | Purpose | Typical duration |
| --- | --- | --- |
| Discovery/Design lane | Elaborate upcoming features: workflow, UX, API/data, security, test intent. | 1–2 sprints ahead |
| Development sprint | Implement vertical slices with automated tests and traceability. | 2 weeks |
| Integration train | Cross-team integration, contract, migration and environment validation. | Continuous; formal every sprint |
| Release candidate | Regression, security, performance, UAT and operational readiness. | 2–4 weeks per major release |
| Production wave | Pilot/canary then tenant/site rollout. | Risk-based |
| Hypercare | Focused support and stabilization after significant go-live. | 1–4 weeks |

# 3. Delivery Waves

| Wave | Focus | Indicative window | Scope | Exit outcome |
| --- | --- | --- | --- | --- |
| W0 | Platform Foundation | Months 0–3 | Architecture skeleton, identity, tenancy, proto, data platform, eventing, CI/CD, observability, Svelte/Flutter shells. | Architecture Gate A1–A12 |
| W1 | Core Hospital Vertical Slice | Months 2–7 | Patient/EMPI, scheduling, encounter, clinical core, nursing foundation, orders, medication, billing. | First end-to-end OPD flow |
| W2 | Hospital Operations | Months 5–11 | ER, ICU, OT/anesthesia, blood bank, CSSD, materials, biomedical, quality, infection, HIM/support. | Inpatient/acute-care pilot |
| W3 | Diagnostics | Months 6–12 | LIS, microbiology, histopathology, molecular, RIS/PACS, home collection/referral. | Lab/radiology go-live |
| W4 | Pharmacy & Pharma Network | Months 7–15 | Hospital/retail pharmacy, inventory, automated order processing, distribution, warehouse/logistics. | Closed medication + pharma fulfilment loop |
| W5 | Insurance & Patient Ecosystem | Months 8–16 | Eligibility/preauth/claims/NHCX, patient app, PHR, ABDM, telehealth, home care, RPM, delivery. | Patient/payer ecosystem release |
| W6 | Specialty Packs | Months 9–20 | 38 specialty packs using stable clinical core and configuration platform. | Prioritized specialty releases |
| W7 | Enterprise Platform | Months 10–20 | SCADA, command center, workflow/rules/forms, terminology, AI, lakehouse, developer platform, DR/SRE. | Enterprise scale/hardening |
| W8 | Enterprise Business | Months 14–22 | Finance, CRM, contracts/legal/GRC, research, academics, foundation. | Institutional enterprise release |
| W9 | SaaS Commercial & Rollout Control | Months 12–24 | Subscription/metering, implementation, migration, support, release/config promotion, partners/offboarding. | Repeatable SaaS rollout |

Windows overlap intentionally. Platform, UX, testing and domain design teams stay 1–2 sprints ahead of feature development. Dates are planning bands and must be revised after team sizing and first three sprint velocity data.

# 4. Team Topology

| Team | Primary ownership | Initial composition |
| --- | --- | --- |
| Platform | Repo/tooling, identity, proto, events, workflow, deployment, observability. | Tech lead + 4–6 Go/platform + 1 SRE/DevSecOps |
| Core Clinical | Patient, scheduling, encounter, clinical, nursing, orders, medication. | Product/domain lead + 5–7 Go + 3–4 Svelte + QA |
| Revenue/Payer | Billing, estimates, insurance, claims, finance integration. | 4–6 Go + 2–3 Svelte + QA + RCM BA |
| Diagnostics | LIS/RIS/PACS, devices, pathology, home collection. | 4–6 Go + 2–3 Svelte + integration + QA |
| Pharmacy/Pharma | Pharmacy, inventory, warehouse, network, logistics. | 5–7 Go + 3 Svelte + Flutter/field + QA |
| Patient/Virtual Care | Flutter app, PHR, telehealth, home care, RPM. | 3–4 Flutter + 3–5 Go + Svelte admin + QA |
| Hospital Ops | ER/ICU/OT/blood/CSSD/support departments. | 5–7 Go + 3–4 Svelte + clinical analyst + QA |
| Enterprise Platform | Rules/forms/terminology/AI/data/SCADA/API. | Go/Rust/data/IoT mix + SRE + QA |
| UX/Design System | Information architecture, components, feature design. | Lead UX + 2–4 product designers + accessibility support |
| Quality/Validation | Automation frameworks, clinical safety, performance/security/UAT governance. | QA lead + automation + performance/security + clinical validation |

# 5. Epic Structure and Traceability

Each canonical SRS family is assigned to an epic-level backlog container. Large families may split into multiple implementation epics, but every atomic requirement remains linked to exactly one primary delivery feature and may be linked to supporting platform features/tests.

| Level | Identifier example | Contains |
| --- | --- | --- |
| Capability | CAP-CLINICAL-CORE | Business/product capability from DPR/SRS. |
| Epic | EPIC-W1-CLN | One requirement family or major coherent slice. |
| Feature | FEAT-CLN-NOTE-SIGN | User/business outcome spanning UI/API/data/tests. |
| Story/Task | STORY-... / TASK-... | Implementation detail for one team/sprint. |
| Requirement | SRS-CLN-0xx | Authoritative acceptance obligation. |
| Test | TST-SRS-CLN-... | Verification evidence defined in Document 5. |

# 6. Master Epic Coverage Register

| Wave | Epic | Requirement family | Capability | Reqs | Source |
| --- | --- | --- | --- | --- | --- |
| W0 | EPIC-W0-API | SRS-API | API, ConnectRPC and Protobuf Requirements — SRS-API | 14 | Phase 1 |
| W0 | EPIC-W0-APIMGT | SRS-API-MGT | API Management | 19 | Phase 6 |
| W0 | EPIC-W0-CFG | SRS-CFG | Feature Flags and Tenant Configuration | 15 | Phase 6 |
| W0 | EPIC-W0-CYBDAT | SRS-CYB-DAT | Data Security and Key Management | 14 | Phase 6 |
| W0 | EPIC-W0-CYBIAM | SRS-CYB-IAM | Identity, Access and Privileged Security | 14 | Phase 6 |
| W0 | EPIC-W0-CYBSDLC | SRS-CYB-SDLC | Secure SDLC and Supply Chain | 15 | Phase 6 |
| W0 | EPIC-W0-DAT | SRS-DAT | Data and Persistence Requirements — SRS-DAT | 14 | Phase 1 |
| W0 | EPIC-W0-DEV | SRS-DEV | Developer Portal and Certification | 12 | Phase 6 |
| W0 | EPIC-W0-IAM | SRS-IAM | Identity, Authentication and Authorization — SRS-IAM | 15 | Phase 1 |
| W0 | EPIC-W0-NFR | SRS-NFR | Non-Functional Requirements — SRS-NFR | 16 | Phase 1 |
| W0 | EPIC-W0-PLT | SRS-PLT | Platform, Tenancy and Organization — SRS-PLT | 20 | Phase 1 |
| W0 | EPIC-W0-SEC | SRS-SEC | Security and Privacy Requirements — SRS-SEC | 14 | Phase 1 |
| W0 | EPIC-W0-SOC | SRS-SOC | SOC, Detection and Incident Response | 15 | Phase 6 |
| W0 | EPIC-W0-SREDEP | SRS-SRE-DEP | Deployment and Release Engineering | 15 | Phase 6 |
| W0 | EPIC-W0-SREOBS | SRS-SRE-OBS | Observability | 17 | Phase 6 |
| W0 | EPIC-W0-SREREL | SRS-SRE-REL | Capacity, Performance and Resilience | 15 | Phase 6 |
| W0 | EPIC-W0-WEB | SRS-WEB | Svelte/SvelteKit Web UX Requirements — SRS-WEB | 16 | Phase 1 |
| W1 | EPIC-W1-BIL | SRS-BIL | Billing, Tariffs and Patient Revenue — SRS-BIL | 16 | Phase 1 |
| W1 | EPIC-W1-CLN | SRS-CLN | Clinical Core — SRS-CLN | 24 | Phase 1 |
| W1 | EPIC-W1-EMPI | SRS-EMPI | Enterprise Master Patient Index — SRS-EMPI | 18 | Phase 1 |
| W1 | EPIC-W1-ENC | SRS-ENC | Encounter and Episode Management — SRS-ENC | 12 | Phase 1 |
| W1 | EPIC-W1-MED | SRS-MED | Medication Management — SRS-MED | 14 | Phase 1 |
| W1 | EPIC-W1-NUR | SRS-NUR | Nursing Core — SRS-NUR | 18 | Phase 1 |
| W1 | EPIC-W1-ORD | SRS-ORD | Orders and CPOE — SRS-ORD | 12 | Phase 1 |
| W1 | EPIC-W1-SCH | SRS-SCH | Scheduling, Appointments and Queue — SRS-SCH | 16 | Phase 1 |
| W2 | EPIC-W2-AMB | SRS-AMB | Ambulance and Fleet Operations — SRS-AMB | 8 | Phase 2 |
| W2 | EPIC-W2-ANE | SRS-ANE | Anesthesia and PACU — SRS-ANE | 11 | Phase 2 |
| W2 | EPIC-W2-BLD | SRS-BLD | Blood Bank and Transfusion Medicine — SRS-BLD | 17 | Phase 2 |
| W2 | EPIC-W2-BME | SRS-BME | Biomedical Engineering and Asset Maintenance — SRS-BIO | 11 | Phase 2 |
| W2 | EPIC-W2-CSSD | SRS-CSSD | CSSD / Sterile Services — SRS-CSSD | 12 | Phase 2 |
| W2 | EPIC-W2-DIET | SRS-DIET | Dietetics and Kitchen Operations — SRS-DIET | 9 | Phase 2 |
| W2 | EPIC-W2-ER | SRS-ER | Emergency Department — SRS-ER | 18 | Phase 2 |
| W2 | EPIC-W2-FAC | SRS-FAC | Facilities Engineering Operations — SRS-FAC | 12 | Phase 2 |
| W2 | EPIC-W2-HKP | SRS-HKP | Housekeeping and Environmental Services — SRS-HKP | 8 | Phase 2 |
| W2 | EPIC-W2-ICU | SRS-ICU | ICU / Critical Care Information System — SRS-ICU | 18 | Phase 2 |
| W2 | EPIC-W2-IPC | SRS-IPC | Infection Prevention and Control — SRS-IPC | 10 | Phase 2 |
| W2 | EPIC-W2-LND | SRS-LND | Laundry and Linen — SRS-LND | 7 | Phase 2 |
| W2 | EPIC-W2-MAT | SRS-MAT | Materials, Procurement and Inventory — SRS-MAT | 16 | Phase 2 |
| W2 | EPIC-W2-MORT | SRS-MORT | Mortuary Operations — SRS-MORT | 8 | Phase 2 |
| W2 | EPIC-W2-MRD | SRS-MRD | Medical Records / HIM — SRS-MRD | 10 | Phase 2 |
| W2 | EPIC-W2-OPSAPI | SRS-OPSAPI | Phase 2 API and Integration Requirements — SRS-OPSAPI | 8 | Phase 2 |
| W2 | EPIC-W2-OPSNFR | SRS-OPSNFR | Phase 2 Non-Functional Requirements — SRS-OPSNFR | 9 | Phase 2 |
| W2 | EPIC-W2-OPSSEC | SRS-OPSSEC | Phase 2 Security and Safety Requirements — SRS-OPSSEC | 7 | Phase 2 |
| W2 | EPIC-W2-OPSWEB | SRS-OPSWEB | Phase 2 Svelte/SvelteKit UX Requirements — SRS-OPSWEB | 8 | Phase 2 |
| W2 | EPIC-W2-OT | SRS-OT | Operating Theatre / Perioperative Operations — SRS-OT | 17 | Phase 2 |
| W2 | EPIC-W2-QMS | SRS-QMS | Quality Management / NABH Enablement — SRS-QMS | 15 | Phase 2 |
| W3 | EPIC-W3-DIAG | SRS-DIAG | Diagnostics Core / LIS Requirements | 35 | Phase 4 |
| W3 | EPIC-W3-DNET | SRS-DNET | Diagnostic Network, Referral and Home Collection | 25 | Phase 4 |
| W3 | EPIC-W3-DQA | SRS-DQA | Diagnostic Quality and Accreditation Support | 20 | Phase 4 |
| W3 | EPIC-W3-HIS | SRS-HIS | Histopathology, Cytology and Digital Pathology | 25 | Phase 4 |
| W3 | EPIC-W3-MIC | SRS-MIC | Microbiology Requirements | 25 | Phase 4 |
| W3 | EPIC-W3-MOL | SRS-MOL | Molecular Diagnostics and Genomics | 25 | Phase 4 |
| W3 | EPIC-W3-PAPI | SRS-PAPI | ConnectRPC, API, Event and Integration Requirements | 20 | Phase 4 |
| W3 | EPIC-W3-PCR | SRS-PCR | Credit, Receivables and Settlement | 20 | Phase 4 |
| W3 | EPIC-W3-PHM | SRS-PHM | Medication/Product Master and Formulary | 20 | Phase 4 |
| W3 | EPIC-W3-PNFR | SRS-PNFR | Cross-Domain Safety, Security and NFR | 20 | Phase 4 |
| W3 | EPIC-W3-PRR | SRS-PRR | Returns, Expiry, Quality Complaint and Recall | 20 | Phase 4 |
| W3 | EPIC-W3-PWEB | SRS-PWEB | Svelte/SvelteKit Web Workspace Requirements | 20 | Phase 4 |
| W3 | EPIC-W3-RAD | SRS-RAD | Radiology, RIS, PACS and DICOM | 30 | Phase 4 |
| W4 | EPIC-W4-AOP | SRS-AOP | Automated Pharmaceutical Order Processing | 35 | Phase 4 |
| W4 | EPIC-W4-HPRX | SRS-HPRX | Hospital Pharmacy | 25 | Phase 4 |
| W4 | EPIC-W4-PANA | SRS-PANA | Pharma Analytics, Forecasting and Optimization | 20 | Phase 4 |
| W4 | EPIC-W4-PLOG | SRS-PLOG | Logistics and Delivery | 20 | Phase 4 |
| W4 | EPIC-W4-PNET | SRS-PNET | Pharma Manufacturer–C&F–Distributor–Stockist Network | 30 | Phase 4 |
| W4 | EPIC-W4-PWH | SRS-PWH | Pharmaceutical Warehouse and Inventory | 25 | Phase 4 |
| W4 | EPIC-W4-RPH | SRS-RPH | Retail Pharmacy and Patient Fulfilment | 20 | Phase 4 |
| W5 | EPIC-W5-ABDM | SRS-ABDM | ABDM / FHIR Exchange | 20 | Phase 5 |
| W5 | EPIC-W5-CONSENT | SRS-CONSENT | Consent and Authorization | 15 | Phase 5 |
| W5 | EPIC-W5-DEL | SRS-DEL | Delivery and Last-mile Logistics | 15 | Phase 5 |
| W5 | EPIC-W5-HOME | SRS-HOME | Home-care Episode and Field Service | 20 | Phase 5 |
| W5 | EPIC-W5-HOMEEQP | SRS-HOME-EQP | Home Medical Equipment | 15 | Phase 5 |
| W5 | EPIC-W5-INSAI | SRS-INS-AI | Insurance Intelligence | 15 | Phase 5 |
| W5 | EPIC-W5-INSCLM | SRS-INS-CLM | Claim Preparation and Submission | 25 | Phase 5 |
| W5 | EPIC-W5-INSDEN | SRS-INS-DEN | Denials, Deductions and Appeals | 15 | Phase 5 |
| W5 | EPIC-W5-INSELG | SRS-INS-ELG | Eligibility and Coverage Verification | 15 | Phase 5 |
| W5 | EPIC-W5-INSENH | SRS-INS-ENH | Enhancement Management | 15 | Phase 5 |
| W5 | EPIC-W5-INSMST | SRS-INS-MST | Insurance and Payer Master | 15 | Phase 5 |
| W5 | EPIC-W5-INSNHCX | SRS-INS-NHCX | NHCX Integration | 15 | Phase 5 |
| W5 | EPIC-W5-INSPRE | SRS-INS-PRE | Pre-authorization | 20 | Phase 5 |
| W5 | EPIC-W5-INSQRY | SRS-INS-QRY | Payer Queries and Responses | 15 | Phase 5 |
| W5 | EPIC-W5-INSSET | SRS-INS-SET | Remittance, Settlement and Reconciliation | 15 | Phase 5 |
| W5 | EPIC-W5-IOMT | SRS-IOMT | IoMT Device Integration | 15 | Phase 5 |
| W5 | EPIC-W5-PATDIA | SRS-PAT-DIA | Diagnostic Ordering and Reports | 15 | Phase 5 |
| W5 | EPIC-W5-PATDISC | SRS-PAT-DISC | Discovery, Booking, Arrival and Queue | 15 | Phase 5 |
| W5 | EPIC-W5-PATENG | SRS-PAT-ENG | Communication, Engagement and Support | 15 | Phase 5 |
| W5 | EPIC-W5-PATFIN | SRS-PAT-FIN | Bills, Payments and Insurance View | 15 | Phase 5 |
| W5 | EPIC-W5-PATID | SRS-PAT-ID | Account, Identity, Family and Caregiver | 15 | Phase 5 |
| W5 | EPIC-W5-PATJRN | SRS-PAT-JRN | Integrated Patient Journey | 15 | Phase 5 |
| W5 | EPIC-W5-PATRX | SRS-PAT-RX | Pharmacy Ordering and Medicine Delivery | 15 | Phase 5 |
| W5 | EPIC-W5-PHR | SRS-PHR | Personal Health Record | 15 | Phase 5 |
| W5 | EPIC-W5-PRV | SRS-PRV | Privacy and Patient Rights | 20 | Phase 5 |
| W5 | EPIC-W5-RPM | SRS-RPM | RPM Program and Alerting | 25 | Phase 5 |
| W5 | EPIC-W5-SOS | SRS-SOS | Ambulance and Emergency Transport | 15 | Phase 5 |
| W5 | EPIC-W5-TEL | SRS-TEL | Telemedicine | 20 | Phase 5 |
| W5 | EPIC-W5-UX | SRS-UX | Patient and Partner UX | 20 | Phase 5 |
| W6 | EPIC-W6-ALL | SRS-ALL | Allied Health: PT / OT / Speech | 12 | Phase 3 |
| W6 | EPIC-W6-ART | SRS-ART | Fertility / ART & Embryology | 12 | Phase 3 |
| W6 | EPIC-W6-CAR | SRS-CAR | Cardiology | 12 | Phase 3 |
| W6 | EPIC-W6-CTS | SRS-CTS | Cardiothoracic & Vascular Surgery | 12 | Phase 3 |
| W6 | EPIC-W6-DEN | SRS-DEN | Dentistry & Oral Health | 12 | Phase 3 |
| W6 | EPIC-W6-DER | SRS-DER | Dermatology | 12 | Phase 3 |
| W6 | EPIC-W6-DLY | SRS-DLY | Dialysis & Renal Replacement Therapy | 12 | Phase 3 |
| W6 | EPIC-W6-END | SRS-END | Endocrinology & Metabolic Medicine | 12 | Phase 3 |
| W6 | EPIC-W6-ENT | SRS-ENT | ENT / Otolaryngology | 12 | Phase 3 |
| W6 | EPIC-W6-FET | SRS-FET | Fetal Medicine | 12 | Phase 3 |
| W6 | EPIC-W6-GAS | SRS-GAS | Gastroenterology | 12 | Phase 3 |
| W6 | EPIC-W6-GEN | SRS-GEN | Clinical Genetics & Genomics | 12 | Phase 3 |
| W6 | EPIC-W6-GER | SRS-GER | Geriatrics | 12 | Phase 3 |
| W6 | EPIC-W6-GSU | SRS-GSU | General Surgery | 12 | Phase 3 |
| W6 | EPIC-W6-GYN | SRS-GYN | Gynecology | 12 | Phase 3 |
| W6 | EPIC-W6-HEM | SRS-HEM | Hematology & Hemato-Oncology | 12 | Phase 3 |
| W6 | EPIC-W6-HEP | SRS-HEP | Hepatology & Liver Transplant | 12 | Phase 3 |
| W6 | EPIC-W6-IDM | SRS-IDM | Infectious Diseases & Antimicrobial Stewardship | 12 | Phase 3 |
| W6 | EPIC-W6-MON | SRS-MON | Medical Oncology | 12 | Phase 3 |
| W6 | EPIC-W6-NEO | SRS-NEO | Neonatology / NICU | 12 | Phase 3 |
| W6 | EPIC-W6-NEP | SRS-NEP | Nephrology | 12 | Phase 3 |
| W6 | EPIC-W6-NEU | SRS-NEU | Neurology | 12 | Phase 3 |
| W6 | EPIC-W6-NSG | SRS-NSG | Neurosurgery | 12 | Phase 3 |
| W6 | EPIC-W6-OBS | SRS-OBS | Obstetrics | 12 | Phase 3 |
| W6 | EPIC-W6-OPH | SRS-OPH | Ophthalmology | 12 | Phase 3 |
| W6 | EPIC-W6-ORT | SRS-ORT | Orthopedics & Musculoskeletal Surgery | 12 | Phase 3 |
| W6 | EPIC-W6-PAL | SRS-PAL | Pain & Palliative Care | 12 | Phase 3 |
| W6 | EPIC-W6-PED | SRS-PED | Pediatrics & Adolescent Medicine | 12 | Phase 3 |
| W6 | EPIC-W6-PLS | SRS-PLS | Plastic, Reconstructive & Burns Surgery | 12 | Phase 3 |
| W6 | EPIC-W6-PMR | SRS-PMR | Physical Medicine & Rehabilitation | 12 | Phase 3 |
| W6 | EPIC-W6-PSY | SRS-PSY | Psychiatry & Behavioral Health | 12 | Phase 3 |
| W6 | EPIC-W6-PSYC | SRS-PSYC | Clinical Psychology & Neuropsychology | 12 | Phase 3 |
| W6 | EPIC-W6-PUL | SRS-PUL | Pulmonology & Sleep Medicine | 12 | Phase 3 |
| W6 | EPIC-W6-RHE | SRS-RHE | Rheumatology | 12 | Phase 3 |
| W6 | EPIC-W6-RON | SRS-RON | Radiation Oncology | 12 | Phase 3 |
| W6 | EPIC-W6-SON | SRS-SON | Surgical Oncology | 12 | Phase 3 |
| W6 | EPIC-W6-SPC | SRS-SPC | Shared Specialty-Pack Requirements | 20 | Phase 3 |
| W6 | EPIC-W6-SPWEB | SRS-SPWEB | Svelte/SvelteKit Specialty Workspace Requirements | 10 | Phase 3 |
| W6 | EPIC-W6-TRANS | SRS-TRANS | Solid Organ & Cellular Transplant Program | 12 | Phase 3 |
| W6 | EPIC-W6-URO | SRS-URO | Urology & Andrology | 12 | Phase 3 |
| W6 | EPIC-W6-XCL | SRS-XCL | Cross-Specialty Medication and Clinical Safety | 10 | Phase 3 |
| W7 | EPIC-W7-AICOP | SRS-AI-COP | Role-specific Copilots | 18 | Phase 6 |
| W7 | EPIC-W7-AIINF | SRS-AI-INF | Feature, Inference and Evaluation Platform | 22 | Phase 6 |
| W7 | EPIC-W7-AIREG | SRS-AI-REG | Model Registry and Lifecycle | 15 | Phase 6 |
| W7 | EPIC-W7-APIEVT | SRS-API-EVT | Webhooks and Event Subscriptions | 14 | Phase 6 |
| W7 | EPIC-W7-BI | SRS-BI | Semantic Metrics and BI | 15 | Phase 6 |
| W7 | EPIC-W7-BPMDEF | SRS-BPM-DEF | Workflow Definition and Versioning | 16 | Phase 6 |
| W7 | EPIC-W7-BPMRUN | SRS-BPM-RUN | Workflow Runtime | 18 | Phase 6 |
| W7 | EPIC-W7-BPMTASK | SRS-BPM-TASK | Human Task and Approval Engine | 15 | Phase 6 |
| W7 | EPIC-W7-CMD | SRS-CMD | Hospital Command Center | 16 | Phase 6 |
| W7 | EPIC-W7-CTRY | SRS-CTRY | Country Pack Framework | 18 | Phase 6 |
| W7 | EPIC-W7-DATALH | SRS-DATA-LH | CDC, Lakehouse and Data Products | 18 | Phase 6 |
| W7 | EPIC-W7-DR | SRS-DR | Backup, Restore and DR | 16 | Phase 6 |
| W7 | EPIC-W7-DRDOWN | SRS-DR-DOWN | Healthcare Downtime Mode | 16 | Phase 6 |
| W7 | EPIC-W7-FORM | SRS-FORM | Form Builder | 20 | Phase 6 |
| W7 | EPIC-W7-INTHUB | SRS-INT-HUB | Integration Hub | 18 | Phase 6 |
| W7 | EPIC-W7-INTMDM | SRS-INT-MDM | Master Data and Configuration Synchronization | 12 | Phase 6 |
| W7 | EPIC-W7-KNW | SRS-KNW | Clinical Knowledge Artifacts | 12 | Phase 6 |
| W7 | EPIC-W7-LOC | SRS-LOC | Localization and Time Handling | 10 | Phase 6 |
| W7 | EPIC-W7-RULDEF | SRS-RUL-DEF | Rules Authoring and Governance | 18 | Phase 6 |
| W7 | EPIC-W7-RULRUN | SRS-RUL-RUN | Rules Runtime and Explainability | 15 | Phase 6 |
| W7 | EPIC-W7-SCAENV | SRS-SCA-ENV | Medical Gas, Energy, Water and Environmental Monitoring | 16 | Phase 6 |
| W7 | EPIC-W7-SCAHIS | SRS-SCA-HIS | Historian, Trends and Alarm Management | 16 | Phase 6 |
| W7 | EPIC-W7-SCAIOT | SRS-SCA-IOT | Protocols, Gateways and Telemetry | 16 | Phase 6 |
| W7 | EPIC-W7-SCAMDL | SRS-SCA-MDL | OT Asset and Point Model | 12 | Phase 6 |
| W7 | EPIC-W7-SCASEC | SRS-SCA-SEC | OT Cybersecurity and Control Safety | 15 | Phase 6 |
| W7 | EPIC-W7-TERM | SRS-TERM | Terminology Service | 18 | Phase 6 |
| W7 | EPIC-W7-TPL | SRS-TPL | Document and Communication Template Studio | 15 | Phase 6 |
| W8 | EPIC-W8-ACA | SRS-ACA | Trainee and Academic Program Management | 14 | Phase 7 |
| W8 | EPIC-W8-BIOBANK | SRS-BIOBANK | Biobank and Research Specimen | 12 | Phase 7 |
| W8 | EPIC-W8-CME | SRS-CME | Teaching, Conferences and CME | 12 | Phase 7 |
| W8 | EPIC-W8-CON | SRS-CON | Contract Lifecycle Management | 14 | Phase 7 |
| W8 | EPIC-W8-CRM | SRS-CRM | Unified CRM and Contact Center | 16 | Phase 7 |
| W8 | EPIC-W8-DON | SRS-DON | Donor and Fund Management | 12 | Phase 7 |
| W8 | EPIC-W8-FINAP | SRS-FIN-AP | Accounts Payable | 17 | Phase 7 |
| W8 | EPIC-W8-FINAR | SRS-FIN-AR | Accounts Receivable and Collections | 16 | Phase 7 |
| W8 | EPIC-W8-FINBUD | SRS-FIN-BUD | Budgeting, Forecasting and Cost Accounting | 16 | Phase 7 |
| W8 | EPIC-W8-FINFA | SRS-FIN-FA | Fixed Assets and Capital Accounting | 12 | Phase 7 |
| W8 | EPIC-W8-FINGL | SRS-FIN-GL | Chart of Accounts and General Ledger | 18 | Phase 7 |
| W8 | EPIC-W8-FINTRS | SRS-FIN-TRS | Treasury and Cash Management | 15 | Phase 7 |
| W8 | EPIC-W8-GOV | SRS-GOV | Board, Committee and Governance Meetings | 12 | Phase 7 |
| W8 | EPIC-W8-GRCCMP | SRS-GRC-CMP | Compliance Obligation Register | 12 | Phase 7 |
| W8 | EPIC-W8-GRCDOC | SRS-GRC-DOC | Policy, SOP and Document Control | 12 | Phase 7 |
| W8 | EPIC-W8-GRCRSK | SRS-GRC-RSK | Enterprise Risk Register | 11 | Phase 7 |
| W8 | EPIC-W8-LEGAL | SRS-LEGAL | Legal Case and Notice Management | 12 | Phase 7 |
| W8 | EPIC-W8-MEDTRV | SRS-MEDTRV | International Patient / Medical Travel | 15 | Phase 7 |
| W8 | EPIC-W8-MLC | SRS-MLC | Medico-Legal Case Management | 12 | Phase 7 |
| W8 | EPIC-W8-REF | SRS-REF | Referral and Physician Relationship Management | 13 | Phase 7 |
| W8 | EPIC-W8-RESOPS | SRS-RES-OPS | Study Visits, eCRF and Investigational Product | 15 | Phase 7 |
| W8 | EPIC-W8-RESSTU | SRS-RES-STU | Research Study Registry | 12 | Phase 7 |
| W8 | EPIC-W8-RESSUB | SRS-RES-SUB | Participant Screening, Consent and Enrollment | 14 | Phase 7 |
| W9 | EPIC-W9-ADOPT | SRS-ADOPT | Adoption and Change Management | 12 | Phase 8 |
| W9 | EPIC-W9-CFGPRO | SRS-CFG-PRO | Configuration Promotion | 11 | Phase 8 |
| W9 | EPIC-W9-CHG | SRS-CHG | Customer Change Management | 12 | Phase 8 |
| W9 | EPIC-W9-CSM | SRS-CSM | Customer Success and Health | 10 | Phase 8 |
| W9 | EPIC-W9-IMPDIS | SRS-IMP-DIS | Discovery and Solution Blueprint | 13 | Phase 8 |
| W9 | EPIC-W9-IMPENV | SRS-IMP-ENV | Environment and Tenant Provisioning | 12 | Phase 8 |
| W9 | EPIC-W9-IMPPRJ | SRS-IMP-PRJ | Implementation Project | 14 | Phase 8 |
| W9 | EPIC-W9-MIGARC | SRS-MIG-ARC | Legacy Archive and Read-only Access | 9 | Phase 8 |
| W9 | EPIC-W9-MIGMAP | SRS-MIG-MAP | Migration Source and Mapping | 12 | Phase 8 |
| W9 | EPIC-W9-MIGRUN | SRS-MIG-RUN | Migration Execution and Reconciliation | 16 | Phase 8 |
| W9 | EPIC-W9-MKT | SRS-MKT | Marketplace Governance | 12 | Phase 8 |
| W9 | EPIC-W9-OFF | SRS-OFF | Customer Offboarding | 14 | Phase 8 |
| W9 | EPIC-W9-ONBDEV | SRS-ONB-DEV | Device / Analyzer / SCADA Commissioning | 12 | Phase 8 |
| W9 | EPIC-W9-ONBINT | SRS-ONB-INT | Interface Onboarding | 14 | Phase 8 |
| W9 | EPIC-W9-PART | SRS-PART | Partner Onboarding | 12 | Phase 8 |
| W9 | EPIC-W9-PRB | SRS-PRB | Problem and Known Error Management | 10 | Phase 8 |
| W9 | EPIC-W9-REL | SRS-REL | Release Management | 14 | Phase 8 |
| W9 | EPIC-W9-SAASACC | SRS-SAAS-ACC | Customer and Account Master | 12 | Phase 8 |
| W9 | EPIC-W9-SAASMTR | SRS-SAAS-MTR | SaaS Metering and Customer Billing | 15 | Phase 8 |
| W9 | EPIC-W9-SAASSUB | SRS-SAAS-SUB | Product Catalog, Subscription and Entitlements | 15 | Phase 8 |
| W9 | EPIC-W9-SLA | SRS-SLA | SLA Management | 10 | Phase 8 |
| W9 | EPIC-W9-SUP | SRS-SUP | Service Desk | 15 | Phase 8 |
| W9 | EPIC-W9-SUPACC | SRS-SUP-ACC | Customer Support Access | 10 | Phase 8 |
| W9 | EPIC-W9-TRAIN | SRS-TRAIN | Training Management | 12 | Phase 8 |

## 6.1 Coverage Summary

| Wave | Families | Atomic requirements | Coverage % |
| --- | --- | --- | --- |
| W0 | 17 | 260 | 8.3% |
| W1 | 8 | 130 | 4.2% |
| W2 | 21 | 239 | 7.6% |
| W3 | 13 | 305 | 9.7% |
| W4 | 7 | 175 | 5.6% |
| W5 | 29 | 485 | 15.5% |
| W6 | 41 | 496 | 15.8% |
| W7 | 27 | 430 | 13.7% |
| W8 | 23 | 314 | 10.0% |
| W9 | 24 | 298 | 9.5% |
| TOTAL | 210 | 3132 | 100% |

# 7. Wave 0 — Platform Foundation Backlog

| ID | Backlog item | Deliverable | Dependency |
| --- | --- | --- | --- |
| W0-01 | Monorepo & engineering standards | Repo, CODEOWNERS, CI, local dev, language lint/test standards. | None |
| W0-02 | Protobuf/ConnectRPC platform | Proto packages, codegen, errors, pagination, auth metadata, compatibility. | W0-01 |
| W0-03 | PostgreSQL/sqlc platform | Migration tooling, sqlc, repository test harness, tenant/audit conventions. | W0-01 |
| W0-04 | Identity & tenant context | OIDC, MFA policy, session/workload identity, tenant/facility context. | W0-02 |
| W0-05 | Authorization engine | RBAC+ABAC policy interfaces, break-glass, audit. | W0-04 |
| W0-06 | Outbox/event platform | Outbox/inbox/dedup, broker, schema/version envelope. | W0-03 |
| W0-07 | Workflow/rules foundation | Technology PoC/ADR, runtime wrapper, test harness. | W0-02/W0-06 |
| W0-08 | Object/search platform | Object grants, document metadata, search tenant enforcement. | W0-04 |
| W0-09 | Svelte design-system shell | App shell, patient banner, worklist, forms foundation. | UX Spec |
| W0-10 | Flutter foundation | Auth/networking/secure storage/offline skeleton. | W0-04 |
| W0-11 | Observability/SRE | OpenTelemetry, dashboards, alerts, runbooks, SLO baseline. | W0-01 |
| W0-12 | DevSecOps | SAST/SCA/secrets/SBOM/container/IaC and signed artifacts. | W0-01 |
| W0-13 | Environment/deployment | Kubernetes, DB, secrets/KMS, gateway, non-prod environments. | W0-11/W0-12 |
| W0-14 | Test automation foundation | Test IDs/RTM hooks, fixtures, integration environment, reporting. | Document 5 |

# 8. Wave 1 — First Production Vertical Slice

Wave 1 should prove the complete architecture through a usable outpatient journey rather than separately completing isolated technical layers.

| Step | Vertical slice | Exit outcome |
| --- | --- | --- |
| 1 | Register/search patient | EMPI/identity matching, patient context. |
| 2 | Book/check-in | Provider schedule, appointment, token/queue. |
| 3 | Start encounter | Encounter/episode and clinician context. |
| 4 | Clinical note | Problems/allergies/observations/document sign. |
| 5 | Place orders | Generic order + diagnostic/medication requests. |
| 6 | Prescription | Medication request and basic safety/verification path. |
| 7 | Charge/invoice | Charge capture, invoice and payment. |
| 8 | Patient summary | Visit summary and patient-visible released data. |
| 9 | Audit/observability | End-to-end trace, audit and operational metrics. |
| 10 | Verification | Automated + UAT evidence for all included SRS IDs. |

# 9. Release Plan

| Release | Name | Target | Scope | Deployment |
| --- | --- | --- | --- | --- |
| R0.1 | Developer Preview | Month 2–3 | Platform skeleton, auth, proto, DB, CI/CD, Svelte/Flutter shells. | Internal only |
| R0.5 | Core Alpha | Month 5 | Patient, scheduling, encounter, basic clinical/orders/billing. | Internal/demo hospital |
| R1.0 | Core Hospital Pilot | Month 7–8 | Complete Wave-1 OPD vertical slice + validation baseline. | Single-site controlled pilot |
| R1.5 | Inpatient/Hospital Ops Pilot | Month 10–12 | IPD/nursing + selected ER/ICU/OT/blood/materials. | Pilot hospital departments |
| R2.0 | Diagnostics & Pharmacy | Month 12–14 | LIS/imaging orchestration + hospital pharmacy/inventory. | Multi-department pilot |
| R2.5 | Patient/Insurance | Month 15–16 | Patient app, PHR, claims/preauth, selected ABDM/NHCX. | External ecosystem pilot |
| R3.0 | Network & Specialty | Month 18–20 | Priority specialty packs + pharma/diagnostic network + home/RPM. | Multi-site |
| R4.0 | Enterprise Platform | Month 20–22 | SCADA/command, rules/forms/AI/data/DR + enterprise business. | Enterprise readiness |
| R5.0 | Repeatable SaaS | Month 24 | Implementation/migration/support/metering/partner/offboarding control plane. | Repeatable customer rollout |

# 10. Dependency Rules

| Dependency | Rule |
| --- | --- |
| Identity/tenant before PHI | No patient/clinical feature may bypass verified tenant/user context. |
| Patient before encounter | Encounter/scheduling can reference only resolved Patient IDs or controlled temporary downtime identifiers. |
| Clinical core before specialty | Specialty packs configure/extend stable clinical primitives rather than invent separate patient chart models. |
| Orders before downstream fulfilment | Lab/pharmacy workflows consume canonical Order/MedicationRequest semantics. |
| Inventory before network fulfilment | Pharma/warehouse/logistics rely on batch/location/movement ledger. |
| Billing before insurance settlement | Claims use governed financial/clinical source documents. |
| Workflow/rules before high-variance rollout | Configurable payer/pharma/specialty rules should not be hard-coded per customer. |
| Testing foundation before pilot | Requirement-to-test trace must exist before release scope is frozen. |

# 11. Definition of Ready

| Gate | Criterion |
| --- | --- |
| DOR-01 | Canonical SRS IDs linked and scope agreed. |
| DOR-02 | Owning bounded context and source of truth identified. |
| DOR-03 | Workflow/state transitions and edge/negative cases described. |
| DOR-04 | UX flow/screen states meet UX Definition of Ready. |
| DOR-05 | API/event/data changes reviewed and contract approach agreed. |
| DOR-06 | Authorization, audit and data classification defined. |
| DOR-07 | Acceptance criteria are objective and testable. |
| DOR-08 | Test plan/test types assigned; critical test data identified. |
| DOR-09 | Dependencies available or mocked with explicit integration contract. |
| DOR-10 | No unresolved architecture/safety decision blocks implementation. |

# 12. Definition of Done

| Gate | Criterion |
| --- | --- |
| DOD-01 | Code merged with peer review and trace links. |
| DOD-02 | Unit/domain and repository tests pass. |
| DOD-03 | Proto/event contract and integration tests pass. |
| DOD-04 | Security/tenant-isolation tests pass. |
| DOD-05 | UX/accessibility review completed. |
| DOD-06 | Observability/logging/audit added with no raw PHI leakage. |
| DOD-07 | Migration/configuration backward compatibility validated. |
| DOD-08 | Required clinical-safety/performance/DR tests pass for applicable tier. |
| DOD-09 | UAT/domain approval complete when release-facing. |
| DOD-10 | Every included SRS requirement has verification evidence and status Verified. |
| DOD-11 | Runbook/release note/support knowledge updated. |
| DOD-12 | No open blocker/critical defect or undocumented scope waiver. |

# 13. Backlog Status Model

| Status | Meaning |
| --- | --- |
| Unmapped | SRS requirement not yet linked to epic/feature; forbidden for release scope. |
| Mapped | Linked to epic/wave but not elaborated. |
| Ready | Meets Definition of Ready. |
| In Development | Implementation active. |
| Implemented | Code/config complete; verification incomplete. |
| Verified | Required test evidence passed. |
| Released | Enabled for intended production cohort. |
| Deferred | Approved out of current scope; reason and target reconsideration recorded. |
| Deprecated | Requirement replaced/retired under controlled change. |

# 14. Planning and Capacity Rules

Do not estimate the 3,132 requirements individually upfront. Estimate near-term features/stories only after elaboration.

Use first 3–4 sprints to calibrate throughput and reforecast release windows.

Reserve 15–25% engineering capacity for defects, integration, refactoring, security, test automation and operational hardening.

Specialty packs share reusable form/rule/terminology infrastructure; do not assign one full bespoke team per specialty.

External integrations and hospital pilots receive explicit vendor/customer dependency buffers.

Architecture, UX and test teams maintain a ready queue at least one sprint ahead of development.

# 15. Release Gate Model

| Gate | Exit criterion |
| --- | --- |
| G0 Architecture | Blueprint/ADRs for scope approved; environment and contract path available. |
| G1 Ready | Feature scope satisfies Definition of Ready. |
| G2 Code Complete | Implementation + developer tests + code review complete. |
| G3 Integration | Contract/integration/migration/security baseline passes. |
| G4 Validation | Required E2E, clinical safety, performance, DR and UAT evidence passes. |
| G5 Operational | SLO/runbook/support/training/release notes and rollback ready. |
| G6 Production | Pilot/canary approval and no critical unresolved defect. |
| G7 Post-release | Hypercare results reviewed; regressions/actions captured. |

# 16. Initial Sprint Sequence — First 12 Weeks

| Sprint | Primary outcome |
| --- | --- |
| Sprint 0 | Repo/CI, proto skeleton, DB/test harness, identity PoC, UX shell foundations. |
| Sprint 1 | Tenant/org + patient identity skeleton; Svelte app shell; test/trace framework. |
| Sprint 2 | Patient registration/search/EMPI basic; audit; generated clients; first end-to-end trace. |
| Sprint 3 | Provider/resource schedule + appointment booking/check-in; worklist component. |
| Sprint 4 | Encounter start/close + clinical document draft/sign + problems/allergies. |
| Sprint 5 | Order framework + basic medication request + billing charge/invoice skeleton. |

# 17. Backlog Governance and Change Control

Product owns priority/outcome; architecture owns boundary/contract compliance; QA/validation owns verification completeness; domain owner owns clinical/business acceptance.

New scope after baseline receives canonical SRS/change ID before being committed to release.

A defect links to violated requirement(s) and missing/failed test(s).

Technical debt has explicit owner, impact and target; it does not silently replace requirement work.

A release scope report lists Included, Verified, Deferred and Waived requirements with approval.

# 18. Definition of Done for this Plan

All 3,132 requirements are covered by the family-to-epic register in this document.

Wave 0 and Wave 1 backlogs are sufficiently defined to start the platform/core teams.

Later waves remain capability-level until they enter the 1–2 sprint elaboration horizon.

Release gates explicitly depend on Document 5 verification status, preventing “code complete” from being mistaken for “done”.