UNIFIED HEALTHCARE SaaS PLATFORM
MASTER INDEX & TRACEABILITY SPECIFICATION

DPR → SRS → Bounded Context → Service → UI → Data → Event → Integration → Security → Test → Release

Controls 1 DPR + 8 SRS phases + 3,132 atomic requirements
Version 1.0 — September 2026

# 1. Purpose and Authority

This document is the control index for the Unified Healthcare SaaS program. It establishes the canonical traceability model across the Expanded Master DPR and all eight Master SRS phases. It does not replace the source requirements. Instead, it defines how each requirement family is identified, owned, implemented, secured, tested, released and changed.

When a conflict exists between this document and a source SRS requirement, the source SRS requirement governs functional intent, while this document governs canonical namespace, ownership and traceability conventions until the source document is formally revised.

Every production backlog item must trace to one or more canonical SRS IDs or an approved change request.

Every Protobuf/RPC, database migration, Svelte/Flutter feature and test case must carry trace references.

Cross-domain behavior must be represented through explicit service/API/event dependencies, not undocumented database coupling.

Traceability is bidirectional: requirement → implementation/test and implementation/test → requirement.

The master index is configuration-controlled and updated whenever a requirement family, canonical namespace or owning bounded context changes.

# 2. Controlled Document Set

| Document | File | Scope | Controlled content |
| --- | --- | --- | --- |
| DPR | Unified_Healthcare_Life_Sciences_SaaS_DPR_v2.0_Expanded_Master.docx | Master product/business/architecture scope | Authoritative scope baseline |
| SRS Phase 1 | Unified_Healthcare_SaaS_Master_SRS_Phase_1_v1.0.docx | Core Platform / HMIS / Clinical Foundation | 239 atomic requirements |
| SRS Phase 2 | Unified_Healthcare_SaaS_Master_SRS_Phase_2_v1.0.docx | Hospital Operations | 239 atomic requirements |
| SRS Phase 3 | Unified_Healthcare_SaaS_Master_SRS_Phase_3_v1.0.docx | Clinical Specialties & Sub-specialties | 496 atomic requirements |
| SRS Phase 4 | Unified_Healthcare_SaaS_Master_SRS_Phase_4_v1.0.docx | Diagnostics + Pharmaceutical Ecosystem | 480 atomic requirements |
| SRS Phase 5 | Unified_Healthcare_SaaS_Master_SRS_Phase_5_v1.0.docx | Insurance + Patient Ecosystem | 485 atomic requirements |
| SRS Phase 6 | Unified_Healthcare_SaaS_Master_SRS_Phase_6_v1.0.docx | Enterprise Platform / SCADA / AI / Data / Cybersecurity / SRE | 581 atomic requirements |
| SRS Phase 7 | Unified_Healthcare_SaaS_Master_SRS_Phase_7_v1.0.docx | Enterprise Business & Institutional Operations | 314 atomic requirements |
| SRS Phase 8 | Unified_Healthcare_SaaS_Master_SRS_Phase_8_v1.0.docx | SaaS Commercial & Implementation Control Plane | 298 atomic requirements |

## 2.1 Requirement Baseline by Phase

| Phase | Scope | Atomic reqs | Family namespaces |
| --- | --- | --- | --- |
| 1 | Core Platform / HMIS / Clinical Foundation | 239 | 15 |
| 2 | Hospital Operations | 239 | 21 |
| 3 | Clinical Specialties & Sub-specialties | 496 | 41 |
| 4 | Diagnostics + Pharmaceutical Ecosystem | 480 | 20 |
| 5 | Insurance + Patient Ecosystem | 485 | 29 |
| 6 | Enterprise Platform / SCADA / AI / Data / Cybersecurity / SRE | 581 | 37 |
| 7 | Enterprise Business & Institutional Operations | 314 | 23 |
| 8 | SaaS Commercial & Implementation Control Plane | 298 | 24 |
| TOTAL | Complete Master SRS | 3132 | 210 |

# 3. Traceability Model

| Level | Artifact | Meaning |
| --- | --- | --- |
| L0 | DPR capability / business objective | Why the product capability exists and what business/clinical outcome it serves. |
| L1 | SRS atomic requirement | Stable testable requirement identifier. |
| L2 | Bounded context / domain aggregate | Domain that owns business rules and source-of-truth state. |
| L3 | Application/service contract | Go application use case and Protobuf/ConnectRPC service/RPC. |
| L4 | Experience surface | Svelte/SvelteKit workspace, Flutter application, field/edge UI or external API. |
| L5 | Data / event / integration | Database schema ownership, domain events, workflow, external adapter or device interface. |
| L6 | Security / NFR / deployment | Data classification, authorization, safety, availability, RPO/RTO and deployment profile. |
| L7 | Verification and release | Unit/domain test, contract test, integration test, UAT, clinical-safety test and release gate. |

## 3.1 Required Trace Fields

| Field | Traceability rule |
| --- | --- |
| requirement_id | Canonical atomic requirement ID; source/original ID retained when alias exists. |
| dpr_capability | DPR chapter/capability group or program objective. |
| bounded_context | Owning domain; exactly one source-of-truth owner for mutable state. |
| service | Owning Go service/module and application use case. |
| rpc_event | Primary Protobuf RPC and/or domain event identifiers. |
| ui_surface | Svelte/Flutter/edge/API surface that exposes behavior. |
| data_owner | Owning schema/table aggregate or external authoritative source. |
| integration | FHIR/NHCX/DICOM/device/payment/ERP/SCADA/etc. dependency if applicable. |
| security_class | PHI/PII/financial/OT/restricted/enterprise and privilege model. |
| nfr_profile | Criticality tier, availability, performance, DR and audit profile. |
| test_refs | Automated/manual test identifiers. |
| release_ref | Epic/release/gate/change request in which requirement is delivered. |
| status | Planned / Designed / Implemented / Verified / Released / Deprecated. |

# 4. Namespace Governance and Collision Resolution

Extraction of the eight SRS documents identified two duplicate family prefixes. To preserve backward references while eliminating ambiguity, this master specification assigns canonical aliases. New engineering artifacts must use the canonical aliases; source SRS IDs remain valid historical aliases until those documents are revised.

| Source | Original family | Meaning | Canonical family | Rule |
| --- | --- | --- | --- | --- |
| Phase 2 | SRS-BIO | Biomedical Engineering and Asset Maintenance | SRS-BME | Use SRS-BME-xxx in new backlog/test/code trace tags. |
| Phase 7 | SRS-BIO | Biobank and Research Specimen | SRS-BIOBANK | Use SRS-BIOBANK-xxx in new backlog/test/code trace tags. |
| Phase 3 | SRS-TRN | Solid Organ & Cellular Transplant Program | SRS-TRANS | Use SRS-TRANS-xxx in new backlog/test/code trace tags. |
| Phase 8 | SRS-TRN | Training Management | SRS-TRAIN | Use SRS-TRAIN-xxx in new backlog/test/code trace tags. |

No other duplicate family prefix was found across the eight SRS phases.

Individual atomic suffix numbers remain unchanged when an alias is applied; e.g., Phase-2 SRS-BIO-003 becomes canonical SRS-BME-003.

Do not reuse retired prefixes for new domains.

Future namespaces follow SRS-<DOMAIN>[-<SUBDOMAIN>]-NNN and must be registered here before use.

# 5. Master Requirement Family Registry

| Ph | Source family | Canonical | Capability | Count | Bounded context | Primary service | Experience | Data class | Tier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | SRS-PLT | SRS-PLT | Platform, Tenancy and Organization | 20 | platform.organization | PlatformService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 1 | SRS-IAM | SRS-IAM | Identity, Authentication and Authorization | 15 | identity.access | IdentityService | Svelte/SvelteKit | PII / Identity | Tier 2 |
| 1 | SRS-EMPI | SRS-EMPI | Enterprise Master Patient Index | 18 | patient.identity | PatientService | Svelte/SvelteKit | PII / Identity | Tier 2 |
| 1 | SRS-SCH | SRS-SCH | Scheduling, Appointments and Queue | 16 | scheduling | AppointmentService | Svelte/SvelteKit | Enterprise | Tier 1 |
| 1 | SRS-ENC | SRS-ENC | Encounter and Episode Management | 12 | encounter | EncounterService | Svelte/SvelteKit | Enterprise | Tier 1 |
| 1 | SRS-CLN | SRS-CLN | Clinical Core | 24 | clinical.core | ClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 1 | SRS-NUR | SRS-NUR | Nursing Core | 18 | nursing | NursingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 1 | SRS-ORD | SRS-ORD | Orders and CPOE | 12 | orders | OrderService | Svelte/SvelteKit | Enterprise | Tier 0/1 |
| 1 | SRS-MED | SRS-MED | Medication Management | 14 | medication | MedicationService | Svelte/SvelteKit | Enterprise | Tier 0/1 |
| 1 | SRS-BIL | SRS-BIL | Billing, Tariffs and Patient Revenue | 16 | billing | BillingService | Svelte/SvelteKit | Financial / Commercial | Tier 1 |
| 1 | SRS-WEB | SRS-WEB | Svelte/SvelteKit Web UX Requirements | 16 | web.platform | Web Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 1 | SRS-API | SRS-API | API, ConnectRPC and Protobuf Requirements | 14 | api.platform | API Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 1 | SRS-DAT | SRS-DAT | Data and Persistence Requirements | 14 | data.platform | Data Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 1 | SRS-SEC | SRS-SEC | Security and Privacy Requirements | 14 | security | Security Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 1 | SRS-NFR | SRS-NFR | Non-Functional Requirements | 16 | platform.nfr | PlatformService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-ER | SRS-ER | Emergency Department | 18 | emergency | EmergencyService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 2 | SRS-ICU | SRS-ICU | ICU / Critical Care Information System | 18 | critical_care | CriticalCareService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 2 | SRS-OT | SRS-OT | Operating Theatre / Perioperative Operations | 17 | perioperative | PerioperativeService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 2 | SRS-ANE | SRS-ANE | Anesthesia and PACU | 11 | anesthesia | AnesthesiaService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 2 | SRS-BLD | SRS-BLD | Blood Bank and Transfusion Medicine | 17 | blood_bank | BloodBankService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 2 | SRS-CSSD | SRS-CSSD | CSSD / Sterile Services | 12 | cssd | CssdService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-MAT | SRS-MAT | Materials, Procurement and Inventory | 16 | materials.procurement | Procurement/InventoryService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-BIO | SRS-BME | Biomedical Engineering and Asset Maintenance | 11 | biomedical | AssetService | Svelte/SvelteKit | OT / Device | Tier 2 |
| 2 | SRS-QMS | SRS-QMS | Quality Management / NABH Enablement | 15 | quality | QualityService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-IPC | SRS-IPC | Infection Prevention and Control | 10 | infection_control | InfectionControlService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-MRD | SRS-MRD | Medical Records / HIM | 10 | him.mrd | HimService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-DIET | SRS-DIET | Dietetics and Kitchen Operations | 9 | dietetics | DietService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-HKP | SRS-HKP | Housekeeping and Environmental Services | 8 | housekeeping | HousekeepingService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-LND | SRS-LND | Laundry and Linen | 7 | laundry | LinenService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-AMB | SRS-AMB | Ambulance and Fleet Operations | 8 | ambulance | AmbulanceService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-MORT | SRS-MORT | Mortuary Operations | 8 | mortuary | MortuaryService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-FAC | SRS-FAC | Facilities Engineering Operations | 12 | facilities | FacilityService | Svelte/SvelteKit | OT / Device | Tier 2 |
| 2 | SRS-OPSWEB | SRS-OPSWEB | Phase 2 Svelte/SvelteKit UX Requirements | 8 | hospital.web | Hospital Ops Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-OPSAPI | SRS-OPSAPI | Phase 2 API and Integration Requirements | 8 | hospital.integration | Hospital Ops Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-OPSSEC | SRS-OPSSEC | Phase 2 Security and Safety Requirements | 7 | hospital.security | Hospital Ops Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 2 | SRS-OPSNFR | SRS-OPSNFR | Phase 2 Non-Functional Requirements | 9 | hospital.nfr | Hospital Ops Platform | Svelte/SvelteKit | Enterprise | Tier 2 |
| 3 | SRS-SPC | SRS-SPC | Shared Specialty-Pack Requirements | 20 | specialty.framework | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-CAR | SRS-CAR | Cardiology | 12 | specialty.car | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-CTS | SRS-CTS | Cardiothoracic & Vascular Surgery | 12 | specialty.cts | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PED | SRS-PED | Pediatrics & Adolescent Medicine | 12 | specialty.ped | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-NEO | SRS-NEO | Neonatology / NICU | 12 | specialty.neo | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-NEP | SRS-NEP | Nephrology | 12 | specialty.nep | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-DLY | SRS-DLY | Dialysis & Renal Replacement Therapy | 12 | specialty.dly | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-MON | SRS-MON | Medical Oncology | 12 | specialty.mon | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-SON | SRS-SON | Surgical Oncology | 12 | specialty.son | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-RON | SRS-RON | Radiation Oncology | 12 | specialty.ron | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-HEM | SRS-HEM | Hematology & Hemato-Oncology | 12 | specialty.hem | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-NEU | SRS-NEU | Neurology | 12 | specialty.neu | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-NSG | SRS-NSG | Neurosurgery | 12 | specialty.nsg | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-GAS | SRS-GAS | Gastroenterology | 12 | specialty.gas | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-HEP | SRS-HEP | Hepatology & Liver Transplant | 12 | specialty.hep | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PUL | SRS-PUL | Pulmonology & Sleep Medicine | 12 | specialty.pul | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-END | SRS-END | Endocrinology & Metabolic Medicine | 12 | specialty.end | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-RHE | SRS-RHE | Rheumatology | 12 | specialty.rhe | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-ORT | SRS-ORT | Orthopedics & Musculoskeletal Surgery | 12 | specialty.ort | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-OBS | SRS-OBS | Obstetrics | 12 | specialty.obs | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-GYN | SRS-GYN | Gynecology | 12 | specialty.gyn | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-FET | SRS-FET | Fetal Medicine | 12 | specialty.fet | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-ART | SRS-ART | Fertility / ART & Embryology | 12 | specialty.art | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-URO | SRS-URO | Urology & Andrology | 12 | specialty.uro | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-ENT | SRS-ENT | ENT / Otolaryngology | 12 | specialty.ent | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-OPH | SRS-OPH | Ophthalmology | 12 | specialty.oph | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PSY | SRS-PSY | Psychiatry & Behavioral Health | 12 | specialty.psy | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PSYC | SRS-PSYC | Clinical Psychology & Neuropsychology | 12 | specialty.psyc | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-GSU | SRS-GSU | General Surgery | 12 | specialty.gsu | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PLS | SRS-PLS | Plastic, Reconstructive & Burns Surgery | 12 | specialty.pls | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-DER | SRS-DER | Dermatology | 12 | specialty.der | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-DEN | SRS-DEN | Dentistry & Oral Health | 12 | specialty.den | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-GER | SRS-GER | Geriatrics | 12 | specialty.ger | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PAL | SRS-PAL | Pain & Palliative Care | 12 | specialty.pal | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-IDM | SRS-IDM | Infectious Diseases & Antimicrobial Stewardship | 12 | specialty.idm | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-PMR | SRS-PMR | Physical Medicine & Rehabilitation | 12 | specialty.pmr | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-ALL | SRS-ALL | Allied Health: PT / OT / Speech | 12 | specialty.all | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-GEN | SRS-GEN | Clinical Genetics & Genomics | 12 | specialty.gen | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-TRN | SRS-TRANS | Solid Organ & Cellular Transplant Program | 12 | specialty.trn | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-XCL | SRS-XCL | Cross-Specialty Medication and Clinical Safety | 10 | clinical.safety | ClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 3 | SRS-SPWEB | SRS-SPWEB | Svelte/SvelteKit Specialty Workspace Requirements | 10 | specialty.web | SpecialtyClinicalService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-DIAG | SRS-DIAG | Diagnostics Core / LIS Requirements | 35 | diagnostics.diag | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-MIC | SRS-MIC | Microbiology Requirements | 25 | diagnostics.mic | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-HIS | SRS-HIS | Histopathology, Cytology and Digital Pathology | 25 | diagnostics.his | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-MOL | SRS-MOL | Molecular Diagnostics and Genomics | 25 | diagnostics.mol | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-RAD | SRS-RAD | Radiology, RIS, PACS and DICOM | 30 | diagnostics.rad | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-DNET | SRS-DNET | Diagnostic Network, Referral and Home Collection | 25 | diagnostics.dnet | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-DQA | SRS-DQA | Diagnostic Quality and Accreditation Support | 20 | diagnostics.dqa | Lab/ImagingService | Svelte/SvelteKit Workspace | PHI / Clinical | Tier 0/1 |
| 4 | SRS-PHM | SRS-PHM | Medication/Product Master and Formulary | 20 | pharma.master | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-HPRX | SRS-HPRX | Hospital Pharmacy | 25 | pharma.hprx | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-RPH | SRS-RPH | Retail Pharmacy and Patient Fulfilment | 20 | pharma.rph | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PNET | SRS-PNET | Pharma Manufacturer–C&F–Distributor–Stockist Network | 30 | pharma.pnet | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-AOP | SRS-AOP | Automated Pharmaceutical Order Processing | 35 | pharma.aop | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PWH | SRS-PWH | Pharmaceutical Warehouse and Inventory | 25 | pharma.pwh | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PLOG | SRS-PLOG | Logistics and Delivery | 20 | pharma.plog | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PRR | SRS-PRR | Returns, Expiry, Quality Complaint and Recall | 20 | pharma.prr | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PCR | SRS-PCR | Credit, Receivables and Settlement | 20 | pharma.pcr | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PANA | SRS-PANA | Pharma Analytics, Forecasting and Optimization | 20 | pharma.pana | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PWEB | SRS-PWEB | Svelte/SvelteKit Web Workspace Requirements | 20 | pharma.pweb | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PAPI | SRS-PAPI | ConnectRPC, API, Event and Integration Requirements | 20 | pharma.papi | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 4 | SRS-PNFR | SRS-PNFR | Cross-Domain Safety, Security and NFR | 20 | pharma.pnfr | Pharma/PharmacyService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-MST | SRS-INS-MST | 1 Insurance and Payer Master | 15 | insurance.mst | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-ELG | SRS-INS-ELG | 2 Eligibility and Coverage Verification | 15 | insurance.elg | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-PRE | SRS-INS-PRE | 3 Pre-authorization | 20 | insurance.pre | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-ENH | SRS-INS-ENH | 4 Enhancement Management | 15 | insurance.enh | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-CLM | SRS-INS-CLM | 5 Claim Preparation and Submission | 25 | insurance.clm | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-QRY | SRS-INS-QRY | 6 Payer Queries and Responses | 15 | insurance.qry | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-DEN | SRS-INS-DEN | 7 Denials, Deductions and Appeals | 15 | insurance.den | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-SET | SRS-INS-SET | 8 Remittance, Settlement and Reconciliation | 15 | insurance.set | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-NHCX | SRS-INS-NHCX | 9 NHCX Integration | 15 | insurance.nhcx | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-INS-AI | SRS-INS-AI | 10 Insurance Intelligence | 15 | insurance.ai | ClaimService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 1 |
| 5 | SRS-PAT-ID | SRS-PAT-ID | 1 Account, Identity, Family and Caregiver | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-DISC | SRS-PAT-DISC | 2 Discovery, Booking, Arrival and Queue | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-JRN | SRS-PAT-JRN | 3 Integrated Patient Journey | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-RX | SRS-PAT-RX | 4 Pharmacy Ordering and Medicine Delivery | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-DIA | SRS-PAT-DIA | 5 Diagnostic Ordering and Reports | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-FIN | SRS-PAT-FIN | 6 Bills, Payments and Insurance View | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PAT-ENG | SRS-PAT-ENG | 7 Communication, Engagement and Support | 15 | patient.app | PatientService | Flutter Patient/Field + Svelte Admin | PII / Identity | Tier 1 |
| 5 | SRS-PHR | SRS-PHR | 1 Personal Health Record | 15 | phr | PHRService | Flutter Patient/Field + Svelte Admin | PHI / Clinical | Tier 2 |
| 5 | SRS-CONSENT | SRS-CONSENT | 2 Consent and Authorization | 15 | consent | ConsentService | Svelte/SvelteKit | PII / Identity | Tier 2 |
| 5 | SRS-ABDM | SRS-ABDM | 3 ABDM / FHIR Exchange | 20 | abdm.fhir | ABDMService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 5 | SRS-TEL | SRS-TEL | 1 Telemedicine | 20 | telehealth | TelehealthService | Flutter Patient/Field + Svelte Admin | PHI / Clinical | Tier 1 |
| 5 | SRS-HOME | SRS-HOME | 1 Home-care Episode and Field Service | 20 | homecare | HomeCareService | Flutter Patient/Field + Svelte Admin | PHI / Clinical | Tier 1 |
| 5 | SRS-HOME-EQP | SRS-HOME-EQP | 2 Home Medical Equipment | 15 | homecare.equipment | HomeCareService | Svelte/SvelteKit | PHI / Clinical | Tier 1 |
| 5 | SRS-RPM | SRS-RPM | 1 RPM Program and Alerting | 25 | rpm | RPMService | Flutter Patient/Field + Svelte Admin | PHI / Clinical | Tier 0/1 |
| 5 | SRS-IOMT | SRS-IOMT | 2 IoMT Device Integration | 15 | iomt | IoMTService | Svelte/SvelteKit | OT / Device | Tier 2 |
| 5 | SRS-SOS | SRS-SOS | 1 Ambulance and Emergency Transport | 15 | ambulance.sos | AmbulanceService | Flutter Patient/Field + Svelte Admin | Enterprise | Tier 2 |
| 5 | SRS-DEL | SRS-DEL | 2 Delivery and Last-mile Logistics | 15 | delivery | DeliveryService | Flutter Patient/Field + Svelte Admin | Enterprise | Tier 2 |
| 5 | SRS-PRV | SRS-PRV | 1 Privacy and Patient Rights | 20 | privacy | PatientRightsService | Svelte/SvelteKit | PII / Identity | Tier 2 |
| 5 | SRS-UX | SRS-UX | 1 Patient and Partner UX | 20 | patient.ux | PatientService | Svelte/SvelteKit | PII / Identity | Tier 2 |
| 6 | SRS-SCA-MDL | SRS-SCA-MDL | 1 OT Asset and Point Model | 12 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-SCA-IOT | SRS-SCA-IOT | 2 Protocols, Gateways and Telemetry | 16 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-SCA-HIS | SRS-SCA-HIS | 3 Historian, Trends and Alarm Management | 16 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-SCA-ENV | SRS-SCA-ENV | 4 Medical Gas, Energy, Water and Environmental Monitoring | 16 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-CMD | SRS-CMD | 5 Hospital Command Center | 16 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-SCA-SEC | SRS-SCA-SEC | 6 OT Cybersecurity and Control Safety | 15 | scada.command_center | ScadaService | Svelte/SvelteKit Admin Console | OT / Device | Tier 0/1 |
| 6 | SRS-BPM-DEF | SRS-BPM-DEF | 1 Workflow Definition and Versioning | 16 | workflow | WorkflowService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-BPM-RUN | SRS-BPM-RUN | 2 Workflow Runtime | 18 | workflow | WorkflowService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-BPM-TASK | SRS-BPM-TASK | 3 Human Task and Approval Engine | 15 | workflow | WorkflowService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-RUL-DEF | SRS-RUL-DEF | 1 Rules Authoring and Governance | 18 | rules | RuleService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-RUL-RUN | SRS-RUL-RUN | 2 Rules Runtime and Explainability | 15 | rules | RuleService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-FORM | SRS-FORM | 1 Form Builder | 20 | configuration.studio | ConfigurationService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-TPL | SRS-TPL | 2 Document and Communication Template Studio | 15 | configuration.studio | ConfigurationService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-TERM | SRS-TERM | 1 Terminology Service | 18 | terminology.knowledge | TerminologyService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-KNW | SRS-KNW | 2 Clinical Knowledge Artifacts | 12 | terminology.knowledge | TerminologyService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-AI-REG | SRS-AI-REG | 1 Model Registry and Lifecycle | 15 | ai.platform | AIService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-AI-INF | SRS-AI-INF | 2 Feature, Inference and Evaluation Platform | 22 | ai.platform | AIService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-AI-COP | SRS-AI-COP | 3 Role-specific Copilots | 18 | ai.platform | AIService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-DATA-LH | SRS-DATA-LH | 1 CDC, Lakehouse and Data Products | 18 | analytics | AnalyticsService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-BI | SRS-BI | 2 Semantic Metrics and BI | 15 | analytics | AnalyticsService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-API-MGT | SRS-API-MGT | 1 API Management | 19 | developer.platform | DeveloperPlatformService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-API-EVT | SRS-API-EVT | 2 Webhooks and Event Subscriptions | 14 | developer.platform | DeveloperPlatformService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-DEV | SRS-DEV | 3 Developer Portal and Certification | 12 | developer.platform | DeveloperPlatformService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-CYB-IAM | SRS-CYB-IAM | 1 Identity, Access and Privileged Security | 14 | cybersecurity | SecurityService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-CYB-SDLC | SRS-CYB-SDLC | 2 Secure SDLC and Supply Chain | 15 | cybersecurity | SecurityService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-SOC | SRS-SOC | 3 SOC, Detection and Incident Response | 15 | cybersecurity | SecurityService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-CYB-DAT | SRS-CYB-DAT | 4 Data Security and Key Management | 14 | cybersecurity | SecurityService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-SRE-OBS | SRS-SRE-OBS | 1 Observability | 17 | sre | SRE Platform | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-SRE-REL | SRS-SRE-REL | 2 Capacity, Performance and Resilience | 15 | sre | SRE Platform | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-SRE-DEP | SRS-SRE-DEP | 3 Deployment and Release Engineering | 15 | sre | SRE Platform | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-DR-DOWN | SRS-DR-DOWN | 1 Healthcare Downtime Mode | 16 | continuity.dr | DRService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-DR | SRS-DR | 2 Backup, Restore and DR | 16 | continuity.dr | DRService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-INT-HUB | SRS-INT-HUB | 1 Integration Hub | 18 | integration.hub | IntegrationHubService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-INT-MDM | SRS-INT-MDM | 2 Master Data and Configuration Synchronization | 12 | integration.hub | IntegrationHubService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 6 | SRS-CTRY | SRS-CTRY | 1 Country Pack Framework | 18 | country.localization | CountryPackService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-LOC | SRS-LOC | 2 Localization and Time Handling | 10 | country.localization | CountryPackService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 6 | SRS-CFG | SRS-CFG | 1 Feature Flags and Tenant Configuration | 15 | configuration | ConfigurationService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 7 | SRS-FIN-GL | SRS-FIN-GL | 1 Chart of Accounts and General Ledger | 18 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-FIN-AP | SRS-FIN-AP | 2 Accounts Payable | 17 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-FIN-AR | SRS-FIN-AR | 3 Accounts Receivable and Collections | 16 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-FIN-TRS | SRS-FIN-TRS | 4 Treasury and Cash Management | 15 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-FIN-BUD | SRS-FIN-BUD | 5 Budgeting, Forecasting and Cost Accounting | 16 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-FIN-FA | SRS-FIN-FA | 6 Fixed Assets and Capital Accounting | 12 | finance | FinanceService | Svelte/SvelteKit Workspace | Financial / Commercial | Tier 2 |
| 7 | SRS-CRM | SRS-CRM | 1 Unified CRM and Contact Center | 16 | crm.relationship | CRMService | Svelte/SvelteKit Workspace | Enterprise | Tier 2 |
| 7 | SRS-REF | SRS-REF | 2 Referral and Physician Relationship Management | 13 | crm.relationship | CRMService | Svelte/SvelteKit Workspace | Enterprise | Tier 2 |
| 7 | SRS-MEDTRV | SRS-MEDTRV | 3 International Patient / Medical Travel | 15 | crm.relationship | CRMService | Svelte/SvelteKit Workspace | Enterprise | Tier 2 |
| 7 | SRS-CON | SRS-CON | 1 Contract Lifecycle Management | 14 | legal.contracts | LegalService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-LEGAL | SRS-LEGAL | 2 Legal Case and Notice Management | 12 | legal.contracts | LegalService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-MLC | SRS-MLC | 3 Medico-Legal Case Management | 12 | legal.contracts | LegalService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-GRC-RSK | SRS-GRC-RSK | 1 Enterprise Risk Register | 11 | grc.governance | GRCService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-GRC-CMP | SRS-GRC-CMP | 2 Compliance Obligation Register | 12 | grc.governance | GRCService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-GRC-DOC | SRS-GRC-DOC | 3 Policy, SOP and Document Control | 12 | grc.governance | GRCService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-GOV | SRS-GOV | 4 Board, Committee and Governance Meetings | 12 | grc.governance | GRCService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-RES-STU | SRS-RES-STU | 1 Research Study Registry | 12 | research | ResearchService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-RES-SUB | SRS-RES-SUB | 2 Participant Screening, Consent and Enrollment | 14 | research | ResearchService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-RES-OPS | SRS-RES-OPS | 3 Study Visits, eCRF and Investigational Product | 15 | research | ResearchService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-BIO | SRS-BIOBANK | 4 Biobank and Research Specimen | 12 | research | ResearchService | Svelte/SvelteKit Workspace | Restricted / Regulated | Tier 2 |
| 7 | SRS-ACA | SRS-ACA | 1 Trainee and Academic Program Management | 14 | academics | AcademicService | Svelte/SvelteKit Workspace | Enterprise | Tier 2 |
| 7 | SRS-CME | SRS-CME | 2 Teaching, Conferences and CME | 12 | academics | AcademicService | Svelte/SvelteKit Workspace | Enterprise | Tier 2 |
| 7 | SRS-DON | SRS-DON | 1 Donor and Fund Management | 12 | foundation | DonationService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 8 | SRS-SAAS-ACC | SRS-SAAS-ACC | 1 Customer and Account Master | 12 | saas.commercial | SubscriptionService | Svelte/SvelteKit Admin Console | Financial / Commercial | Tier 2 |
| 8 | SRS-SAAS-SUB | SRS-SAAS-SUB | 2 Product Catalog, Subscription and Entitlements | 15 | saas.commercial | SubscriptionService | Svelte/SvelteKit Admin Console | Financial / Commercial | Tier 2 |
| 8 | SRS-SAAS-MTR | SRS-SAAS-MTR | 3 SaaS Metering and Customer Billing | 15 | saas.commercial | SubscriptionService | Svelte/SvelteKit Admin Console | Financial / Commercial | Tier 2 |
| 8 | SRS-IMP-PRJ | SRS-IMP-PRJ | 1 Implementation Project | 14 | implementation | ImplementationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-IMP-DIS | SRS-IMP-DIS | 2 Discovery and Solution Blueprint | 13 | implementation | ImplementationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-IMP-ENV | SRS-IMP-ENV | 3 Environment and Tenant Provisioning | 12 | implementation | ImplementationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-MIG-MAP | SRS-MIG-MAP | 1 Migration Source and Mapping | 12 | migration | MigrationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-MIG-RUN | SRS-MIG-RUN | 2 Migration Execution and Reconciliation | 16 | migration | MigrationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-MIG-ARC | SRS-MIG-ARC | 3 Legacy Archive and Read-only Access | 9 | migration | MigrationService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-ONB-INT | SRS-ONB-INT | 1 Interface Onboarding | 14 | onboarding.integration | InterfaceOnboardingService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 8 | SRS-ONB-DEV | SRS-ONB-DEV | 2 Device / Analyzer / SCADA Commissioning | 12 | onboarding.integration | InterfaceOnboardingService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 8 | SRS-TRN | SRS-TRAIN | 1 Training Management | 12 | training.adoption | TrainingService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 8 | SRS-ADOPT | SRS-ADOPT | 2 Adoption and Change Management | 12 | training.adoption | TrainingService | Svelte/SvelteKit | Enterprise | Tier 2 |
| 8 | SRS-SUP | SRS-SUP | 1 Service Desk | 15 | support | SupportService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-PRB | SRS-PRB | 2 Problem and Known Error Management | 10 | support | SupportService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-SUP-ACC | SRS-SUP-ACC | 3 Customer Support Access | 10 | support | SupportService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-SLA | SRS-SLA | 1 SLA Management | 10 | customer.success | CustomerSuccessService | Svelte/SvelteKit | Financial / Commercial | Tier 2 |
| 8 | SRS-CSM | SRS-CSM | 2 Customer Success and Health | 10 | customer.success | CustomerSuccessService | Svelte/SvelteKit | Financial / Commercial | Tier 2 |
| 8 | SRS-REL | SRS-REL | 1 Release Management | 14 | release.change | ReleaseService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-CHG | SRS-CHG | 2 Customer Change Management | 12 | release.change | ReleaseService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-CFG-PRO | SRS-CFG-PRO | 3 Configuration Promotion | 11 | release.change | ReleaseService | Svelte/SvelteKit Admin Console | Operational / Security | Tier 2 |
| 8 | SRS-PART | SRS-PART | 1 Partner Onboarding | 12 | partner.marketplace | PartnerService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 8 | SRS-MKT | SRS-MKT | 2 Marketplace Governance | 12 | partner.marketplace | PartnerService | Svelte/SvelteKit Admin Console | Enterprise | Tier 2 |
| 8 | SRS-OFF | SRS-OFF | 1 Customer Offboarding | 14 | offboarding | OffboardingService | Svelte/SvelteKit | Enterprise | Tier 2 |

# 6. Bounded Context Ownership Map

| Bounded context | Primary service group | Phases | Reqs | Requirement families | Data class | Tier |
| --- | --- | --- | --- | --- | --- | --- |
| abdm.fhir | ABDMService | 5 | 20 | SRS-ABDM | Enterprise | Tier 2 |
| academics | AcademicService | 7 | 26 | SRS-ACA, SRS-CME | Enterprise | Tier 2 |
| ai.platform | AIService | 6 | 55 | SRS-AI-REG, SRS-AI-INF, SRS-AI-COP | Enterprise | Tier 2 |
| ambulance | AmbulanceService | 2 | 8 | SRS-AMB | Enterprise | Tier 2 |
| ambulance.sos | AmbulanceService | 5 | 15 | SRS-SOS | Enterprise | Tier 2 |
| analytics | AnalyticsService | 6 | 33 | SRS-DATA-LH, SRS-BI | Enterprise | Tier 2 |
| anesthesia | AnesthesiaService | 2 | 11 | SRS-ANE | PHI / Clinical | Tier 0/1 |
| api.platform | API Platform | 1 | 14 | SRS-API | Enterprise | Tier 2 |
| billing | BillingService | 1 | 16 | SRS-BIL | Financial / Commercial | Tier 1 |
| biomedical | AssetService | 2 | 11 | SRS-BME | OT / Device | Tier 2 |
| blood_bank | BloodBankService | 2 | 17 | SRS-BLD | PHI / Clinical | Tier 0/1 |
| clinical.core | ClinicalService | 1 | 24 | SRS-CLN | PHI / Clinical | Tier 0/1 |
| clinical.safety | ClinicalService | 3 | 10 | SRS-XCL | PHI / Clinical | Tier 0/1 |
| configuration | ConfigurationService | 6 | 15 | SRS-CFG | Enterprise | Tier 2 |
| configuration.studio | ConfigurationService | 6 | 35 | SRS-FORM, SRS-TPL | Enterprise | Tier 2 |
| consent | ConsentService | 5 | 15 | SRS-CONSENT | PII / Identity | Tier 2 |
| continuity.dr | DRService | 6 | 32 | SRS-DR-DOWN, SRS-DR | Enterprise | Tier 2 |
| country.localization | CountryPackService | 6 | 28 | SRS-CTRY, SRS-LOC | Enterprise | Tier 2 |
| critical_care | CriticalCareService | 2 | 18 | SRS-ICU | PHI / Clinical | Tier 0/1 |
| crm.relationship | CRMService | 7 | 44 | SRS-CRM, SRS-REF, SRS-MEDTRV | Enterprise | Tier 2 |
| cssd | CssdService | 2 | 12 | SRS-CSSD | Enterprise | Tier 2 |
| customer.success | CustomerSuccessService | 8 | 20 | SRS-SLA, SRS-CSM | Financial / Commercial | Tier 2 |
| cybersecurity | SecurityService | 6 | 58 | SRS-CYB-IAM, SRS-CYB-SDLC, SRS-SOC, SRS-CYB-DAT | Operational / Security | Tier 2 |
| data.platform | Data Platform | 1 | 14 | SRS-DAT | Enterprise | Tier 2 |
| delivery | DeliveryService | 5 | 15 | SRS-DEL | Enterprise | Tier 2 |
| developer.platform | DeveloperPlatformService | 6 | 45 | SRS-API-MGT, SRS-API-EVT, SRS-DEV | Enterprise | Tier 2 |
| diagnostics.diag | Lab/ImagingService | 4 | 35 | SRS-DIAG | PHI / Clinical | Tier 0/1 |
| diagnostics.dnet | Lab/ImagingService | 4 | 25 | SRS-DNET | PHI / Clinical | Tier 0/1 |
| diagnostics.dqa | Lab/ImagingService | 4 | 20 | SRS-DQA | PHI / Clinical | Tier 0/1 |
| diagnostics.his | Lab/ImagingService | 4 | 25 | SRS-HIS | PHI / Clinical | Tier 0/1 |
| diagnostics.mic | Lab/ImagingService | 4 | 25 | SRS-MIC | PHI / Clinical | Tier 0/1 |
| diagnostics.mol | Lab/ImagingService | 4 | 25 | SRS-MOL | PHI / Clinical | Tier 0/1 |
| diagnostics.rad | Lab/ImagingService | 4 | 30 | SRS-RAD | PHI / Clinical | Tier 0/1 |
| dietetics | DietService | 2 | 9 | SRS-DIET | Enterprise | Tier 2 |
| emergency | EmergencyService | 2 | 18 | SRS-ER | PHI / Clinical | Tier 0/1 |
| encounter | EncounterService | 1 | 12 | SRS-ENC | Enterprise | Tier 1 |
| facilities | FacilityService | 2 | 12 | SRS-FAC | OT / Device | Tier 2 |
| finance | FinanceService | 7 | 94 | SRS-FIN-GL, SRS-FIN-AP, SRS-FIN-AR, SRS-FIN-TRS, SRS-FIN-BUD, SRS-FIN-FA | Financial / Commercial | Tier 2 |
| foundation | DonationService | 7 | 12 | SRS-DON | Enterprise | Tier 2 |
| grc.governance | GRCService | 7 | 47 | SRS-GRC-RSK, SRS-GRC-CMP, SRS-GRC-DOC, SRS-GOV | Restricted / Regulated | Tier 2 |
| him.mrd | HimService | 2 | 10 | SRS-MRD | Enterprise | Tier 2 |
| homecare | HomeCareService | 5 | 20 | SRS-HOME | PHI / Clinical | Tier 1 |
| homecare.equipment | HomeCareService | 5 | 15 | SRS-HOME-EQP | PHI / Clinical | Tier 1 |
| hospital.integration | Hospital Ops Platform | 2 | 8 | SRS-OPSAPI | Enterprise | Tier 2 |
| hospital.nfr | Hospital Ops Platform | 2 | 9 | SRS-OPSNFR | Enterprise | Tier 2 |
| hospital.security | Hospital Ops Platform | 2 | 7 | SRS-OPSSEC | Enterprise | Tier 2 |
| hospital.web | Hospital Ops Platform | 2 | 8 | SRS-OPSWEB | Enterprise | Tier 2 |
| housekeeping | HousekeepingService | 2 | 8 | SRS-HKP | Enterprise | Tier 2 |
| identity.access | IdentityService | 1 | 15 | SRS-IAM | PII / Identity | Tier 2 |
| implementation | ImplementationService | 8 | 39 | SRS-IMP-PRJ, SRS-IMP-DIS, SRS-IMP-ENV | Operational / Security | Tier 2 |
| infection_control | InfectionControlService | 2 | 10 | SRS-IPC | Enterprise | Tier 2 |
| insurance.ai | ClaimService | 5 | 15 | SRS-INS-AI | Financial / Commercial | Tier 1 |
| insurance.clm | ClaimService | 5 | 25 | SRS-INS-CLM | Financial / Commercial | Tier 1 |
| insurance.den | ClaimService | 5 | 15 | SRS-INS-DEN | Financial / Commercial | Tier 1 |
| insurance.elg | ClaimService | 5 | 15 | SRS-INS-ELG | Financial / Commercial | Tier 1 |
| insurance.enh | ClaimService | 5 | 15 | SRS-INS-ENH | Financial / Commercial | Tier 1 |
| insurance.mst | ClaimService | 5 | 15 | SRS-INS-MST | Financial / Commercial | Tier 1 |
| insurance.nhcx | ClaimService | 5 | 15 | SRS-INS-NHCX | Financial / Commercial | Tier 1 |
| insurance.pre | ClaimService | 5 | 20 | SRS-INS-PRE | Financial / Commercial | Tier 1 |
| insurance.qry | ClaimService | 5 | 15 | SRS-INS-QRY | Financial / Commercial | Tier 1 |
| insurance.set | ClaimService | 5 | 15 | SRS-INS-SET | Financial / Commercial | Tier 1 |
| integration.hub | IntegrationHubService | 6 | 30 | SRS-INT-HUB, SRS-INT-MDM | Operational / Security | Tier 2 |
| iomt | IoMTService | 5 | 15 | SRS-IOMT | OT / Device | Tier 2 |
| laundry | LinenService | 2 | 7 | SRS-LND | Enterprise | Tier 2 |
| legal.contracts | LegalService | 7 | 38 | SRS-CON, SRS-LEGAL, SRS-MLC | Restricted / Regulated | Tier 2 |
| materials.procurement | Procurement/InventoryService | 2 | 16 | SRS-MAT | Enterprise | Tier 2 |
| medication | MedicationService | 1 | 14 | SRS-MED | Enterprise | Tier 0/1 |
| migration | MigrationService | 8 | 37 | SRS-MIG-MAP, SRS-MIG-RUN, SRS-MIG-ARC | Operational / Security | Tier 2 |
| mortuary | MortuaryService | 2 | 8 | SRS-MORT | Enterprise | Tier 2 |
| nursing | NursingService | 1 | 18 | SRS-NUR | PHI / Clinical | Tier 0/1 |
| offboarding | OffboardingService | 8 | 14 | SRS-OFF | Enterprise | Tier 2 |
| onboarding.integration | InterfaceOnboardingService | 8 | 26 | SRS-ONB-INT, SRS-ONB-DEV | Enterprise | Tier 2 |
| orders | OrderService | 1 | 12 | SRS-ORD | Enterprise | Tier 0/1 |
| partner.marketplace | PartnerService | 8 | 24 | SRS-PART, SRS-MKT | Enterprise | Tier 2 |
| patient.app | PatientService | 5 | 105 | SRS-PAT-ID, SRS-PAT-DISC, SRS-PAT-JRN, SRS-PAT-RX, SRS-PAT-DIA, SRS-PAT-FIN… | PII / Identity | Tier 1 |
| patient.identity | PatientService | 1 | 18 | SRS-EMPI | PII / Identity | Tier 2 |
| patient.ux | PatientService | 5 | 20 | SRS-UX | PII / Identity | Tier 2 |
| perioperative | PerioperativeService | 2 | 17 | SRS-OT | PHI / Clinical | Tier 0/1 |
| pharma.aop | Pharma/PharmacyService | 4 | 35 | SRS-AOP | Financial / Commercial | Tier 1 |
| pharma.hprx | Pharma/PharmacyService | 4 | 25 | SRS-HPRX | Financial / Commercial | Tier 1 |
| pharma.master | Pharma/PharmacyService | 4 | 20 | SRS-PHM | Financial / Commercial | Tier 1 |
| pharma.pana | Pharma/PharmacyService | 4 | 20 | SRS-PANA | Financial / Commercial | Tier 1 |
| pharma.papi | Pharma/PharmacyService | 4 | 20 | SRS-PAPI | Financial / Commercial | Tier 1 |
| pharma.pcr | Pharma/PharmacyService | 4 | 20 | SRS-PCR | Financial / Commercial | Tier 1 |
| pharma.plog | Pharma/PharmacyService | 4 | 20 | SRS-PLOG | Financial / Commercial | Tier 1 |
| pharma.pnet | Pharma/PharmacyService | 4 | 30 | SRS-PNET | Financial / Commercial | Tier 1 |
| pharma.pnfr | Pharma/PharmacyService | 4 | 20 | SRS-PNFR | Financial / Commercial | Tier 1 |
| pharma.prr | Pharma/PharmacyService | 4 | 20 | SRS-PRR | Financial / Commercial | Tier 1 |
| pharma.pweb | Pharma/PharmacyService | 4 | 20 | SRS-PWEB | Financial / Commercial | Tier 1 |
| pharma.pwh | Pharma/PharmacyService | 4 | 25 | SRS-PWH | Financial / Commercial | Tier 1 |
| pharma.rph | Pharma/PharmacyService | 4 | 20 | SRS-RPH | Financial / Commercial | Tier 1 |
| phr | PHRService | 5 | 15 | SRS-PHR | PHI / Clinical | Tier 2 |
| platform.nfr | PlatformService | 1 | 16 | SRS-NFR | Enterprise | Tier 2 |
| platform.organization | PlatformService | 1 | 20 | SRS-PLT | Enterprise | Tier 2 |
| privacy | PatientRightsService | 5 | 20 | SRS-PRV | PII / Identity | Tier 2 |
| quality | QualityService | 2 | 15 | SRS-QMS | Enterprise | Tier 2 |
| release.change | ReleaseService | 8 | 37 | SRS-REL, SRS-CHG, SRS-CFG-PRO | Operational / Security | Tier 2 |
| research | ResearchService | 7 | 53 | SRS-RES-STU, SRS-RES-SUB, SRS-RES-OPS, SRS-BIOBANK | Restricted / Regulated | Tier 2 |
| rpm | RPMService | 5 | 25 | SRS-RPM | PHI / Clinical | Tier 0/1 |
| rules | RuleService | 6 | 33 | SRS-RUL-DEF, SRS-RUL-RUN | Enterprise | Tier 2 |
| saas.commercial | SubscriptionService | 8 | 42 | SRS-SAAS-ACC, SRS-SAAS-SUB, SRS-SAAS-MTR | Financial / Commercial | Tier 2 |
| scada.command_center | ScadaService | 6 | 91 | SRS-SCA-MDL, SRS-SCA-IOT, SRS-SCA-HIS, SRS-SCA-ENV, SRS-CMD, SRS-SCA-SEC | OT / Device | Tier 0/1 |
| scheduling | AppointmentService | 1 | 16 | SRS-SCH | Enterprise | Tier 1 |
| security | Security Platform | 1 | 14 | SRS-SEC | Enterprise | Tier 2 |
| specialty.all | SpecialtyClinicalService | 3 | 12 | SRS-ALL | PHI / Clinical | Tier 0/1 |
| specialty.art | SpecialtyClinicalService | 3 | 12 | SRS-ART | PHI / Clinical | Tier 0/1 |
| specialty.car | SpecialtyClinicalService | 3 | 12 | SRS-CAR | PHI / Clinical | Tier 0/1 |
| specialty.cts | SpecialtyClinicalService | 3 | 12 | SRS-CTS | PHI / Clinical | Tier 0/1 |
| specialty.den | SpecialtyClinicalService | 3 | 12 | SRS-DEN | PHI / Clinical | Tier 0/1 |
| specialty.der | SpecialtyClinicalService | 3 | 12 | SRS-DER | PHI / Clinical | Tier 0/1 |
| specialty.dly | SpecialtyClinicalService | 3 | 12 | SRS-DLY | PHI / Clinical | Tier 0/1 |
| specialty.end | SpecialtyClinicalService | 3 | 12 | SRS-END | PHI / Clinical | Tier 0/1 |
| specialty.ent | SpecialtyClinicalService | 3 | 12 | SRS-ENT | PHI / Clinical | Tier 0/1 |
| specialty.fet | SpecialtyClinicalService | 3 | 12 | SRS-FET | PHI / Clinical | Tier 0/1 |
| specialty.framework | SpecialtyClinicalService | 3 | 20 | SRS-SPC | PHI / Clinical | Tier 0/1 |
| specialty.gas | SpecialtyClinicalService | 3 | 12 | SRS-GAS | PHI / Clinical | Tier 0/1 |
| specialty.gen | SpecialtyClinicalService | 3 | 12 | SRS-GEN | PHI / Clinical | Tier 0/1 |
| specialty.ger | SpecialtyClinicalService | 3 | 12 | SRS-GER | PHI / Clinical | Tier 0/1 |
| specialty.gsu | SpecialtyClinicalService | 3 | 12 | SRS-GSU | PHI / Clinical | Tier 0/1 |
| specialty.gyn | SpecialtyClinicalService | 3 | 12 | SRS-GYN | PHI / Clinical | Tier 0/1 |
| specialty.hem | SpecialtyClinicalService | 3 | 12 | SRS-HEM | PHI / Clinical | Tier 0/1 |
| specialty.hep | SpecialtyClinicalService | 3 | 12 | SRS-HEP | PHI / Clinical | Tier 0/1 |
| specialty.idm | SpecialtyClinicalService | 3 | 12 | SRS-IDM | PHI / Clinical | Tier 0/1 |
| specialty.mon | SpecialtyClinicalService | 3 | 12 | SRS-MON | PHI / Clinical | Tier 0/1 |
| specialty.neo | SpecialtyClinicalService | 3 | 12 | SRS-NEO | PHI / Clinical | Tier 0/1 |
| specialty.nep | SpecialtyClinicalService | 3 | 12 | SRS-NEP | PHI / Clinical | Tier 0/1 |
| specialty.neu | SpecialtyClinicalService | 3 | 12 | SRS-NEU | PHI / Clinical | Tier 0/1 |
| specialty.nsg | SpecialtyClinicalService | 3 | 12 | SRS-NSG | PHI / Clinical | Tier 0/1 |
| specialty.obs | SpecialtyClinicalService | 3 | 12 | SRS-OBS | PHI / Clinical | Tier 0/1 |
| specialty.oph | SpecialtyClinicalService | 3 | 12 | SRS-OPH | PHI / Clinical | Tier 0/1 |
| specialty.ort | SpecialtyClinicalService | 3 | 12 | SRS-ORT | PHI / Clinical | Tier 0/1 |
| specialty.pal | SpecialtyClinicalService | 3 | 12 | SRS-PAL | PHI / Clinical | Tier 0/1 |
| specialty.ped | SpecialtyClinicalService | 3 | 12 | SRS-PED | PHI / Clinical | Tier 0/1 |
| specialty.pls | SpecialtyClinicalService | 3 | 12 | SRS-PLS | PHI / Clinical | Tier 0/1 |
| specialty.pmr | SpecialtyClinicalService | 3 | 12 | SRS-PMR | PHI / Clinical | Tier 0/1 |
| specialty.psy | SpecialtyClinicalService | 3 | 12 | SRS-PSY | PHI / Clinical | Tier 0/1 |
| specialty.psyc | SpecialtyClinicalService | 3 | 12 | SRS-PSYC | PHI / Clinical | Tier 0/1 |
| specialty.pul | SpecialtyClinicalService | 3 | 12 | SRS-PUL | PHI / Clinical | Tier 0/1 |
| specialty.rhe | SpecialtyClinicalService | 3 | 12 | SRS-RHE | PHI / Clinical | Tier 0/1 |
| specialty.ron | SpecialtyClinicalService | 3 | 12 | SRS-RON | PHI / Clinical | Tier 0/1 |
| specialty.son | SpecialtyClinicalService | 3 | 12 | SRS-SON | PHI / Clinical | Tier 0/1 |
| specialty.trn | SpecialtyClinicalService | 3 | 12 | SRS-TRANS | PHI / Clinical | Tier 0/1 |
| specialty.uro | SpecialtyClinicalService | 3 | 12 | SRS-URO | PHI / Clinical | Tier 0/1 |
| specialty.web | SpecialtyClinicalService | 3 | 10 | SRS-SPWEB | PHI / Clinical | Tier 0/1 |
| sre | SRE Platform | 6 | 47 | SRS-SRE-OBS, SRS-SRE-REL, SRS-SRE-DEP | Operational / Security | Tier 2 |
| support | SupportService | 8 | 35 | SRS-SUP, SRS-PRB, SRS-SUP-ACC | Operational / Security | Tier 2 |
| telehealth | TelehealthService | 5 | 20 | SRS-TEL | PHI / Clinical | Tier 1 |
| terminology.knowledge | TerminologyService | 6 | 30 | SRS-TERM, SRS-KNW | Enterprise | Tier 2 |
| training.adoption | TrainingService | 8 | 24 | SRS-TRAIN, SRS-ADOPT | Enterprise | Tier 2 |
| web.platform | Web Platform | 1 | 16 | SRS-WEB | Enterprise | Tier 2 |
| workflow | WorkflowService | 6 | 49 | SRS-BPM-DEF, SRS-BPM-RUN, SRS-BPM-TASK | Enterprise | Tier 2 |

## 6.1 Ownership Rules

Each mutable aggregate has one owning bounded context. Other contexts obtain state via API, event, materialized read model or governed analytics—not direct writes.

Cross-context reporting may denormalize data, but analytics stores are never the transactional source of truth.

Financial, inventory, clinical and consent history use amendment/reversal patterns rather than destructive correction.

Specialty packs own specialty configuration and structured content while the shared clinical core owns longitudinal patient clinical primitives.

Platform services (workflow, rules, forms, terminology, AI, analytics) may orchestrate or evaluate, but must not usurp domain ownership.

# 7. Service and Contract Traceability

| Service area | Representative services | Primary families | Representative events | Primary data ownership |
| --- | --- | --- | --- | --- |
| Patient/Identity | PatientService, IdentityService, ConsentService | PLT/IAM/EMPI/PAT-ID/PHR/CONSENT | patient.*, consent.* | patient, identity, consent |
| Scheduling/Encounter | AppointmentService, EncounterService | SCH/ENC/PAT-DISC | appointment.*, encounter.* | scheduling, encounter |
| Clinical/Nursing | ClinicalService, NursingService, OrderService, MedicationService | CLN/NUR/ORD/MED + specialty families | clinical_document.*, observation.*, order.*, medication.* | clinical, nursing, orders, medication |
| Hospital Ops | Emergency/CriticalCare/Perioperative/Anesthesia/BloodBank/etc. | ER/ICU/OT/ANE/BLD/CSSD/... | hospital operational events | hospital operation schemas |
| Diagnostics | LabService, ImagingService | DIAG/MIC/HIS/MOL/RAD/DNET | lab.*, imaging.*, diagnostic_report.* | diagnostics, imaging |
| Pharma/Pharmacy | PharmacyService, PharmaOrderService, InventoryService, WarehouseService | PHM/HPRX/RPH/PNET/AOP/PWH/... | pharma.*, inventory.*, shipment.* | pharma, inventory |
| Insurance | CoverageService, PreauthService, ClaimService, RemittanceService | INS-* | coverage.*, preauth.*, claim.* | insurance, claim, remittance |
| Patient Ecosystem | PatientAppService, PHRService, TelehealthService, HomeCareService, RPMService | PAT-*/PHR/TEL/HOME/RPM/IOMT | patient_app.*, homecare.*, rpm.* | patient experience stores/read models |
| SCADA/Command | ScadaAssetService, TelemetryService, AlarmService, CommandCenterService | SCA-*/CMD | scada.*, alarm.* | OT historian + asset registry |
| Workflow/Rules/Config | Workflow*, RuleService, FormSchemaService, TemplateService | BPM-*/RUL-*/FORM/TPL/CFG | workflow.*, rule.*, configuration.* | platform control schemas |
| AI/Data | ModelRegistryService, InferenceService, AnalyticsCatalogService | AI-*/DATA-LH/BI | ai.*, analytics.* | model registry, lakehouse, semantic catalog |
| Security/SRE | Security/SOC/SRE/DR platform services | CYB-*/SOC/SRE-*/DR* | security.*, deployment.*, dr.* | security and observability stores |
| Finance/Institutional | Ledger/AP/AR/Treasury/Budget/CRM/Legal/GRC/Research/Academic services | FIN-*/CRM/LEGAL/GRC/RES/... | finance.*, legal.*, research.* | finance/institutional schemas |
| SaaS Control Plane | Account/Entitlement/Metering/Implementation/Migration/Support/Release services | SAAS-*/IMP-*/MIG-*/SUP/... | customer.*, migration.*, release.* | commercial/control-plane schemas |

## 7.1 Protobuf and RPC Trace Convention

Proto package naming: healthcare.<bounded_context>.v1, with explicit versioning and backwards-compatibility checks.

RPC implementation must reference at least one canonical SRS ID in code documentation/ADR/backlog linkage.

Breaking API changes require explicit version migration and impacted requirement-family review.

External REST/FHIR adapters map to internal canonical contracts; external schema versions must not leak into unrelated domain APIs.

# 8. UI and Experience Traceability

| Surface | Purpose | Trace families | Authorization/continuity |
| --- | --- | --- | --- |
| Svelte/SvelteKit Clinical Workspaces | Doctor, nurse, ER, ICU, OT, specialty, pharmacy, lab, insurance, finance and admin workspaces | Phase 1–7 functional families | Role/purpose/facility ABAC; PHI-sensitive |
| Svelte/SvelteKit Control Consoles | SCADA, workflow, rules, forms, terminology, AI, analytics, developer, SOC, SRE, DR, implementation/support | Phase 6–8 platform/control families | Privileged admin/JIT where applicable |
| Flutter Patient App | Appointments, journey, PHR, pharmacy, diagnostics, bills/insurance, telehealth, RPM | PAT-*, PHR, TEL, RPM, DEL | Patient/caregiver delegated access |
| Flutter Staff/Field | Home care, phlebotomy, delivery, selected staff workflows | HOME, DNET, DEL, operational families | Offline-capable with encrypted local cache |
| Edge / Kiosk | Check-in, label/printing, selected downtime workflows, SCADA gateway | SCH, PAT-DISC, DR-DOWN, SCA-IOT | Restricted edge identity and reconciliation |
| External API / Partner Portal | Insurers, labs, pharmacies, pharma channel, developers, vendors | INS, DNET, PNET, API-MGT, PART | Client credentials/mTLS/OAuth + tenant/purpose scope |

# 9. Data Ownership and Classification

| Data domain | Physical/logical owner | Class | Owning context | Criticality | Key rule |
| --- | --- | --- | --- | --- | --- |
| Patient identity | patient/EMPI schema | PII / identity | Identity/Patient service | High | Merge/unmerge and cross-reference are controlled. |
| Clinical record | clinical/encounter/nursing/order schemas | PHI / clinical | Clinical domain | Critical | Finalized records amended, not overwritten. |
| Medication | medication/pharmacy schemas | PHI + regulated inventory | Medication/Pharmacy | Critical | Prescription/order/dispense remain distinct. |
| Diagnostics | lab/imaging schemas + PACS references | PHI / clinical | Diagnostics | Critical | Source device/result provenance retained. |
| Claims/billing | billing/claim/remittance schemas | PHI + financial | Billing/Insurance | High | Reconciliation and reversal semantics. |
| Inventory/pharma | inventory/warehouse/pharma-order | Commercial + regulated batch | Pharma/Inventory | High | Immutable movement ledger / batch trace. |
| Consent/privacy | consent/disclosure/rights | PII/regulated | Consent/Privacy | Critical | Immutable consent/disclosure history. |
| OT/SCADA | asset registry + historian | OT/device | SCADA | Critical | Separate OT security zone; local safety authority. |
| Finance | GL/AP/AR/treasury | Financial | Finance | High | Posted entries reversed, not deleted. |
| Research | study/subject/eCRF/biobank | Restricted research/PHI | Research | High | Subject ID separated from MRN. |
| Security/audit | audit/SOC/access | Security restricted | Security/SOC | Critical | Tamper-evident retention. |
| Analytics/lakehouse | curated analytical products | Derived PHI/PII | Data platform | High | Never source of truth. |
| SaaS control plane | account/subscription/support/release | Commercial/operational | SaaS platform | Medium | Separated from healthcare tenant state. |

# 10. Event and Workflow Traceability

Every material cross-domain state change should be traceable either to a synchronous service command or to an immutable event/workflow transition. Event names are facts in past tense; commands are imperative. Workflow engines coordinate but do not become the source of truth for domain state.

| Artifact | Convention | Traceability requirement |
| --- | --- | --- |
| Domain event | <domain>.<fact> e.g., claim.submitted | Produced after source transaction commits; carries correlation/tenant/entity/version metadata. |
| Integration event | Versioned external-safe event schema | Contains minimum required payload; no accidental internal PHI leakage. |
| Workflow signal | workflow instance correlation + signal | Idempotent; may arrive late/out of order. |
| Outbox | Same DB transaction as domain state | Guarantees no state-change/event gap. |
| Inbox/dedup | Consumer delivery identity | Prevents duplicate side effects. |
| Compensation | Explicit reversal/compensating command | Never hidden rollback across autonomous domains. |

# 11. Integration Traceability Matrix

| Integration | Domain | Trace families | Mandatory controls |
| --- | --- | --- | --- |
| ABDM/FHIR | Patient/clinical/consent | ABDM, PHR, CONSENT, CLN | Versioned FHIR R4 adapter; consent/purpose audit. |
| NHCX | Insurance claims | INS-NHCX + INS claim families | Versioned adapter, idempotent async statuses, reconciliation. |
| DICOM/DICOMweb | Radiology/PACS | RAD | Study/worklist/report provenance; PACS remains image authority. |
| HL7 v2 / Analyzer | ADT/Lab/device legacy | DIAG + integration hub | Canonical mapping, quarantine, replay and reconciliation. |
| Payment gateway/UPI | Patient payments / SaaS billing | BIL, PAT-FIN, SAAS-MTR | Tokenized references; idempotent callbacks. |
| ERP/Bank | Finance/AP/AR/Treasury | FIN-* | Source posting IDs and reconciliation. |
| IoMT | RPM/home monitoring | IOMT/RPM | Device identity, patient assignment interval, data quality. |
| SCADA protocols | Facility OT | SCA-IOT/SCA-* | Edge gateway, network segmentation, command safety. |
| Messaging | Patient/staff communications | PAT-ENG/TPL | Consent/preferences, template version and delivery audit. |
| Logistics/3PL | Pharma/diagnostics/home | PLOG/DEL/DNET | Chain of custody, POD, cold-chain exceptions. |
| External AI/model provider | AI platform | AI-INF/AI-COP | PHI policy, redaction, provider allow-list and provenance. |

# 12. Security and Safety Traceability

| Control domain | Primary families | Applies to | Minimum trace requirement |
| --- | --- | --- | --- |
| Identity & privilege | IAM, CYB-IAM | All user/service access | MFA/JIT for privilege; no shared admin; service identity. |
| Tenant isolation | PLT, SEC, API-MGT | All multi-tenant data | Negative tests mandatory for every external resource family. |
| Clinical safety | CLN/MED/XCL/OPSSEC | Medication, orders, results, high-risk workflows | Human authority, provenance, override reason, fail-safe behavior. |
| Privacy/consent | PRV/CONSENT/CYB-DAT | Patient data use/disclosure | Purpose limitation, disclosure audit, delegated-access control. |
| OT safety | SCA-SEC | SCADA/command-capable points | Local interlocks; read-only default; high-impact command approval. |
| AI safety | AI-REG/AI-INF/AI-COP | All model-assisted functions | Intended use, human confirmation, drift/rollback, prohibited actions. |
| Financial integrity | BIL/PCR/FIN-* | Billing, claims, pharma, finance | Immutable postings/reversal, reconciliation, segregation of duties. |
| Research/legal | RES-*/LEGAL/MLC | Research subjects and legal records | Restricted access, legal hold, protocol/consent scope. |
| Operational resilience | SRE/DR/DR-DOWN | Core services | SLO, backup/restore, downtime, RPO/RTO and drills. |

# 13. NFR and Criticality Profiles

| Profile | Meaning | Examples | Trace expectation |
| --- | --- | --- | --- |
| Tier 0 | Life/safety continuity | Emergency, medication administration, critical results, blood, selected ICU/SCADA safety | Highest continuity; local/fail-safe fallback where applicable; explicit downtime tests. |
| Tier 1 | Time-critical care/operations | ADT, encounters, diagnostics, pharmacy, claims, patient journey, home care | High availability; bounded external dependency; DR and queue replay. |
| Tier 2 | Enterprise/support | Finance planning, CRM, research admin, analytics, implementation/support | Standard enterprise availability; deferred processing acceptable within SLA. |
| Control plane | Shared platform | IAM, workflow/rules, integration, observability, configuration | Redundant when dependencies are critical; safe degradation if optional. |

# 14. Verification and Test Traceability

| Code | Test class | Scope | Minimum coverage |
| --- | --- | --- | --- |
| UT | Unit/domain test | Business rules, calculations, state transitions | Every deterministic rule/use case. |
| RIT | Repository integration test | sqlc/PostgreSQL queries, locking, migrations | Every persistence adapter. |
| CT | Contract test | Protobuf/ConnectRPC compatibility, external adapter schema | Every service and integration. |
| WFT | Workflow test | Timers, retries, duplicate, cancellation, compensation | Every long-running workflow. |
| SEC | Security test | AuthN/AuthZ, tenant isolation, privilege, abuse, secrets | Every external/privileged surface. |
| CST | Clinical safety test | Identity, medication, critical result, blood, specialty safety | All safety-critical clinical requirements. |
| PERF | Performance/load test | Peak workloads, queue lag, high-volume telemetry | Tier 0/1 and network-scale services. |
| DRT | Downtime/DR test | Backup restore, failover, offline reconciliation | Critical services and edge workflows. |
| UAT | User acceptance test | Role-based end-to-end workflow | Every delivered capability family. |
| REG | Regression suite | Versioned requirement-family coverage | Every release train. |

Recommended test identifier format: TST-<CANONICAL-FAMILY>-<NNN>-<TYPE>-<SEQ>. Example: TST-SRS-MED-004-CST-01. A single requirement may map to multiple tests, and one end-to-end scenario may cover multiple requirements; both directions must remain queryable.

# 15. Implementation Dependency and Release Waves

| Wave | Focus | Primary requirement families | Dependency intent |
| --- | --- | --- | --- |
| Wave 0 | Platform foundation | PLT/IAM/API/DAT/SEC/NFR + SRE baseline | Required before functional production modules. |
| Wave 1 | Patient/encounter core | EMPI/SCH/ENC/CLN/ORD/MED/BIL + WEB | Creates first usable hospital vertical slice. |
| Wave 2 | Hospital operations | ER/ICU/OT/ANE/BLD/CSSD/MAT/BME/QMS/IPC/HIM/etc. | Builds inpatient/acute operational depth. |
| Wave 3 | Diagnostics/pharmacy | DIAG/RAD/LIS + hospital pharmacy | Enables result and medication fulfillment loop. |
| Wave 4 | Insurance/patient ecosystem | INS + patient app/PHR/ABDM/telehealth/home/RPM | Extends episode beyond hospital walls. |
| Wave 5 | Pharma/diagnostic networks | PNET/AOP/PWH/PLOG/DNET | Creates B2B network effects. |
| Wave 6 | Enterprise platform | SCADA/BPM/rules/forms/terminology/AI/data/API/cyber/DR | Hardens configurability, automation and scale. |
| Wave 7 | Enterprise institutional | FIN/CRM/legal/GRC/research/academics | Completes enterprise operations. |
| Wave 8 | SaaS control plane | SAAS/IMP/MIG/SUP/REL/PART/OFF | Makes rollout/commercialization repeatable. |

# 16. Change Control and Traceability Governance

New requirement: assign DPR capability, canonical family, owner, priority, security/data class, test strategy and target release before approval.

Changed requirement: retain prior text/version in source-control or document history; update impacted RPC/schema/UI/test traces.

Deprecated requirement: mark status and replacement; do not recycle ID.

Cross-domain change: architecture review required when data ownership or service boundary changes.

Clinical/safety change: clinical safety review and regression evidence required.

External standard change: adapter/profile version must be explicit and activated only after conformance regression.

Schema migration: must cite requirement/change request and include rollback/expand-contract plan.

Production defect: defect record links to violated requirement(s), failed/missing test(s), corrective change and regression tests.

Traceability completeness is a release gate, not post-release documentation.

## 16.1 Traceability Status Model

| Status | Meaning |
| --- | --- |
| Planned | Approved requirement not yet designed. |
| Designed | Architecture/UI/data/API design exists and is linked. |
| Implemented | Code/configuration exists; automated tests may still be incomplete. |
| Verified | Required automated/manual verification passed. |
| Released | Capability enabled for target production cohort. |
| Suspended | Temporarily disabled by safety/security/quality decision. |
| Deprecated | No longer for new use; replacement/retention rule documented. |

# 17. Program Traceability KPIs

| KPI | Definition | Control target |
| --- | --- | --- |
| Requirement coverage | % canonical atomic requirements linked to at least one backlog/design item. | Target 100% before scope baseline freeze. |
| Verification coverage | % implemented requirements with required test evidence. | Target 100% for release scope. |
| Orphan code/API | Production services/RPCs with no requirement/change trace. | Target 0. |
| Orphan tests | Tests not linked to a requirement/risk/defect. | Target <5%, justified utilities excluded. |
| Namespace collisions | Duplicate active canonical family/requirement IDs. | Target 0. |
| Unowned data | Mutable production table/aggregate without named bounded-context owner. | Target 0. |
| Cross-DB writes | Service writing another bounded context's database directly. | Target 0. |
| Safety trace gaps | Tier-0/clinical safety requirements lacking safety tests/owner. | Target 0. |
| Release trace completeness | Released changes with requirement + test + deployment evidence. | Target 100%. |

# 18. Master Traceability Record Template

| Tag | Meaning | Example |
| --- | --- | --- |
| REQ | Canonical SRS requirement | SRS-MED-004 |
| SOURCE | Source document/original ID | Phase 1 / SRS-MED-004 |
| DPR | DPR capability reference | Clinical medication management |
| CTX | Bounded context | medication |
| USECASE | Application use case | VerifyPrescription |
| RPC | Proto/RPC | healthcare.medication.v1.MedicationService/Verify |
| UI | Experience surface | Svelte Pharmacist Workspace |
| DATA | Aggregate/schema | medication.prescription / medication.verification |
| EVENT | Events | medication.prescribed; medication.verified |
| INT | External integration | Drug terminology / optional interaction provider |
| SEC | Security/data class | PHI / pharmacist+clinician ABAC |
| NFR | Criticality | Tier 0/1 |
| TEST | Verification | TST-SRS-MED-004-CST-01; CT-02 |
| REL | Release/change | EPIC-MED-12 / REL-2027Q1 |
| STATUS | Lifecycle | Verified |

# 19. Appendix A — Phase and Family Counts

| Phase | Scope | Reqs | Families | Canonical family registry |
| --- | --- | --- | --- | --- |
| 1 | Core Platform / HMIS / Clinical Foundation | 239 | 15 | SRS-PLT, SRS-IAM, SRS-EMPI, SRS-SCH, SRS-ENC, SRS-CLN, SRS-NUR, SRS-ORD, SRS-MED, SRS-BIL, SRS-WEB, SRS-API, SRS-DAT, SRS-SEC, SRS-NFR |
| 2 | Hospital Operations | 239 | 21 | SRS-ER, SRS-ICU, SRS-OT, SRS-ANE, SRS-BLD, SRS-CSSD, SRS-MAT, SRS-BME, SRS-QMS, SRS-IPC, SRS-MRD, SRS-DIET, SRS-HKP, SRS-LND, SRS-AMB, SRS-MORT, SRS-FAC, SRS-OPSWEB, SRS-OPSAPI, SRS-OPSSEC, SRS-OPSNFR |
| 3 | Clinical Specialties & Sub-specialties | 496 | 41 | SRS-SPC, SRS-CAR, SRS-CTS, SRS-PED, SRS-NEO, SRS-NEP, SRS-DLY, SRS-MON, SRS-SON, SRS-RON, SRS-HEM, SRS-NEU, SRS-NSG, SRS-GAS, SRS-HEP, SRS-PUL, SRS-END, SRS-RHE, SRS-ORT, SRS-OBS, SRS-GYN, SRS-FET, SRS-ART, SRS-URO, SRS-ENT, SRS-OPH, SRS-PSY, SRS-PSYC, SRS-GSU, SRS-PLS, SRS-DER, SRS-DEN, SRS-GER, SRS-PAL, SRS-IDM, SRS-PMR, SRS-ALL, SRS-GEN, SRS-TRANS, SRS-XCL, SRS-SPWEB |
| 4 | Diagnostics + Pharmaceutical Ecosystem | 480 | 20 | SRS-DIAG, SRS-MIC, SRS-HIS, SRS-MOL, SRS-RAD, SRS-DNET, SRS-DQA, SRS-PHM, SRS-HPRX, SRS-RPH, SRS-PNET, SRS-AOP, SRS-PWH, SRS-PLOG, SRS-PRR, SRS-PCR, SRS-PANA, SRS-PWEB, SRS-PAPI, SRS-PNFR |
| 5 | Insurance + Patient Ecosystem | 485 | 29 | SRS-INS-MST, SRS-INS-ELG, SRS-INS-PRE, SRS-INS-ENH, SRS-INS-CLM, SRS-INS-QRY, SRS-INS-DEN, SRS-INS-SET, SRS-INS-NHCX, SRS-INS-AI, SRS-PAT-ID, SRS-PAT-DISC, SRS-PAT-JRN, SRS-PAT-RX, SRS-PAT-DIA, SRS-PAT-FIN, SRS-PAT-ENG, SRS-PHR, SRS-CONSENT, SRS-ABDM, SRS-TEL, SRS-HOME, SRS-HOME-EQP, SRS-RPM, SRS-IOMT, SRS-SOS, SRS-DEL, SRS-PRV, SRS-UX |
| 6 | Enterprise Platform / SCADA / AI / Data / Cybersecurity / SRE | 581 | 37 | SRS-SCA-MDL, SRS-SCA-IOT, SRS-SCA-HIS, SRS-SCA-ENV, SRS-CMD, SRS-SCA-SEC, SRS-BPM-DEF, SRS-BPM-RUN, SRS-BPM-TASK, SRS-RUL-DEF, SRS-RUL-RUN, SRS-FORM, SRS-TPL, SRS-TERM, SRS-KNW, SRS-AI-REG, SRS-AI-INF, SRS-AI-COP, SRS-DATA-LH, SRS-BI, SRS-API-MGT, SRS-API-EVT, SRS-DEV, SRS-CYB-IAM, SRS-CYB-SDLC, SRS-SOC, SRS-CYB-DAT, SRS-SRE-OBS, SRS-SRE-REL, SRS-SRE-DEP, SRS-DR-DOWN, SRS-DR, SRS-INT-HUB, SRS-INT-MDM, SRS-CTRY, SRS-LOC, SRS-CFG |
| 7 | Enterprise Business & Institutional Operations | 314 | 23 | SRS-FIN-GL, SRS-FIN-AP, SRS-FIN-AR, SRS-FIN-TRS, SRS-FIN-BUD, SRS-FIN-FA, SRS-CRM, SRS-REF, SRS-MEDTRV, SRS-CON, SRS-LEGAL, SRS-MLC, SRS-GRC-RSK, SRS-GRC-CMP, SRS-GRC-DOC, SRS-GOV, SRS-RES-STU, SRS-RES-SUB, SRS-RES-OPS, SRS-BIOBANK, SRS-ACA, SRS-CME, SRS-DON |
| 8 | SaaS Commercial & Implementation Control Plane | 298 | 24 | SRS-SAAS-ACC, SRS-SAAS-SUB, SRS-SAAS-MTR, SRS-IMP-PRJ, SRS-IMP-DIS, SRS-IMP-ENV, SRS-MIG-MAP, SRS-MIG-RUN, SRS-MIG-ARC, SRS-ONB-INT, SRS-ONB-DEV, SRS-TRAIN, SRS-ADOPT, SRS-SUP, SRS-PRB, SRS-SUP-ACC, SRS-SLA, SRS-CSM, SRS-REL, SRS-CHG, SRS-CFG-PRO, SRS-PART, SRS-MKT, SRS-OFF |

# 20. Appendix B — Canonical Namespace Alias Registry

| Source phase | Original ID pattern | Canonical ID pattern | Reason |
| --- | --- | --- | --- |
| 2 | SRS-BIO-NNN | SRS-BME-NNN | Disambiguates Biomedical Engineering from Biobank. |
| 7 | SRS-BIO-NNN | SRS-BIOBANK-NNN | Disambiguates Biobank from Biomedical Engineering. |
| 3 | SRS-TRN-NNN | SRS-TRANS-NNN | Disambiguates Transplant Program from Training. |
| 8 | SRS-TRN-NNN | SRS-TRAIN-NNN | Disambiguates Training from Transplant Program. |

# 21. Appendix C — Controlled Next Artifacts

| Artifact | Purpose |
| --- | --- |
| Architecture Decision Record Set | Formal decisions for service decomposition, tenancy, event bus, workflow engine, rules engine, identity, deployment and data partitioning. |
| C4 / Deployment Architecture | System context, containers, components, trust zones, cloud/edge/OT topology. |
| Data Model Specification | Aggregate schemas, canonical entities, identifiers, temporal/versioning and partitioning. |
| API & Event Catalog | Complete proto packages, RPCs, error model, event schemas and compatibility policy. |
| UX Information Architecture | Screen map, workspace navigation, permission states and shared design system. |
| Test Master Plan / RTM | Machine-readable requirement-to-test matrix across all canonical IDs. |
| Implementation Backlog | Epics/features/stories generated from canonical requirement families and dependency waves. |
| Clinical Safety Case | Hazard log, safety controls, verification evidence and release sign-off for safety-critical modules. |
| Security Threat Model | Trust boundaries, attack paths, mitigations and verification plan. |
| Migration & Go-live Playbook | Customer onboarding, migration, interface certification, training, cutover, downtime and hypercare. |

# 22. Approval and Baseline Statement

This Master Index & Traceability Specification establishes the traceability control baseline for the Unified Healthcare SaaS platform comprising the Expanded Master DPR, eight SRS phases and 3,132 atomic requirements. The canonical namespace aliases defined herein are effective immediately for new engineering artifacts. Changes to requirement ownership, canonical namespaces, service boundaries or criticality tiers require controlled review and update of this document.

Once baselined, the recommended next executable artifact is a machine-readable RTM/backlog dataset generated from these mappings, followed by domain-specific architecture and API specifications.