UNIFIED HEALTHCARE SaaS PLATFORM
DETAILED FEATURE ENGINEERING SPECIFICATION

WAVE 0 — PLATFORM FOUNDATION

Implementation-ready elaboration for 109 foundation requirements
Go | Protobuf/ConnectRPC | PostgreSQL/sqlc | Svelte/SvelteKit | Flutter | Rust AI/ML
Version 1.0 — September 2026

# 1. Purpose and Controlled Scope

Wave 0 establishes the executable platform foundation required before clinical and business feature teams scale. It owns exactly 109 Phase-1 foundation requirements: SRS-PLT, SRS-IAM, SRS-WEB, SRS-API, SRS-DAT, SRS-SEC and SRS-NFR. Phase-6 enterprise-platform, cyber and SRE requirements remain canonically assigned to Wave 7 and are referenced here only where Wave 0 must provide an early implementation skeleton or proof of capability.

Wave 0 is not a product feature wave; its deliverables are reusable platform capabilities, engineering controls and acceptance gates.

No Wave-1 feature may bypass tenant, identity, API, persistence, security, observability or test-trace standards established here.

Every platform artifact must be replaceable/evolvable through versioned contracts; feature code may not bind directly to broker/vendor/cloud-specific APIs where an approved platform abstraction exists.

The Master SRS remains normative. This document supplies implementation design and traceability, not new product scope.

# 2. Requirement Family Coverage

| Family | Capability | Count | Canonical ID range | Primary service/platform | P0 work items |
| --- | --- | --- | --- | --- | --- |
| SRS-PLT | Platform, Tenancy and Organization | 20 | SRS-PLT-001 – SRS-PLT-020 | OrganizationService | P0-04 / P0-05 / P0-12 |
| SRS-IAM | Identity, Authentication and Authorization | 15 | SRS-IAM-001 – SRS-IAM-015 | IdentityService | P0-05 / P0-11 |
| SRS-WEB | Svelte/SvelteKit Web UX Requirements | 16 | SRS-WEB-001 – SRS-WEB-016 | ExperiencePlatform | P0-08 / P0-09 |
| SRS-API | API, ConnectRPC and Protobuf Requirements | 14 | SRS-API-001 – SRS-API-014 | ApiPlatformService | P0-02 / P0-03 |
| SRS-DAT | Data and Persistence Requirements | 14 | SRS-DAT-001 – SRS-DAT-014 | DataPlatformService | P0-04 / P0-10 / P0-12 |
| SRS-SEC | Security and Privacy Requirements | 14 | SRS-SEC-001 – SRS-SEC-014 | SecurityPolicyService | P0-05 / P0-11 / P0-12 |
| SRS-NFR | Non-Functional Requirements | 16 | SRS-NFR-001 – SRS-NFR-016 | SrePlatformService | P0-10 / P0-12 / P0-14 |

Coverage total: 109 atomic requirements. These requirements are included in the Master Engineering Registry and Master RTM generated with this specification.

# 3. Wave-0 Implementation Backlog

| ID | Capability | Engineering content | Exit criterion |
| --- | --- | --- | --- |
| P0-01 | Monorepo/bootstrap | Repository structure, CODEOWNERS, local-dev bootstrap, CI baseline and language tooling. | Build/lint/test executes for Go, TS/Svelte, Dart/Flutter, Rust, Proto, SQL and IaC. |
| P0-02 | Proto/ConnectRPC platform | Buf/protoc toolchain, common metadata/error messages, generated Go/TS/Dart clients. | Compatibility checks and deterministic generation run in CI. |
| P0-03 | Go service skeleton | Clean Architecture template, request context, transaction helper, repository ports, outbox hook. | Reference service demonstrates handler → application → domain → sqlc path. |
| P0-04 | PostgreSQL/sqlc platform | Migration tooling, tenant/audit conventions, sqlc harness, transaction/outbox schema and DB test harness. | Real-PostgreSQL repository tests pass; cross-context write controls enforced. |
| P0-05 | Identity/auth context | OIDC integration, workforce/patient/service identities, MFA hooks, RBAC+ABAC context, break-glass/JIT hooks. | Authenticated context reaches every use case; deny-by-default tests pass. |
| P0-06 | Event backbone | Broker PoC/selection, outbox publisher, event envelope, inbox/dedup, retry/DLQ, telemetry. | Crash/retry test proves no lost committed events and no duplicate side effects. |
| P0-07 | Workflow/rules PoC | Durable workflow and deterministic rules technology evaluation with one long-running reference workflow. | ADR closes technology selection; versioning/retry/compensation demonstrated. |
| P0-08 | SvelteKit shell | AppShell, tenant/facility context, auth bootstrap, generated RPC client, error/loading/permission patterns. | Reference registration/search screen consumes canonical API. |
| P0-09 | Flutter shell | Auth, environment, networking, generated API client, secure storage, offline/sync scaffold. | Reference authenticated journey and queued-action pattern pass tests. |
| P0-10 | Observability | OpenTelemetry conventions, trace/log/metric pipelines, correlation propagation, dashboards/alerts baseline. | Trace crosses browser/RPC/DB/event without raw PHI in routine telemetry. |
| P0-11 | DevSecOps | SAST/SCA/secrets/SBOM/container/IaC/provenance gates and dependency policy. | Critical scan findings fail release pipeline; signed artifacts produced. |
| P0-12 | Deployment platform | Kubernetes/IaC, ingress, secrets/KMS, PostgreSQL HA, object store, backup/restore, environment promotion. | Pre-prod deploy, secret rotation and restore smoke tests pass. |
| P0-13 | Hospital edge prototype | Secure enrollment, store-and-forward, local print/label/device connector skeleton. | WAN-loss scenario retains approved local functions and reconciles safely. |
| P0-14 | Architecture fitness tests | Automated import/dependency rules, proto compatibility, tenant isolation, safe logging and ownership checks. | CI prevents forbidden dependency direction/cross-schema writes and unsafe contract changes. |

# 4. Platform Lifecycle and State Models

| Object | State model / invariant |
| --- | --- |
| Tenant | PROVISIONING → ACTIVE → SUSPENDED → OFFBOARDING → TERMINATED. Configuration changes are effective-dated; tenant ID is immutable. |
| User identity | INVITED/PROVISIONING → ACTIVE → LOCKED/SUSPENDED → DISABLED. Session revocation propagates on disable/risk action. |
| Access grant | REQUESTED → APPROVED → ACTIVE → EXPIRED/REVOKED. Break-glass/JIT grants are time-bound and auditable. |
| API contract | DRAFT → REVIEWED → RELEASED → DEPRECATED → RETIRED. Breaking changes require a new compatible version/migration path. |
| Database migration | AUTHORED → VALIDATED → PREPROD_APPLIED → PROD_APPLIED → VERIFIED. Production uses forward/expand-contract patterns. |
| Security incident | DETECTED → TRIAGED → CONTAINED → ERADICATED → RECOVERED → CLOSED; evidence/lessons retained. |
| Release artifact | BUILT → SCANNED → SIGNED → PROMOTED → DEPLOYED → VERIFIED/ROLLED_BACK. |

# 5. Domain, Data and Ownership Design

| Family | Authoritative context | Core aggregate/concept | Primary service | Data conventions | Mutation rule |
| --- | --- | --- | --- | --- | --- |
| SRS-PLT | organization | Tenant / Organization / Facility / Location | OrganizationService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-IAM | identity.access | User / Role / Permission / AccessGrant | IdentityService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-WEB | experience.web | Workspace / SessionContext / UIConfig | ExperiencePlatform | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-API | platform.api | ApiContract / RequestContext / ErrorDetail | ApiPlatformService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-DAT | platform.data | DataPolicy / AuditRecord / DataExport | DataPlatformService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-SEC | security.platform | SecurityPolicy / SecurityEvent / KeyReference | SecurityPolicyService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |
| SRS-NFR | platform.sre | SLO / CapacityProfile / RecoveryObjective | SrePlatformService | tenant_id where tenant-owned; opaque IDs; UTC timestamptz; provenance/audit; version where concurrent | Owner-only mutation; no cross-context SQL writes |

PostgreSQL is the authoritative Wave-0 transactional store; sqlc is the default query/code-generation path.

Every tenant-owned repository call requires verified tenant context. Production shared-database profiles should support RLS as defense-in-depth in addition to repository enforcement.

Object/search/cache/event stores are projections or supporting stores and never become the source of truth for transactional state.

Routine logs and traces must not serialize full requests/responses or PHI-bearing domain objects.

# 6. Protobuf / ConnectRPC Foundation Contract

| Service/package | Representative foundation RPCs |
| --- | --- |
| healthcare.platform.v1.TenantService | CreateTenant; GetTenant; UpdateTenantConfiguration; ListFacilities; GetActiveContext |
| healthcare.identity.v1.IdentityService | GetSessionContext; ListRoles; EvaluateAccess; RequestBreakGlass; RevokeSession |
| healthcare.platform.v1.HealthService | CheckLiveness; CheckReadiness; GetBuildInfo |
| healthcare.platform.v1.ConfigurationService | GetEffectiveConfig; ListFeatureFlags; EvaluateFeatureFlag |
| healthcare.platform.v1.AuditService | SearchAuditTrail; GetAuditEntry |
| healthcare.platform.v1.ExportService | RequestExport; GetExportStatus; CancelExport |

Canonical package form: healthcare.<bounded_context>.v1. Stable field numbers; removed field numbers are reserved.

All state-changing retryable commands carry idempotency semantics. Authentication/tenant/facility/purpose context is transport-derived.

Errors use Connect status plus structured domain error details including stable code, field violations, retryability and correlation ID.

Generated Go, TypeScript and Dart clients are build artifacts; handwritten wire DTOs are prohibited for canonical APIs.

# 7. Event and Asynchronous Foundation

| Event | Producer | Minimum payload | Consumer/use |
| --- | --- | --- | --- |
| tenant.provisioned | organization | tenant_id, legal_entity/facility refs | On successful tenant bootstrap |
| identity.user_activated | identity.access | subject_id, tenant_id, role refs | On lifecycle activation |
| identity.access_revoked | identity.access | subject_id, grant/session ref | On revoke/disable |
| security.break_glass_activated | security.platform | subject_id, patient/resource ref, reason, expiry | Privileged review trigger |
| platform.configuration_changed | platform.config | scope, key/version/effective_at | Cache/read-model invalidation |
| platform.export_completed | platform.data | export_id, object grant ref | Notification only; no raw export payload |
| security.event_detected | security.platform | event class/severity/resource refs | SOC processing |

All events use the canonical envelope: event_id, event_type, schema_version, occurred_at, published_at, tenant_id, source, aggregate_type/id, correlation_id, causation_id and actor when applicable. Producer state + outbox commit atomically; side-effecting consumers use inbox/deduplication.

# 8. Identity, Authorization and Tenant Isolation

| Permission | ABAC context | Rule |
| --- | --- | --- |
| platform.tenant.manage | Tenant admin + organization scope | Create/update legal/facility configuration; no cross-tenant authority. |
| identity.role.manage | Security admin + separation-of-duties | Role/permission lifecycle and assignment. |
| identity.break_glass | Eligible clinical role + emergency context + reason | Time-bound elevated path; post-event review. |
| platform.audit.read | Auditor/security/privacy role + purpose | Read audit trail without granting underlying business mutation. |
| platform.export.request | Authorized role + data class + purpose | Export requires policy, minimization and auditable object grant. |
| platform.config.manage | Tenant/platform admin by scope | Versioned/effective-dated change; production promotion controlled. |

Authorization is enforced inside application/domain use cases, never by menu visibility alone.

Every cache/search/object/event/job key or envelope carries tenant scope where applicable.

Cross-tenant ID substitution, direct-object-reference and stale-session negative tests are mandatory before Wave 1.

Support/platform operator cross-tenant access is explicit, ticket-bound/time-bound where feasible and fully audited.

# 9. Web and Mobile Foundation

| Foundation component | Required behavior |
| --- | --- |
| SvelteKit AppShell | Tenant/facility/environment/user context; navigation; task/notification slots; global error boundary. |
| Patient/context banner scaffold | Reusable slot for patient/encounter identity, safety flags, caregiver/delegation and staleness. |
| Worklist/data grid | Server-side pagination/filtering/sorting; saved views; stable selection semantics. |
| Form/validation foundation | Schema-compatible controls; draft/save/submit states; accessible errors. |
| Permission/error states | Loading, empty, validation, permission denied, conflict, external pending, unexpected error with correlation ID. |
| Flutter application shell | Secure auth/session, generated client, environment config, secure local storage, offline queue/sync state. |

# 10. Non-functional Engineering Baseline

| Profile | Applies to | Baseline |
| --- | --- | --- |
| Tier 0 | Safety/continuity-critical | Initial engineering target: RTO ≤ 15 min; RPO ≤ 5 min where centralized state is required; local fail-safe/continuity where applicable. |
| Tier 1 | Time-critical clinical/operational | Initial engineering target: RTO ≤ 60 min; RPO ≤ 15 min; HA and replayable queues. |
| Tier 2 | Enterprise/support | Initial engineering target: RTO ≤ 4 h; RPO ≤ 24 h unless stricter contract applies. |
| API latency | Interactive synchronous paths | Define per-feature SLO; platform target p95 ≤ 500 ms excluding external dependency time for simple CRUD/query paths. |
| Observability | All deployables | Health, SLI/SLO, dashboard, alerts, runbook, build/release provenance and correlation propagation. |
| Security | All production artifacts | Encryption in transit/at rest, centralized secrets/KMS, signed artifacts, SBOM, vulnerability gates. |
| Accessibility | Web/mobile foundation | Web targets WCAG 2.2 AA; mobile equivalent platform accessibility practices. |
| Scale | All tenant-scoped services | Load model must include small clinic, enterprise hospital and multi-hospital tenant profiles before contractual sizing. |

RTO/RPO/latency values above are initial engineering baselines, not customer contractual SLAs; customer/country packs may tighten them through controlled configuration and capacity validation.

# 11. Architecture Acceptance Gates

| Gate | Acceptance criterion |
| --- | --- |
| A1 | Reference Svelte request flows through ConnectRPC → Go application/domain → sqlc/PostgreSQL with trace/audit context. |
| A2 | Tenant A cannot read/write Tenant B data across API, repository, cache, search, object and async negative tests. |
| A3 | State + outbox commit and inbox/dedup survive retry/crash without duplicate side effects. |
| A4 | Proto breaking-change checks and generated Go/TS/Dart clients run in CI. |
| A5 | OIDC/MFA/session/workload identity baseline works in non-production. |
| A6 | OpenTelemetry trace crosses client/RPC/database/event boundary without raw PHI in routine telemetry. |
| A7 | Database migration process supports rolling expand/contract compatibility. |
| A8 | Kubernetes deploy, secret rotation, backup and restore smoke tests pass. |
| A9 | Svelte and Flutter shells consume the same canonical contracts. |
| A10 | Fitness tests block domain→DB/transport imports and cross-context SQL writes. |
| A11 | Event broker and workflow/rules ADRs are closed after PoC. |
| A12 | Hospital edge/OT trust-zone pattern is approved before OT integration work. |

# 12. Requirement-linked Verification Strategy

| Family | Reqs | Profiles | Test trace |
| --- | --- | --- | --- |
| SRS-PLT | 20 | VP-PLT:18, VP-SEC:2 | TST-SRS-PLT-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-IAM | 15 | VP-SEC:15 | TST-SRS-IAM-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-WEB | 16 | VP-UX:13, VP-SEC:3 | TST-SRS-WEB-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-API | 14 | VP-FUN:11, VP-INT:2, VP-SEC:1 | TST-SRS-API-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-DAT | 14 | VP-FUN:8, VP-SAF:2, VP-DAT:2, VP-PLT:1, VP-SEC:1 | TST-SRS-DAT-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-SEC | 14 | VP-SEC:14 | TST-SRS-SEC-001-<CLASS>-01 pattern; concrete cases in Master RTM |
| SRS-NFR | 16 | VP-FUN:7, VP-PLT:6, VP-SAF:1, VP-UX:1, VP-SEC:1 | TST-SRS-NFR-001-<CLASS>-01 pattern; concrete cases in Master RTM |

Every Wave-0 requirement must have concrete test cases before its implementation item can be marked Verified.

Mandatory classes include unit/domain, repository where persisted, contract, integration, security/tenant isolation, performance/DR where applicable, accessibility for UX requirements, and regression.

Platform failures are tested under retry, duplicate delivery, partial network failure, expired identity, wrong tenant, unavailable dependency and rollback/restore scenarios.

# 13. Dependency Boundary with Wave 7

Wave 0 establishes the minimum production-grade skeleton required by Wave 1. Wave 7 later completes the broader enterprise platform capabilities (SCADA, workflow/rules/forms, terminology/knowledge, AI, lakehouse/BI, API management/developer ecosystem, cyber/SOC, SRE/DR, integration hub, multi-country/localization/configuration). Wave-0 implementations must therefore expose stable contracts and extension points without prematurely claiming completion of those Wave-7 requirements.

# 14. Atomic Requirement Implementation Register

| Requirement | Pri | Actor | Requirement intent | Service/platform | P0 item | Verify |
| --- | --- | --- | --- | --- | --- | --- |
| SRS-PLT-001 | MUST | Tenant Admin | Create a tenant with immutable tenant_id, display name, legal jurisdiction, default locale, time zone and tenancy profile. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-002 | MUST | Tenant Admin | Support hierarchy Tenant → Legal Entity → Region → Facility → Department/Unit → Location/Room/Bed/Store. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-003 | MUST | System | Every tenant-owned database row shall carry tenant scope directly or through an unambiguous parent foreign key enforced by repository access patterns. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-SEC |
| SRS-PLT-004 | MUST | Tenant Admin | Configure facility type, address, contact, licenses, operating hours and identifiers. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-005 | MUST | Tenant Admin | Create departments, specialties, cost centers, service units and care locations with effective dates. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-006 | MUST | Tenant Admin | Maintain bed/room class, gender/isolation capability, operational status and charge mapping. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-007 | MUST | System | Support organization-scoped unique codes plus human-readable display names; avoid using names as keys. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-008 | MUST | Maker/Checker | Version master-data changes requiring approval before effective use. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-009 | SHOULD | Tenant Admin | Allow bulk import/export of master data using validated templates and dry-run mode. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-010 | MUST | System | Emit domain events for approved master-data changes used by downstream caches/search indexes. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-011 | MUST | Tenant Admin | Configure feature/module entitlements per tenant/facility. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-012 | MUST | System | Maintain correlation_id, request_id and actor context for all state-changing requests. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-013 | MUST | System | Provide effective-date evaluation for tariffs, roles, forms, code mappings and policies. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-014 | SHOULD | Tenant Admin | Support tenant-specific numbering sequences for MRN, encounter, invoice, receipt and other documents. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-015 | MUST | System | Prevent hard deletion of referenced transactional masters; use inactive/retired state. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-016 | MUST | Admin | Maintain holidays and facility calendars independent of provider rosters. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-017 | SHOULD | Admin | Support multilingual display labels and document templates. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-018 | MUST | System | Store configuration provenance: creator, approver, timestamps, reason and prior version. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-019 | MUST | System | Separate global reference data from tenant-owned configuration. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-PLT |
| SRS-PLT-020 | MUST | Platform Admin | Support tenant suspension/read-only states with controlled emergency access policy. | OrganizationService | P0-04 / P0-05 / P0-12 | VP-SEC |
| SRS-IAM-001 | MUST | All Users | Authenticate through standards-based identity provider with MFA policy configurable by role/risk. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-002 | MUST | System | Issue short-lived access credentials and rotate/refresh according to policy; browser must not persist long-lived secrets in local storage. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-003 | MUST | Admin | Define roles and permissions by bounded-context action, not only menu visibility. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-004 | MUST | System | Evaluate ABAC conditions including tenant, facility, department, assigned care team, patient relationship, encounter, purpose-of-use and time. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-005 | MUST | Clinical User | Provide break-glass access for configured emergency circumstances with reason capture, elevated audit and review notification. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-006 | MUST | Admin | Support joiner/mover/leaver lifecycle and immediate session revocation. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-007 | MUST | System | Support service-to-service identities using mTLS/workload identity or equivalent. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-008 | MUST | System | Audit successful/failed authentication, MFA changes, privilege changes, break-glass and sensitive exports. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-009 | SHOULD | Admin | Support SSO federation for enterprise customers. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-010 | MUST | System | Enforce idle and absolute session timeout by risk profile. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-011 | MUST | User | Show active sessions/devices and permit self-revocation where supported. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-012 | MUST | Admin | Require step-up authentication for privileged security, bulk export and destructive administrative actions. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-013 | MUST | System | Protect against privilege escalation through user-controlled tenant/facility identifiers. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-014 | MUST | Auditor | Provide read-only auditor role that cannot mutate clinical/financial records. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-IAM-015 | SHOULD | System | Risk-score abnormal login/session behavior and alert security team. | IdentityService | P0-05 / P0-11 | VP-SEC |
| SRS-WEB-001 | MUST | All Web Users | Implement all browser applications in Svelte + SvelteKit + TypeScript using shared design system. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-002 | MUST | System | Use generated ConnectRPC/Protobuf TypeScript clients as canonical API contract bindings. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-003 | MUST | User | Display active tenant/facility/department/patient/encounter context prominently where applicable. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-004 | MUST | User | Provide role-specific workspace home with worklists, tasks, alerts and quick actions. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-005 | MUST | System | Large worklists use server-side pagination/filter/sort and stable cursor or equivalent. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-006 | MUST | System | All forms expose loading, saved, validation, conflict and failure states. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-007 | MUST | System | Use optimistic UI only where server conflict semantics are defined and rollback is visible. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-008 | MUST | System | Prevent double-submit through disabled state plus idempotency key on eligible mutations. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-009 | MUST | System | Accessibility target WCAG 2.2 AA for patient and major staff workflows. | ExperiencePlatform | P0-08 / P0-09 | VP-SEC |
| SRS-WEB-010 | MUST | System | No PHI/clinical note text in client telemetry by default. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-011 | MUST | System | Client error surface includes correlation ID suitable for support without exposing stack traces/secrets. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-012 | MUST | User | Unsaved clinical draft warning on navigation/patient switch. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-013 | SHOULD | User | Saved views and column preferences for operational worklists. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-014 | MUST | System | Date/time display uses facility/user timezone explicitly for clinically material timestamps. | ExperiencePlatform | P0-08 / P0-09 | VP-UX |
| SRS-WEB-015 | MUST | System | Security headers, CSRF protections where applicable, CSP and XSS-safe rendering are enforced. | ExperiencePlatform | P0-08 / P0-09 | VP-SEC |
| SRS-WEB-016 | MUST | System | Clinical print/PDF views use versioned templates and preserve signed-document identity. | ExperiencePlatform | P0-08 / P0-09 | VP-SEC |
| SRS-API-001 | MUST | Engineering | Define canonical internal service contracts in Protobuf; generated clients/servers are version-controlled artifacts. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-002 | MUST | Engineering | Use package versioning such as domain.v1; additive-compatible evolution is preferred. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-003 | MUST | System | Every state-changing RPC accepts request/correlation metadata and idempotency key where retry could duplicate business action. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-004 | MUST | System | Return structured domain error codes independent of display message. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-005 | MUST | System | Enforce authn/authz in shared interceptors plus domain-specific policy in use case. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-006 | MUST | Engineering | Handlers perform transport mapping/validation only; business rules reside in application/domain layers. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-007 | MUST | Engineering | Repository interfaces are defined by consuming domain; sqlc implementation remains infrastructure concern. | ApiPlatformService | P0-02 / P0-03 | VP-INT |
| SRS-API-008 | MUST | System | Use transaction boundaries in application layer and transactional outbox for externally visible domain events. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-009 | MUST | System | Protect PII/PHI in logs through structured allowlisted logging. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-010 | MUST | System | Support deadlines/timeouts and cancellation propagation. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-011 | SHOULD | Engineering | Use asynchronous job/workflow for exports, bulk imports and long-running integrations. | ApiPlatformService | P0-02 / P0-03 | VP-INT |
| SRS-API-012 | MUST | System | Expose FHIR/REST/vendor gateways separately from internal domain contracts. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-API-013 | MUST | Engineering | Contract test suite covers backward compatibility and permission/error semantics. | ApiPlatformService | P0-02 / P0-03 | VP-SEC |
| SRS-API-014 | MUST | System | Propagate trace context across ConnectRPC, events and outbound adapters. | ApiPlatformService | P0-02 / P0-03 | VP-FUN |
| SRS-DAT-001 | MUST | Engineering | PostgreSQL is system of record for Phase-1 transactional data; each bounded context owns its tables. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-002 | MUST | Engineering | Use sqlc-generated typed queries with reviewed SQL; dynamic SQL is limited to justified search/report patterns. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-003 | MUST | System | Financial, inventory and signed clinical records use append/amend/reversal semantics. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-SAF |
| SRS-DAT-004 | MUST | System | Store all timestamps in unambiguous instant form plus source timezone/local-time metadata where clinically/legal material. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-SAF |
| SRS-DAT-005 | MUST | Engineering | Use database constraints for invariants that can be expressed safely: foreign keys, uniqueness, non-null, check constraints. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-006 | MUST | Engineering | Schema migrations use expand/contract for rolling releases and are automated/tested. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-007 | MUST | System | Object/blob content is stored in encrypted object store; relational DB stores metadata, hash, classification and reference. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-008 | MUST | System | Search index and analytics stores are derivative/rebuildable; they are never legal source of truth. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-DAT |
| SRS-DAT-009 | MUST | System | Maintain retention/archival class metadata and legal hold capability. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-010 | MUST | Engineering | Partition high-volume tables only on measured/forecast workload with documented key and retention plan. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-011 | MUST | System | Backups are encrypted and restore is tested on schedule. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-PLT |
| SRS-DAT-012 | MUST | System | Sensitive fields support encryption/masking strategy where threat model requires. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-SEC |
| SRS-DAT-013 | MUST | Engineering | Every migration includes forward, rollback/mitigation and data-reconciliation notes. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-FUN |
| SRS-DAT-014 | MUST | System | CDC/event replication for analytics must exclude or tokenize fields not required downstream. | DataPlatformService | P0-04 / P0-10 / P0-12 | VP-DAT |
| SRS-SEC-001 | MUST | System | Encrypt external and inter-service traffic using current secure transport policy. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-002 | MUST | System | Encrypt databases, object storage, backups and secrets at rest using managed keys. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-003 | MUST | Security Admin | Use secret manager; no production secrets in source control or container images. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-004 | MUST | System | Audit reads of sensitive records, exports and state-changing actions with actor/purpose/context. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-005 | MUST | System | Rate-limit and abuse-protect public/patient-facing endpoints. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-006 | MUST | Engineering | Generate SBOM and perform dependency, container, IaC, SAST and secret scans in CI/CD. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-007 | MUST | Engineering | Perform threat model for each new high-risk domain/integration. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-008 | MUST | System | Provide secure bulk-export workflow with authorization, step-up, justification, watermarking/classification and expiring download grant. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-009 | MUST | Privacy Admin | Maintain privacy notice/purpose/consent artifacts independently from clinical consent. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-010 | MUST | System | Support configurable retention and data-subject request workflow subject to legal/clinical retention obligations. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-011 | MUST | System | Protect against insecure direct object references by server-side scope checks on every resource ID. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-012 | MUST | System | Implement tamper-evident security/event logging and centralized alerting. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-013 | MUST | Engineering | Penetration test before major production launch and after material security architecture change. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-SEC-014 | MUST | System | Define emergency/downtime access and recovery behavior that preserves audit and does not normalize bypass credentials. | SecurityPolicyService | P0-05 / P0-11 / P0-12 | VP-SEC |
| SRS-NFR-001 | MUST | Availability | Core Phase-1 SaaS premium profile target 99.95% monthly availability excluding contractually defined maintenance. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-002 | MUST | Latency | Typical interactive internal RPC p95 target <400 ms within deployment region excluding external dependencies. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |
| SRS-NFR-003 | MUST | Scalability | Architecture supports horizontal API/workflow workers and independently scalable high-load bounded contexts. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |
| SRS-NFR-004 | MUST | Concurrency | Appointment booking, MRN sequence, payments and finalization are concurrency-safe. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-005 | MUST | DR | Proposed core enterprise target RPO ≤5 min and RTO ≤60 min subject to contracted deployment profile. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |
| SRS-NFR-006 | MUST | Observability | All critical workflows expose metrics, traces, structured logs and business-state backlog indicators. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |
| SRS-NFR-007 | MUST | Accessibility | Patient and major staff journeys target WCAG 2.2 AA. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-008 | MUST | Localization | Support locale/timezone/currency/multilingual labels without duplicating business logic. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-009 | MUST | Recoverability | Failed async workflows are retryable/replayable with idempotent semantics and operator-visible exception queue. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |
| SRS-NFR-010 | MUST | Maintainability | Architecture boundaries enforced through package/module ownership and CI architecture tests. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-011 | MUST | Auditability | Clinically/financially material history is reconstructable from source records, versions and audit/event references. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-SAF |
| SRS-NFR-012 | MUST | Data export | Tenant/patient authorized export uses asynchronous jobs for large scope and produces manifest/checksums. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-013 | SHOULD | Offline | Selected edge/mobile workflows can queue operations during transient outage with deterministic conflict resolution. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-UX |
| SRS-NFR-014 | MUST | Browser support | Support current enterprise versions of major evergreen browsers per published support matrix. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-FUN |
| SRS-NFR-015 | MUST | Quality | No unresolved severity-1 clinical/security/data-integrity defect at production gate. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-SEC |
| SRS-NFR-016 | MUST | Backup | Backups and restore evidence are monitored; backup success alone is insufficient without restore test. | SrePlatformService | P0-10 / P0-12 / P0-14 | VP-PLT |

# 15. Definition of Ready / Done for Wave 0

| Gate | Criterion |
| --- | --- |
| Ready-1 | All 109 canonical requirements are present in Engineering Registry and RTM with family/wave ownership. |
| Ready-2 | P0 item has architecture owner, implementation owner, test owner and an objective exit criterion. |
| Ready-3 | Open technology ADR has PoC/decision criteria; feature teams are not forced to guess vendor-specific behavior. |
| Done-1 | P0-01 through P0-14 exit criteria pass or have formally approved deferred scope. |
| Done-2 | A1–A12 architecture gates pass before broad Wave-1 feature development. |
| Done-3 | All 109 requirements are Verified with linked evidence; code-complete alone is insufficient. |
| Done-4 | Runbooks, SLOs, security controls, backup/restore, CI/CD and traceability are operational, not merely documented. |

# 16. Baseline Statement

This Wave 0 Platform Foundation Detailed Engineering Specification closes the gap between the Engineering Architecture Blueprint and feature-wave execution. It is the developer-facing baseline for the 109 Phase-1 foundation requirements. Any change to requirement intent, canonical ownership, tenancy/security boundary, contract compatibility rule or platform acceptance gate requires controlled change and corresponding updates to the Master Engineering Registry and Master RTM.