UNIFIED HEALTHCARE SaaS PLATFORM
DETAILED FEATURE ENGINEERING SPECIFICATION

WAVE 7 — ENTERPRISE PLATFORM

Implementation-ready elaboration for 581 atomic SRS requirements
Go + Protobuf/ConnectRPC + PostgreSQL/sqlc | Svelte/SvelteKit | Flutter | Rust AI/ML
Version 1.0 — September 2026

# 1. Purpose, Scope and Engineering Baseline

This document elaborates Wave 7 — Enterprise Platform into an implementation-ready engineering baseline. It is subordinate to the Master SRS, Master Index & Traceability, Engineering Architecture Blueprint, Domain/Data/API/Event/Security Architecture, UX Architecture, Development Backlog and Testing Master Plan. It does not alter SRS intent; it converts that intent into bounded-context, workflow, API, data, UX, authorization and verification design.

Wave exit outcome: Enterprise configurability, workflow/rules, SCADA command center, AI/data platform, API ecosystem, cybersecurity, SRE and DR hardening.

Atomic requirement coverage: 581; every source family is listed in Section 3 and remains traceable to its source SRS.

Feature teams may refine field-level schema and UI details just before implementation, but may not change ownership, state-machine invariants, security policy or external contracts without controlled review.

All state-changing operations use the shared audit/correlation/idempotency conventions and transactional outbox pattern defined in the architecture specifications.

# 2. Wave Exit Criteria and Delivery Boundaries

| Area | Exit criterion |
| --- | --- |
| Functional | Enterprise configurability, workflow/rules, SCADA command center, AI/data platform, API ecosystem, cybersecurity, SRE and DR hardening. |
| Architecture | All included families have named owning service/context; no cross-context database writes. |
| UX | Primary role workspaces and critical happy/negative states are specified and use shared design-system components. |
| Security | Canonical permissions exist and ABAC/tenant/patient-context rules are enforced server-side. |
| Verification | Every in-scope SRS ID is mapped to concrete test cases before G4; Tier-0/1 items include negative/failure-mode evidence. |
| Operations | Telemetry, audit, SLO/runbook and rollback expectations exist for production deployables. |

# 3. Requirement Family Coverage Register

| Source | Original | Canonical | Capability | Reqs | Owner service | Primary aggregate | Verify |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 6 | SRS-SCA-MDL | SRS-SCA-MDL | OT Asset and Point Model | 12 | ScadaService | OTAsset / Point | VP-FUN |
| Phase 6 | SRS-SCA-IOT | SRS-SCA-IOT | Protocols, Gateways and Telemetry | 16 | ScadaService | Gateway / Telemetry | VP-FUN |
| Phase 6 | SRS-SCA-HIS | SRS-SCA-HIS | Historian, Trends and Alarm Management | 16 | ScadaService | Alarm / HistorianSeries | VP-FUN |
| Phase 6 | SRS-SCA-ENV | SRS-SCA-ENV | Medical Gas, Energy, Water and Environmental Monitoring | 16 | ScadaService | Excursion / UtilityMetric | VP-FUN |
| Phase 6 | SRS-CMD | SRS-CMD | Hospital Command Center | 16 | CommandCenterService | OperationalException / Escalation | VP-FUN |
| Phase 6 | SRS-SCA-SEC | SRS-SCA-SEC | OT Cybersecurity and Control Safety | 15 | ScadaService | OT Cybersecurity and Control Safety | VP-SEC |
| Phase 6 | SRS-BPM-DEF | SRS-BPM-DEF | Workflow Definition and Versioning | 16 | WorkflowService | WorkflowDefinition | VP-PLT |
| Phase 6 | SRS-BPM-RUN | SRS-BPM-RUN | Workflow Runtime | 18 | WorkflowService | WorkflowInstance | VP-PLT |
| Phase 6 | SRS-BPM-TASK | SRS-BPM-TASK | Human Task and Approval Engine | 15 | WorkflowService | HumanTask | VP-FUN |
| Phase 6 | SRS-RUL-DEF | SRS-RUL-DEF | Rules Authoring and Governance | 18 | RuleService | RuleDefinition | VP-PLT |
| Phase 6 | SRS-RUL-RUN | SRS-RUL-RUN | Rules Runtime and Explainability | 15 | RuleService | RuleDecision | VP-DAT |
| Phase 6 | SRS-FORM | SRS-FORM | Form Builder | 20 | FormSchemaService | FormSchema | VP-PLT |
| Phase 6 | SRS-TPL | SRS-TPL | Document and Communication Template Studio | 15 | TemplateService | Template | VP-FUN |
| Phase 6 | SRS-TERM | SRS-TERM | Terminology Service | 18 | TerminologyService | CodeSystem / ValueSet / ConceptMap | VP-DAT |
| Phase 6 | SRS-KNW | SRS-KNW | Clinical Knowledge Artifacts | 12 | KnowledgeService | KnowledgeArtifact | VP-SAF |
| Phase 6 | SRS-AI-REG | SRS-AI-REG | Model Registry and Lifecycle | 15 | AIPlatformService | ModelVersion | VP-DAT |
| Phase 6 | SRS-AI-INF | SRS-AI-INF | Feature, Inference and Evaluation Platform | 22 | AIPlatformService | InferenceRequest | VP-DAT |
| Phase 6 | SRS-AI-COP | SRS-AI-COP | Role-specific Copilots | 18 | AIPlatformService | CopilotInteraction | VP-DAT |
| Phase 6 | SRS-DATA-LH | SRS-DATA-LH | CDC, Lakehouse and Data Products | 18 | DataPlatformService | DataProduct / Lineage | VP-DAT |
| Phase 6 | SRS-BI | SRS-BI | Semantic Metrics and BI | 15 | AnalyticsService | MetricDefinition | VP-DAT |
| Phase 6 | SRS-API-MGT | SRS-API-MGT | API Management | 19 | ApiPlatformService | ApiClient / Policy | VP-FUN |
| Phase 6 | SRS-API-EVT | SRS-API-EVT | Webhooks and Event Subscriptions | 14 | ApiPlatformService | WebhookSubscription | VP-UX |
| Phase 6 | SRS-DEV | SRS-DEV | Developer Portal and Certification | 12 | DeveloperPlatformService | DeveloperApplication | VP-FUN |
| Phase 6 | SRS-CYB-IAM | SRS-CYB-IAM | Identity, Access and Privileged Security | 14 | SecurityService | PrivilegedAccessGrant | VP-SEC |
| Phase 6 | SRS-CYB-SDLC | SRS-CYB-SDLC | Secure SDLC and Supply Chain | 15 | SecurityService | BuildArtifact / SBOM | VP-SEC |
| Phase 6 | SRS-SOC | SRS-SOC | SOC, Detection and Incident Response | 15 | SocService | SecurityIncident | VP-FUN |
| Phase 6 | SRS-CYB-DAT | SRS-CYB-DAT | Data Security and Key Management | 14 | SecurityService | Key / DataClassification | VP-SEC |
| Phase 6 | SRS-SRE-OBS | SRS-SRE-OBS | Observability | 17 | SrePlatformService | SLO / Alert | VP-PLT |
| Phase 6 | SRS-SRE-REL | SRS-SRE-REL | Capacity, Performance and Resilience | 15 | SrePlatformService | CapacityProfile | VP-PLT |
| Phase 6 | SRS-SRE-DEP | SRS-SRE-DEP | Deployment and Release Engineering | 15 | SrePlatformService | Deployment | VP-PLT |
| Phase 6 | SRS-DR-DOWN | SRS-DR-DOWN | Healthcare Downtime Mode | 16 | DRService | DowntimeSession | VP-PLT |
| Phase 6 | SRS-DR | SRS-DR | Backup, Restore and DR | 16 | DRService | Backup / RecoveryRun | VP-PLT |
| Phase 6 | SRS-INT-HUB | SRS-INT-HUB | Integration Hub | 18 | IntegrationHubService | IntegrationMessage | VP-INT |
| Phase 6 | SRS-INT-MDM | SRS-INT-MDM | Master Data and Configuration Synchronization | 12 | IntegrationHubService | MasterMapping | VP-PLT |
| Phase 6 | SRS-CTRY | SRS-CTRY | Country Pack Framework | 18 | CountryPackService | CountryPack | VP-FUN |
| Phase 6 | SRS-LOC | SRS-LOC | Localization and Time Handling | 10 | LocalizationService | LocalePolicy | VP-FUN |
| Phase 6 | SRS-CFG | SRS-CFG | Feature Flags and Tenant Configuration | 15 | ConfigurationService | FeatureFlag / TenantConfig | VP-PLT |

# 4. Feature Decomposition

| Family | Capability | Implementation feature slices | Owner |
| --- | --- | --- | --- |
| SRS-SCA-MDL | OT Asset and Point Model | F1: Maintain OT hierarchy: campus → building → floor → plant room → system → equipment → point/sensor/actuator.; Support electrical, HVAC, AHU, chiller, boiler, DG, UPS, transformer... F2: Support analog, binary, multistate, counter, calculated and command-capable point types.; Version point mappings and retain historical mapping provenance. F3: Support parent-child dependency graph for equipment impact analysis.; Prevent deletion of assets/points with historical telemetry; retire/deactivate instead. | ScadaService |
| SRS-SCA-IOT | Protocols, Gateways and Telemetry | F1: Support gateway adapters for BACnet/IP, BACnet MS/TP, Modbus TCP, Modbus RTU, OPC UA, MQTT and vendor APIs where required.; Isolate OT protocol handling in edge gateways; cloud ... F2: Deduplicate retransmitted telemetry using source identity and sequence/message keys.; Handle out-of-order telemetry without overwriting newer data. F3: Encrypt telemetry in transit and secrets at rest.; Provide dead-letter queue for malformed/unknown point data. | ScadaService |
| SRS-SCA-HIS | Historian, Trends and Alarm Management | F1: Store high-volume telemetry in time-series optimized historian separate from core clinical OLTP.; Support raw, minute, hourly and daily aggregation policies by point class. F2: Support alarm priorities and categories such as critical, high, medium, advisory.; Record alarm raise, acknowledge, shelve, suppress, clear and closure timestamps. F3: Maintain alarm flood detection and aggregation/correlation.; Link alarm to maintenance work order or incident. | ScadaService |
| SRS-SCA-ENV | Medical Gas, Energy, Water and Environmental Monitoring | F1: Monitor configured medical gas pressures, levels, manifold state, plant state and critical alarms.; Support oxygen plant/tank level trend and estimated time-to-threshold calcula... F2: Monitor RO/STP/ETP key parameters where sensors/interfaces exist.; Monitor pharmacy/lab refrigerator, freezer and cold-room temperatures. F3: Track HVAC comfort/critical-area deviations separately.; Produce energy/water intensity metrics normalized by bed, area or configured denominator. | ScadaService |
| SRS-CMD | Hospital Command Center | F1: Provide command-center overview combining bed occupancy, ED load, OP queues, OT status, ICU capacity, critical diagnostics backlog, pharmacy turnaround, ambulance status and fac... F2: Support escalation/task creation from command-center exception.; Support predicted capacity pressure as advisory with confidence/freshness. F3: Allow manual operational annotation without altering source clinical/financial record.; Support multi-hospital group roll-up and site comparison. | CommandCenterService |
| SRS-SCA-SEC | OT Cybersecurity and Control Safety | F1: Segment OT networks from corporate/clinical networks using approved firewalls/zones.; Default cloud-to-OT integration to read-only telemetry unless an explicitly approved contro... F2: Log every command request, authorization, gateway receipt and equipment response.; Support command timeout and fail-safe state handling. F3: Support secure vendor remote access with time-bound approval and session logging where implemented.; Maintain OT asset vulnerability inventory and remediation status. | ScadaService |
| SRS-BPM-DEF | Workflow Definition and Versioning | F1: Provide workflow definition model with triggers, states, tasks, decisions, timers, subflows, events, compensations and terminal outcomes.; Support human tasks, service tasks, me... F2: Support reusable subflows and templates.; Support branch/merge, parallel tasks and quorum approvals. F3: Prevent arbitrary code execution inside low-code workflow definitions.; Provide workflow simulation/test mode with sample data. | WorkflowService |
| SRS-BPM-RUN | Workflow Runtime | F1: Start workflow idempotently from domain event, API command or authorized manual action.; Persist durable state so workflow survives process/node restart. F2: Support pause/resume by authorized operator.; Maintain complete step execution history. F3: Use domain service APIs/events for all cross-context actions.; Emit workflow lifecycle events. | WorkflowService |
| SRS-BPM-TASK | Human Task and Approval Engine | F1: Represent task owner as user, role, team, queue or dynamic assignment expression.; Support claim, release, delegate, reassign and escalate operations with audit. F2: Prevent same person from maker and checker where segregation rule requires.; Support sequential and parallel approval chains. F3: Support task comments and attachments under source-domain access rules.; Support bulk actions only for workflows explicitly marked safe for bulk processing. | WorkflowService |
| SRS-RUL-DEF | Rules Authoring and Governance | F1: Support deterministic rule types: validation, eligibility, calculation, routing, alert, scoring and derived-value rules.; Represent conditions and actions in versioned declarati... F2: Require unit/type validation for clinical calculations.; Require citation/source metadata for governed clinical rules. F3: Provide regression test cases attached to rule version.; Prevent editing an active version in place; create new version. | RuleService |
| SRS-RUL-RUN | Rules Runtime and Explainability | F1: Evaluate rule with explicit version and effective timestamp.; Return decision plus contributing rule IDs and explanation data. F2: Fail closed for configured mandatory safety rules when evaluation service is unavailable, otherwise follow per-rule failure policy.; Never silently substitute a different rule v... F3: Support shadow mode for new rules before activation.; Support alert suppression/rate limiting to prevent fatigue. | RuleService |
| SRS-FORM | Form Builder | F1: Provide schema-driven form builder for clinical, administrative, audit and operational forms.; Support text, numeric, date/time, coded selection, boolean, signature, image, body... F2: Support sections, tabs, grids and repeatable groups.; Support terminology-bound coded fields. F3: Version form schema and pin submitted records to exact version.; Prevent destructive change of field identity once used in finalized records. F4: Support form-level and field-level access restrictions.; Provide preview for desktop, tablet and mobile layouts. | FormSchemaService |
| SRS-TPL | Document and Communication Template Studio | F1: Support versioned templates for prescriptions, discharge summaries, reports, invoices, letters, certificates, notifications and labels.; Support controlled merge fields from app... F2: Support multilingual templates and fallback.; Support facility/legal-entity branding configuration. F3: Support label/printer-specific dimensions.; Support email/SMS/push templates with channel constraints. | TemplateService |
| SRS-TERM | Terminology Service | F1: Maintain code systems, concepts, versions, synonyms and status.; Support SNOMED CT, LOINC, ICD and other licensed/authorized coding systems as configured. F2: Version mappings and preserve historical mapping used on prior records.; Support inactive/deprecated concept handling. F3: Support diagnosis/problem terminology to SNOMED/ICD mapping workflows.; Support multilingual display terms where source/license permits. | TerminologyService |
| SRS-KNW | Clinical Knowledge Artifacts | F1: Maintain order sets, pathways, calculators, guidelines and patient-education artifacts as versioned knowledge objects.; Associate knowledge objects with specialties, diagnoses, ... F2: Support calculator input definitions, units, formula, interpretation bands and validation cases.; Record exact calculator version and inputs when result influences clinical work... F3: Support contraindication/eligibility rules through rule service.; Support patient-education content version linked to clinical topic. | KnowledgeService |
| SRS-AI-REG | Model Registry and Lifecycle | F1: Maintain model registry with model ID, version, owner, intended use, risk class, framework/runtime and deployment status.; Store training/evaluation dataset lineage summary and ... F2: Require approval workflow before production deployment of high-risk models.; Support immutable model artifact hash and provenance. F3: Track model dependency on terminology/features/prompts/retrieval corpus versions.; Support expiry/revalidation date. | AIPlatformService |
| SRS-AI-INF | Feature, Inference and Evaluation Platform | F1: Expose a governed AI gateway so domain services do not call arbitrary models directly.; Authenticate and authorize every inference request. F2: Support confidence/uncertainty output where model supports it.; Support explanation/evidence references appropriate to use case. F3: Support cost/compute usage metrics by tenant/use case.; Support inference timeout and deterministic fallback behavior. F4: Support prompt/template versioning for generative models.; Support retrieval corpus versioning and access-aware retrieval. | AIPlatformService |
| SRS-AI-COP | Role-specific Copilots | F1: Provide Doctor Copilot for chart summarization, note structuring, result synthesis and coding suggestions under clinician confirmation.; Provide Nurse Copilot for handover summa... F2: Provide Hospital Operations Copilot for queue/capacity explanation and recommended operational actions.; Provide Facility Copilot for alarm summarization, maintenance history an... F3: Support prohibited-action policy per copilot.; Prevent Patient Assistant from diagnosing or presenting itself as emergency-care substitute. | AIPlatformService |
| SRS-DATA-LH | CDC, Lakehouse and Data Products | F1: Replicate operational data to analytics platform through CDC/events without running heavy BI queries on OLTP.; Maintain source-system, tenant, schema-version and ingest timestam... F2: Maintain patient identity linkage through governed surrogate keys.; Support late-arriving and corrected source records. F3: Support replay/rebuild of derived datasets.; Support retention and archival policies separate from OLTP. | DataPlatformService |
| SRS-BI | Semantic Metrics and BI | F1: Define governed metric catalog with owner, formula, denominator, grain and refresh frequency.; Version KPI definitions and display version/effective date where material. F2: Support drill-through to authorized operational detail.; Support scheduled reports and secure distribution. F3: Provide reconciliation checks between finance dashboards and source ledgers.; Support cohort definitions as versioned objects. | AnalyticsService |
| SRS-API-MGT | API Management | F1: Expose external APIs through managed gateway separate from internal service network.; Support OAuth2/OIDC, client credentials, signed webhooks and other approved auth patterns. F2: Support API versioning and deprecation policy.; Publish machine-readable OpenAPI/FHIR/Protobuf-derived documentation as applicable. F3: Mask sensitive fields from gateway logs.; Support WAF/API abuse detection. F4: Provide usage analytics by client and endpoint.; Support contractual SLA tiers. | ApiPlatformService |
| SRS-API-EVT | Webhooks and Event Subscriptions | F1: Allow authorized partners to subscribe only to approved event types.; Sign webhook payloads and include timestamp/unique delivery ID. F2: Support endpoint verification before activation.; Allow suspension on repeated failure or security issue. F3: Provide event schema version.; Maintain delivery audit. | ApiPlatformService |
| SRS-DEV | Developer Portal and Certification | F1: Provide application registration and credential lifecycle.; Provide API documentation, examples and changelog. F2: Support partner certification status and expiry.; Require security/contact metadata for production apps. F3: Provide quota usage dashboard.; Support support-ticket link to correlation ID. | DeveloperPlatformService |
| SRS-CYB-IAM | Identity, Access and Privileged Security | F1: Centralize workforce identity federation using OIDC/SAML-compatible enterprise identity where configured.; Require MFA for privileged and remote administrative access. F2: Use privileged access management or controlled just-in-time elevation for sensitive infrastructure.; Record privileged session/activity where technically feasible. F3: Review orphaned accounts and stale privileges.; Enforce separation of duties for production deployment, key management and audit review. | SecurityService |
| SRS-CYB-SDLC | Secure SDLC and Supply Chain | F1: Require peer review and protected branches for production code.; Run SAST, dependency, secret, container and IaC scans in CI. F2: Block production release for unresolved critical vulnerabilities unless formally risk-accepted.; Perform DAST/API security testing on representative environments. F3: Track remediation SLA by severity.; Use separate production secrets; never copy them to lower environments. | SecurityService |
| SRS-SOC | SOC, Detection and Incident Response | F1: Centralize security-relevant logs from identity, API, cloud, database, application, endpoint/gateway and OT sources as available.; Normalize high-value events with tenant/user/r... F2: Alert on secrets/certificate expiry and unauthorized configuration change.; Provide incident case management with evidence preservation. F3: Preserve forensic logs with integrity controls.; Maintain tabletop exercises and incident runbooks. | SocService |
| SRS-CYB-DAT | Data Security and Key Management | F1: Encrypt databases, object stores, backups and analytics stores at rest.; Use TLS for service/client communication. F2: Protect highly sensitive fields with additional encryption/tokenization where justified.; Mask identifiers and sensitive data in ordinary logs. F3: Support cryptographic key revocation/rotation incident procedure.; Audit key administration. | SecurityService |
| SRS-SRE-OBS | Observability | F1: Instrument services with OpenTelemetry-compatible traces, metrics and structured logs.; Propagate correlation/trace IDs across browser/mobile, gateway, RPC, workflow, event and ... F2: Alert on symptoms/SLO burn rather than only infrastructure thresholds.; Provide distributed trace sampling controls. F3: Monitor external integration latency/failure separately.; Provide release/deployment annotations on dashboards. | SrePlatformService |
| SRS-SRE-REL | Capacity, Performance and Resilience | F1: Define workload models for small clinic, hospital, large group and network marketplace profiles.; Load test critical APIs and high-volume event paths before enterprise release. F2: Use backpressure rather than unbounded memory/queue growth.; Apply circuit breakers/timeouts for external services. F3: Cache only data with explicit freshness/invalidation rules.; Prevent cache from becoming authoritative financial/clinical source. | SrePlatformService |
| SRS-SRE-DEP | Deployment and Release Engineering | F1: Use infrastructure-as-code for cloud/platform resources.; Use GitOps or equivalently auditable deployment automation. F2: Prevent destructive DB migration before old application versions are drained.; Run automated smoke tests after deployment. F3: Require change approval for high-risk production changes.; Prevent direct manual production drift where IaC/GitOps owns configuration. | SrePlatformService |
| SRS-DR-DOWN | Healthcare Downtime Mode | F1: Classify workflows by downtime criticality: Tier 0 life/safety continuity, Tier 1 urgent operations, Tier 2 deferrable.; Provide downtime patient registration/MRN or temporary i... F2: Clearly mark locally cached data freshness and last synchronization time.; Use encrypted local edge storage with access control. F3: Reconcile temporary patient identifiers after restoration using controlled merge workflow.; Reconcile financial/inventory transactions with duplicate detection. | DRService |
| SRS-DR | Backup, Restore and DR | F1: Define service tiers with explicit RPO/RTO per domain.; Maintain encrypted automated backups of PostgreSQL, object storage metadata/configuration and critical platform state. F2: Verify restored data consistency and application startup.; Maintain backup inventory and alert on missed backup. F3: Test event/workflow recovery without double-processing.; Test object/document availability after DR. | DRService |
| SRS-INT-HUB | Integration Hub | F1: Provide managed adapter framework for FHIR, HL7 v2, DICOM/DICOMweb, NHCX, ABDM, devices, payment, ERP and vendor APIs.; Separate canonical domain contracts from vendor-specific ... F2: Quarantine invalid messages.; Support correlation, idempotency and replay. F3: Support maintenance windows and endpoint failover configuration.; Provide certificate/key expiry monitoring. | IntegrationHubService |
| SRS-INT-MDM | Master Data and Configuration Synchronization | F1: Define authoritative source per shared master domain.; Support inbound/outbound synchronization for provider, facility, service, item and financial masters where configured. F2: Support approval for unmapped new external codes.; Support inactive/deleted source handling. F3: Maintain source identifier and provenance.; Prevent cross-tenant mapping collision. | IntegrationHubService |
| SRS-CTRY | Country Pack Framework | F1: Represent country pack as versioned configuration/module bundle independent of core healthcare domain.; Support country-specific patient identifiers and validation. F2: Support pharmacy/drug control flags and document requirements as configuration/integration layer.; Support privacy notice, retention and rights workflow configuration by jurisdi... F3: Support country-specific e-invoice/e-tax interfaces where needed.; Allow tenant to operate facilities in multiple countries without mixing country rules. | CountryPackService |
| SRS-LOC | Localization and Time Handling | F1: Store timestamps in canonical UTC with source/local timezone context where clinically/operationally important.; Display dates/times in facility/user-configured timezone. F2: Support locale-aware number/currency formatting.; Support Unicode names and multilingual text. F3: Support translation workflow/versioning for patient-facing regulated content.; Support country-specific public holiday calendars for SLA/payroll scheduling. | LocalizationService |
| SRS-CFG | Feature Flags and Tenant Configuration | F1: Support feature flags scoped by environment, tenant, facility, role and cohort where appropriate.; Separate product entitlement from temporary feature rollout flag. F2: Prevent flag combinations that violate declared dependencies.; Validate configuration package before promotion. F3: Maintain effective-date history.; Provide configuration backup and restore. | ConfigurationService |

# 5. End-to-End Workflow Design

WF-7-01  OT telemetry -> normalize -> historian -> alarm -> acknowledge/escalate -> work order

WF-7-02  Workflow definition -> review/approve -> activate -> runtime -> task/timer/service step -> complete

WF-7-03  Rule author -> test/simulate -> approve -> activate -> evaluate -> explain/override

WF-7-04  Form/template/terminology artifact -> review -> publish -> versioned use -> retire

WF-7-05  Model register -> validate -> approve -> shadow/canary -> deploy -> monitor -> rollback

WF-7-06  CDC/events -> lakehouse -> data quality -> semantic metric -> dashboard/export

WF-7-07  API client -> authorize -> rate limit -> service -> webhook/event -> audit

WF-7-08  Security signal -> triage -> incident -> contain -> eradicate -> recover -> close

WF-7-09  Backup/failover -> validate -> restore/reconcile -> normal

Workflow implementation rule: each arrow represents either a command within the owning bounded context or an explicit API/event/workflow transition. A workflow definition may coordinate the sequence, but it must never become the authoritative record for clinical, financial, inventory, payer or OT state.

# 6. Canonical State Machines

| Aggregate / process | State model and invariant |
| --- | --- |
| OT alarm | NORMAL -> ACTIVE -> ACKNOWLEDGED -> CLEARED -> CLOSED; SHELVED under policy. |
| Workflow definition | DRAFT -> REVIEW -> APPROVED -> ACTIVE -> RETIRED. |
| Workflow instance | RUNNING -> WAITING/HUMAN_TASK -> COMPLETED; FAILED/INTERVENTION/CANCELLED possible. |
| Rule version | DRAFT -> TESTED -> APPROVED -> ACTIVE -> SUSPENDED/RETIRED. |
| Model | CANDIDATE -> VALIDATED -> APPROVED -> SHADOW/CANARY -> DEPLOYED -> SUSPENDED/RETIRED. |
| Security incident | NEW -> TRIAGED -> INVESTIGATING -> CONTAINED -> ERADICATED -> RECOVERED -> CLOSED. |
| DR event | NORMAL -> DEGRADED -> DISASTER_DECLARED -> FAILOVER -> RECOVERY -> VALIDATION -> NORMAL. |

# 7. Domain and Data Design

| Family | Primary aggregate(s) | Logical schema | Required data conventions | Mutation rule |
| --- | --- | --- | --- | --- |
| SRS-SCA-MDL | OTAsset / Point | sca_mdl | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SCA-IOT | Gateway / Telemetry | sca_iot | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SCA-HIS | Alarm / HistorianSeries | sca_his | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SCA-ENV | Excursion / UtilityMetric | sca_env | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CMD | OperationalException / Escalation | cmd | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SCA-SEC | OT Cybersecurity and Control Safety | sca_sec | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-BPM-DEF | WorkflowDefinition | bpm_def | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-BPM-RUN | WorkflowInstance | bpm_run | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-BPM-TASK | HumanTask | bpm_task | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-RUL-DEF | RuleDefinition | rul_def | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-RUL-RUN | RuleDecision | rul_run | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-FORM | FormSchema | form | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-TPL | Template | tpl | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-TERM | CodeSystem / ValueSet / ConceptMap | term | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-KNW | KnowledgeArtifact | knw | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-AI-REG | ModelVersion | ai_reg | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-AI-INF | InferenceRequest | ai_inf | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-AI-COP | CopilotInteraction | ai_cop | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-DATA-LH | DataProduct / Lineage | data_lh | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-BI | MetricDefinition | bi | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-API-MGT | ApiClient / Policy | api_mgt | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-API-EVT | WebhookSubscription | api_evt | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-DEV | DeveloperApplication | dev | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CYB-IAM | PrivilegedAccessGrant | cyb_iam | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CYB-SDLC | BuildArtifact / SBOM | cyb_sdlc | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SOC | SecurityIncident | soc | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CYB-DAT | Key / DataClassification | cyb_dat | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SRE-OBS | SLO / Alert | sre_obs | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SRE-REL | CapacityProfile | sre_rel | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-SRE-DEP | Deployment | sre_dep | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-DR-DOWN | DowntimeSession | dr_down | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-DR | Backup / RecoveryRun | dr | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-INT-HUB | IntegrationMessage | int_hub | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-INT-MDM | MasterMapping | int_mdm | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CTRY | CountryPack | ctry | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-LOC | LocalePolicy | loc | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |
| SRS-CFG | FeatureFlag / TenantConfig | cfg | tenant_id; opaque UUID; created/audit provenance; explicit state; effective dating where applicable | Owner-only writes; amendment/reversal for finalized/posted history |

No feature may model the Patient as one giant aggregate. Use identifiers and explicit references across aggregates.

Financial, inventory, consent/disclosure and other ledger-like histories are append-oriented; corrections use reversal/compensation.

Clinical signed/finalized content uses addendum/amendment semantics.

Cross-context reporting uses read models/analytics, never direct cross-schema mutation.

Indexes, partitioning and lock strategy are chosen from measured query/volume patterns but must retain tenant-leading access paths.

# 8. Protobuf / ConnectRPC Contract Catalogue

| Service | Representative Wave RPCs |
| --- | --- |
| ScadaAssetService | RegisterAsset; RegisterPoint; QueryTrend; AcknowledgeAlarm |
| WorkflowDefinitionService | CreateDraft; Validate; Approve; Activate |
| WorkflowRuntimeService | Start; Signal; Pause; Resume; Cancel; Retry |
| RuleService | Evaluate; Simulate; ActivateVersion; Explain |
| FormSchemaService | Create; Validate; Publish; Retire |
| TerminologyService | Search; ValidateCode; ExpandValueSet; Translate |
| ModelRegistryService | Register; Approve; Deploy; Suspend; Rollback |
| InferenceService | Infer; InferAsync; GetResult; SubmitHumanDisposition |
| AnalyticsCatalogService | GetMetric; QuerySemanticModel; GetLineage |
| ApiClientService | RegisterClient; RotateCredential; Revoke |
| DRService | GetBackupStatus; StartRestoreTest; RecordDrill |

Canonical package: healthcare.<bounded_context>.v1; stable field numbers; unspecified enum value = 0.

Commands that may be retried carry an idempotency key and return the prior successful result where contract allows.

Tenant/user/service/facility/purpose context comes from authenticated transport metadata, not an untrusted request-body tenant field.

All RPCs return structured error details with stable domain error code, retryability and correlation ID.

External FHIR/NHCX/DICOM/vendor schemas map through adapters and do not become internal domain objects.

# 9. Domain Events and Asynchronous Contract

| ID | Event | Producer domain | Minimum envelope | Delivery rule |
| --- | --- | --- | --- | --- |
| W7-EVT-001 | scada.alarm_raised | scada | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-002 | workflow.started | workflow | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-003 | workflow.completed | workflow | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-004 | rule.version_activated | rule | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-005 | form.version_published | form | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-006 | terminology.mapping_approved | terminology | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-007 | ai.model_deployed | ai | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-008 | ai.inference_completed | ai | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-009 | analytics.metric_refreshed | analytics | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-010 | security.incident_created | security | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-011 | deployment.completed | deployment | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-012 | downtime.declared | downtime | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-013 | dr.failover_completed | dr | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |
| W7-EVT-014 | configuration.changed | configuration | event_id, schema_version, tenant_id, aggregate_id, occurred_at, correlation_id, causation_id | Outbox + idempotent consumers |

# 10. Authorization and Security Policy

| Permission | Required ABAC context | Audit rule |
| --- | --- | --- |
| scada.view | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| scada.alarm.ack | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| scada.command | tenant + facility + role/privilege + elevated/restricted policy | Audit success/denial for material or privileged actions |
| workflow.design | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| workflow.activate | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| rule.design | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| rule.activate | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| form.publish | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| terminology.map.approve | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| ai.model.deploy | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| analytics.metric.publish | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| api.client.manage | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| security.incident.manage | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| dr.execute | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |
| configuration.promote | tenant + facility + role/privilege | Audit success/denial for material or privileged actions |

UI visibility is never authorization.

Break-glass is an explicit policy path with reason, time-bound elevation and post-event review.

Cross-tenant resource substitution must fail in automated negative tests.

Sensitive exports/downloads use short-lived authorized object grants; routine logs exclude raw PHI/secrets.

# 11. UX / Workspace Specification

| Screen group | Workspace | Required shared patterns | Required states |
| --- | --- | --- | --- |
| UX-W7-01 | Hospital Command Center | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-02 | SCADA Operations | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-03 | Workflow Studio | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-04 | Rules Studio | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-05 | Clinical Configuration Studio | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-06 | Terminology Console | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-07 | AI Governance | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-08 | Analytics Admin | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-09 | Developer Portal | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-10 | SOC Console | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-11 | SRE Console | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-12 | DR/Downtime Console | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-13 | Integration Console | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |
| UX-W7-14 | Country/Config Admin | AppShell/PatientBanner where applicable; Worklist/Board; Detail; Task/Action panel; Audit/Timeline | Default, loading, empty, error, permission, conflict; offline/stale when applicable |

Every detailed screen produced during feature design must cite canonical SRS IDs, user/role, entry point, context, APIs, fields/actions, audit, accessibility and acceptance criteria.

Status, urgency, clinical interpretation, technical state and SLA state use separate semantic tokens.

Wrong-patient prevention and patient-context re-confirmation are mandatory in high-risk clinical workflows.

No feature team may create a new visual pattern when an approved design-system component fits the use case without design review.

# 12. External and Cross-Wave Dependencies

Operational domains from Waves 1–6 as consumers/producers

Selected event/workflow/rules technology ADRs

OT network/site commissioning

Security/SRE platform and infrastructure-as-code

Governed terminology/model/data sources

Dependency rule: unavailable optional dependencies must degrade safely. A feature may not silently reinterpret a dependency outage as a valid negative business/clinical result.

# 13. Requirement-linked Verification Design

| Family | Requirement range | Profile | Minimum evidence |
| --- | --- | --- | --- |
| SRS-SCA-MDL | SRS-SCA-MDL-001 … SRS-SCA-MDL-012 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-SCA-IOT | SRS-SCA-IOT-001 … SRS-SCA-IOT-016 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-SCA-HIS | SRS-SCA-HIS-001 … SRS-SCA-HIS-016 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-SCA-ENV | SRS-SCA-ENV-001 … SRS-SCA-ENV-016 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-CMD | SRS-CMD-001 … SRS-CMD-016 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-SCA-SEC | SRS-SCA-SEC-001 … SRS-SCA-SEC-015 | VP-SEC | UT + CT + IT + SEC + E2E + REG |
| SRS-BPM-DEF | SRS-BPM-DEF-001 … SRS-BPM-DEF-016 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-BPM-RUN | SRS-BPM-RUN-001 … SRS-BPM-RUN-018 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-BPM-TASK | SRS-BPM-TASK-001 … SRS-BPM-TASK-015 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-RUL-DEF | SRS-RUL-DEF-001 … SRS-RUL-DEF-018 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-RUL-RUN | SRS-RUL-RUN-001 … SRS-RUL-RUN-015 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-FORM | SRS-FORM-001 … SRS-FORM-020 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-TPL | SRS-TPL-001 … SRS-TPL-015 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-TERM | SRS-TERM-001 … SRS-TERM-018 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-KNW | SRS-KNW-001 … SRS-KNW-012 | VP-SAF | UT + RIT + CT + IT + E2E + CST + SEC + UAT + REG; PERF/DRT when Tier 0/1 |
| SRS-AI-REG | SRS-AI-REG-001 … SRS-AI-REG-015 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-AI-INF | SRS-AI-INF-001 … SRS-AI-INF-022 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-AI-COP | SRS-AI-COP-001 … SRS-AI-COP-018 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-DATA-LH | SRS-DATA-LH-001 … SRS-DATA-LH-018 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-BI | SRS-BI-001 … SRS-BI-015 | VP-DAT | UT + RIT + IT + SEC + PERF + MVT/UAT as applicable + REG |
| SRS-API-MGT | SRS-API-MGT-001 … SRS-API-MGT-019 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-API-EVT | SRS-API-EVT-001 … SRS-API-EVT-014 | VP-UX | CT + UI + IT + E2E + SEC + A11Y + UAT + REG |
| SRS-DEV | SRS-DEV-001 … SRS-DEV-012 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-CYB-IAM | SRS-CYB-IAM-001 … SRS-CYB-IAM-014 | VP-SEC | UT + CT + IT + SEC + E2E + REG |
| SRS-CYB-SDLC | SRS-CYB-SDLC-001 … SRS-CYB-SDLC-015 | VP-SEC | UT + CT + IT + SEC + E2E + REG |
| SRS-SOC | SRS-SOC-001 … SRS-SOC-015 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-CYB-DAT | SRS-CYB-DAT-001 … SRS-CYB-DAT-014 | VP-SEC | UT + CT + IT + SEC + E2E + REG |
| SRS-SRE-OBS | SRS-SRE-OBS-001 … SRS-SRE-OBS-017 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-SRE-REL | SRS-SRE-REL-001 … SRS-SRE-REL-015 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-SRE-DEP | SRS-SRE-DEP-001 … SRS-SRE-DEP-015 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-DR-DOWN | SRS-DR-DOWN-001 … SRS-DR-DOWN-016 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-DR | SRS-DR-001 … SRS-DR-016 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-INT-HUB | SRS-INT-HUB-001 … SRS-INT-HUB-018 | VP-INT | CT + IT + E2E + SEC + PERF + DRT/UAT as applicable |
| SRS-INT-MDM | SRS-INT-MDM-001 … SRS-INT-MDM-012 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |
| SRS-CTRY | SRS-CTRY-001 … SRS-CTRY-018 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-LOC | SRS-LOC-001 … SRS-LOC-010 | VP-FUN | UT + RIT where persisted + CT + IT + E2E + UAT + REG |
| SRS-CFG | SRS-CFG-001 … SRS-CFG-015 | VP-PLT | UT + RIT/CT + IT + SEC + PERF + DRT + REG |

Test ID convention: TST-<canonical requirement ID>-<class>-<sequence>. Before Wave 7 reaches G4 Validation, every atomic requirement in Section 15 must have concrete test IDs and objective expected results; family profiles above are minimums only.

# 14. Implementation Sequence and Engineering Gates

| Step | Engineering gate |
| --- | --- |
| A | Confirm domain owner, requirement coverage, state model and security/data class. |
| B | Produce/update proto contract, aggregate/schema design and UX flow for the feature slice. |
| C | Write domain/unit tests and contract/repository test skeleton before or with implementation. |
| D | Implement vertical slice: UI -> RPC -> application -> domain -> repository -> outbox/audit. |
| E | Run integration/security/tenant-isolation tests and failure-path scenarios. |
| F | Complete UAT/clinical/domain validation and operational readiness. |
| G | Canary/pilot release with telemetry and rollback; mark requirements Released only after verification evidence. |

# 15. Atomic Requirement Coverage Appendix

| Source | Original family | Canonical family | Count | Canonical ID range | Capability |
| --- | --- | --- | --- | --- | --- |
| Phase 6 | SRS-SCA-MDL | SRS-SCA-MDL | 12 | SRS-SCA-MDL-001 – SRS-SCA-MDL-012 | OT Asset and Point Model |
| Phase 6 | SRS-SCA-IOT | SRS-SCA-IOT | 16 | SRS-SCA-IOT-001 – SRS-SCA-IOT-016 | Protocols, Gateways and Telemetry |
| Phase 6 | SRS-SCA-HIS | SRS-SCA-HIS | 16 | SRS-SCA-HIS-001 – SRS-SCA-HIS-016 | Historian, Trends and Alarm Management |
| Phase 6 | SRS-SCA-ENV | SRS-SCA-ENV | 16 | SRS-SCA-ENV-001 – SRS-SCA-ENV-016 | Medical Gas, Energy, Water and Environmental Monitoring |
| Phase 6 | SRS-CMD | SRS-CMD | 16 | SRS-CMD-001 – SRS-CMD-016 | Hospital Command Center |
| Phase 6 | SRS-SCA-SEC | SRS-SCA-SEC | 15 | SRS-SCA-SEC-001 – SRS-SCA-SEC-015 | OT Cybersecurity and Control Safety |
| Phase 6 | SRS-BPM-DEF | SRS-BPM-DEF | 16 | SRS-BPM-DEF-001 – SRS-BPM-DEF-016 | Workflow Definition and Versioning |
| Phase 6 | SRS-BPM-RUN | SRS-BPM-RUN | 18 | SRS-BPM-RUN-001 – SRS-BPM-RUN-018 | Workflow Runtime |
| Phase 6 | SRS-BPM-TASK | SRS-BPM-TASK | 15 | SRS-BPM-TASK-001 – SRS-BPM-TASK-015 | Human Task and Approval Engine |
| Phase 6 | SRS-RUL-DEF | SRS-RUL-DEF | 18 | SRS-RUL-DEF-001 – SRS-RUL-DEF-018 | Rules Authoring and Governance |
| Phase 6 | SRS-RUL-RUN | SRS-RUL-RUN | 15 | SRS-RUL-RUN-001 – SRS-RUL-RUN-015 | Rules Runtime and Explainability |
| Phase 6 | SRS-FORM | SRS-FORM | 20 | SRS-FORM-001 – SRS-FORM-020 | Form Builder |
| Phase 6 | SRS-TPL | SRS-TPL | 15 | SRS-TPL-001 – SRS-TPL-015 | Document and Communication Template Studio |
| Phase 6 | SRS-TERM | SRS-TERM | 18 | SRS-TERM-001 – SRS-TERM-018 | Terminology Service |
| Phase 6 | SRS-KNW | SRS-KNW | 12 | SRS-KNW-001 – SRS-KNW-012 | Clinical Knowledge Artifacts |
| Phase 6 | SRS-AI-REG | SRS-AI-REG | 15 | SRS-AI-REG-001 – SRS-AI-REG-015 | Model Registry and Lifecycle |
| Phase 6 | SRS-AI-INF | SRS-AI-INF | 22 | SRS-AI-INF-001 – SRS-AI-INF-022 | Feature, Inference and Evaluation Platform |
| Phase 6 | SRS-AI-COP | SRS-AI-COP | 18 | SRS-AI-COP-001 – SRS-AI-COP-018 | Role-specific Copilots |
| Phase 6 | SRS-DATA-LH | SRS-DATA-LH | 18 | SRS-DATA-LH-001 – SRS-DATA-LH-018 | CDC, Lakehouse and Data Products |
| Phase 6 | SRS-BI | SRS-BI | 15 | SRS-BI-001 – SRS-BI-015 | Semantic Metrics and BI |
| Phase 6 | SRS-API-MGT | SRS-API-MGT | 19 | SRS-API-MGT-001 – SRS-API-MGT-019 | API Management |
| Phase 6 | SRS-API-EVT | SRS-API-EVT | 14 | SRS-API-EVT-001 – SRS-API-EVT-014 | Webhooks and Event Subscriptions |
| Phase 6 | SRS-DEV | SRS-DEV | 12 | SRS-DEV-001 – SRS-DEV-012 | Developer Portal and Certification |
| Phase 6 | SRS-CYB-IAM | SRS-CYB-IAM | 14 | SRS-CYB-IAM-001 – SRS-CYB-IAM-014 | Identity, Access and Privileged Security |
| Phase 6 | SRS-CYB-SDLC | SRS-CYB-SDLC | 15 | SRS-CYB-SDLC-001 – SRS-CYB-SDLC-015 | Secure SDLC and Supply Chain |
| Phase 6 | SRS-SOC | SRS-SOC | 15 | SRS-SOC-001 – SRS-SOC-015 | SOC, Detection and Incident Response |
| Phase 6 | SRS-CYB-DAT | SRS-CYB-DAT | 14 | SRS-CYB-DAT-001 – SRS-CYB-DAT-014 | Data Security and Key Management |
| Phase 6 | SRS-SRE-OBS | SRS-SRE-OBS | 17 | SRS-SRE-OBS-001 – SRS-SRE-OBS-017 | Observability |
| Phase 6 | SRS-SRE-REL | SRS-SRE-REL | 15 | SRS-SRE-REL-001 – SRS-SRE-REL-015 | Capacity, Performance and Resilience |
| Phase 6 | SRS-SRE-DEP | SRS-SRE-DEP | 15 | SRS-SRE-DEP-001 – SRS-SRE-DEP-015 | Deployment and Release Engineering |
| Phase 6 | SRS-DR-DOWN | SRS-DR-DOWN | 16 | SRS-DR-DOWN-001 – SRS-DR-DOWN-016 | Healthcare Downtime Mode |
| Phase 6 | SRS-DR | SRS-DR | 16 | SRS-DR-001 – SRS-DR-016 | Backup, Restore and DR |
| Phase 6 | SRS-INT-HUB | SRS-INT-HUB | 18 | SRS-INT-HUB-001 – SRS-INT-HUB-018 | Integration Hub |
| Phase 6 | SRS-INT-MDM | SRS-INT-MDM | 12 | SRS-INT-MDM-001 – SRS-INT-MDM-012 | Master Data and Configuration Synchronization |
| Phase 6 | SRS-CTRY | SRS-CTRY | 18 | SRS-CTRY-001 – SRS-CTRY-018 | Country Pack Framework |
| Phase 6 | SRS-LOC | SRS-LOC | 10 | SRS-LOC-001 – SRS-LOC-010 | Localization and Time Handling |
| Phase 6 | SRS-CFG | SRS-CFG | 15 | SRS-CFG-001 – SRS-CFG-015 | Feature Flags and Tenant Configuration |

Coverage total for Wave 7: 581 atomic requirements. The source SRS remains authoritative for each requirement’s full normative text. Canonical aliases preserve suffix numbers and are used in new engineering/test artifacts.

# 16. Definition of Ready and Definition of Done

| Gate | Criterion |
| --- | --- |
| Ready-1 | SRS IDs, user/actor, workflow and source-domain owner identified. |
| Ready-2 | State transitions, invariants and failure paths agreed. |
| Ready-3 | UX states and API/data/authorization impact designed. |
| Ready-4 | Test classes and critical test data/environment identified. |
| Done-1 | Code/config merged with peer review and trace links. |
| Done-2 | Unit/repository/contract/integration/security tests pass. |
| Done-3 | Applicable CST/A11Y/PERF/DR/MVT/MIG/UAT evidence passes. |
| Done-4 | Observability, audit, runbook/release/support knowledge complete. |
| Done-5 | Every included SRS requirement is Verified; no undocumented blocker/critical defect or waiver. |

# 17. Baseline Statement

This Wave 7 Detailed Engineering Specification is the implementation baseline for Enterprise Platform. It elaborates 581 source requirements without replacing the Master SRS. Any change to requirement intent, canonical ownership, security boundary or state-machine invariant must be processed through controlled change and reflected in the Master Index/Traceability and Testing Master Plan.